**REPUBLIC OF PERU**

****





**Initial Contract Version**

**Single Concession Contract for the provision of Public Telecommunication Services and Assignment at the national level of the frequency range 1,750 - 1,780 MHz and 2,150 - 2,180 MHz**

**May 2021**

**Important: This is an unofficial translation. In the case of divergence between the English and Spanish text, the version in Spanish shall prevail.**

**Table of contents**

**BACKGROUND: 6**

**CLAUSE 1: DEFINITIONS 8**

**CLAUSE 2: PURPOSE OF THE CONTRACT 15**

2.1. Purpose 15

2.2. Essential Conditions attributed to the Concessionaire 15

**CLAUSE 3: REPRESENTATIONS OF THE CONCESSIONAIRE AND THE GRANTOR 16**

3.1. Representations of the Concessionaire……………………………………………………………..6

3.2. Representations of the Grantor 17

**CLAUSE 4: OBLIGATIONS PRIOR TO THE ENTRY INTO FORCE OF THE CONCESSION 18**

4.1. Obligations to be fulfilled by the Concessionaire as of the Closing Date 18

4.2. Obligations to be fulfilled by the Grantor as of the Closing Date 20

4.3. Entry into force of the Contract 20

**CLAUSE 5: SCOPE OF THE CONCESSION 20**

5.1. Granted Service 20

5.2. Concession Area 20

5.3. Non-Exclusivity of Granted Service 20

5.4. Exclusive use of the Band 21

**CLAUSE 6: TERM OF CONCESSION 21**

6.1. Term of Concession 21

6.2. Renewal of the Term of Concession 21

6.3. Procedure for the Renewal of the Term of Concession 22

6.4. Decision on Renewal 23

6.5. Principles governing the renewal procedure 25

6.6. Preeminence of Supreme Decree No. 008-2021-MTC 25

6.7. Suspension of the Term of Concession 25

**CLAUSE 7: DUTIES, FEES AND OTHER PAYMENT OBLIGATIONS 27**

7.1. Scope of Payment 27

**CLAUSE 8: OBLIGATIONS AND RIGHTS OF THE CONCESSIONAIRE 27**

8.1. General Obligations 27

8.2. Commencement of the Provision of SERVICE GRANTED 28

8.3. Mandatory Investment Commitments 30

8.4. Coverage Plan and Usage Goals of the BAND 30

8.5. Technical Project 30

8.6. Quality Requirements of the SERVICE GRANTED 31

8.7. Inspection Procedure and Control Requirements 31

8.8. Provision of the REGISTERED SERVICE(S) 31

8.9. Compliance with Terms of Use 32

8.10. Obligations in cases of Emergencies, Crises or States of Exceptions 32

8.11. Telecommunications Privacy and Personal Data Protection 33

8.12. Requirements for Subscriber Support 34

8.13. Cooperation with other Public Telecommunication Service Providers 35

8.14. Obligation not to cause interference and not to use second-use telecommunications equipment 35

8.15. Archiving and Reporting Requirements 35

8.16. Knowledge transfer and technical capacity 35

8.17. External Plant Safety 36

8.18. Payment Obligations 36

8.19. Mortgage on the Concession Right 36

8.20. Extrajudicial foreclosure 37

8.21. Applicable Tax Regime 39

8.22. Obligation to Disseminate and Publicize Business Plans 39

8.23. Obligation to provide access and interconnection to Rural Mobile Infrastructure Operators 39

8.24. Technology 39

**CLAUSE 9: GENERAL RATE REGIME 39**

**CLAUSE 10: INTERCONNECTION 40**

**CLAUSE 11: COMPETITION RULES 40**

11.1. General Provisions 40

11.2. General Prohibition on Cross-Subsidization 40

11.3. Applicable regulations on Separate Accounting 40

11.4. No Discriminatory Treatment 40

11.5. Supervision and Compliance 41

**CLAUSE 12: GUARANTEES 41**

12.1. Delivery of the Performance Bond of the Concession Contract 41

**CLAUSE 13: INTERNATIONAL OBLIGATIONS 43**

13.1. International Rating of the Concessionaire 43

**CLAUSE 14: AUTHORIZATIONS, PERMITS AND LICENSES 43**

14.1. Approval of Equipment and Terminal Devices 43

14.2. Granting of Permits 43

14.3. Other Permits and Licenses 43

14.4. Technical Inspections 43

**CLAUSE 15: FORCED EASEMENTS AND EXPROPRIATIONS 44**

**CLAUSE 16: USE OF RADIO SPECTRUM 44**

**CLAUSE 17: LIMITATIONS REGARDING ASSIGNMENT OF CONCESSION, CONTRACTUAL POSITION; TRANSFER OF CONTROL 44**

17.1. Transfer limitations and others 45

17.2. Transfer of Control 45

17.3. Subcontracting and Resale 46

**CLAUSE 18: EXPIRATION OF THE CONCESSION 46**

18.1. Expiration of the Concession 46

18.2. Termination of the Contract 46

18.3. General Procedure for Termination of Contract 48

18.4. Grounds exempted from the General Procedure for Termination 49

18.5. Consequences of the expiration of the Concession 50

18.6. Cancellation of Registration 50

**CLAUSE 19: ADMINISTRATIVE PENALTIES AND SANCTIONS 50**

19.1. Independence of Penalties from any Administrative Sanctions 50

19.2. Non-compliance subject to administrative sanction 50

19.3. Non-compliance subject to penalties 51

19.4. Procedure for the Application of Penalties 54

19.5. Damages 54

19.6. Destination of Payments for Penalties 54

19.7. Guarantee of payment of Administrative Penalties and Sanctions 54

**CLAUSE 20: SETTLEMENT OF DISPUTE 54**

20.1. Applicable Laws and Provisions 55

20.2. Disputes between the parties 55

20.3. Disputes with Other Service Providers 57

20.4. Dispute Resolution Board 57

**CLAUSE 21: RULES OF INTERPRETATION 58**

**CLAUSE 22: FINAL PROVISIONS 58**

22.1. Currency of the Contract 58

22.2. Notices 59

22.3. Waiver 60

22.4. Partial Disability 60

22.5. Amendments to the Contract 60

22.6. Automatic Adequacy of Contract 60

22.7. Public Deed 60

**CLAUSE 23: ANTI-CORRUPTION CLAUSE 60**

23.1. Anti-corruption clause 60

**ANNEXES**

**ANNEX No. 1 TO THE CONTRACT:**

LETTER OF GUARANTEE OF PERFORMANCE BOND FOR THE BAND CONTRACT

**APPENDIX No. 1 TO ANNEX No. 1 OF THE CONTRACT:**

SAMPLE LETTER OF GUARANTEE OF PERFORMANCE BOND FOR THE BAND CONTRACT

**ANNEX No. 2 TO THE CONTRACT**

LIST OF THE CONCESSIONAIRE'S MAIN PARTNERS

**ANNEX No. 3 TO THE CONTRACT**

LIST OF PARENT COMPANIES OF THE CONCESSIONAIRE’S MAIN PARTNERS

**ANNEX No. 4 OF THE CONTRACT**

COVERAGE PLAN FOR THE BAND

**ANNEX No. 5 TO THE CONTRACT**

TECHNICAL PROPOSAL OF THE BAND

**ANNEX No. 6 TO THE CONTRACT**

TECHNICAL PROJECT

**APPENDIX No. 1 TO ANNEX No. 6 TO THE CONTRACT**

INFORMATION REQUIRED FOR THE TECHNICAL PROJECT

**ANNEX No. 7 TO THE CONTRACT**

TECHNICAL SPECIFICATIONS OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND

Implementation of a 4G MOBILE NETWORK

**APPENDIX No. 1 TO ANNEX No. 7 TO THE CONCESSION CONTRACT**

LIST OF BENEFICIARY COMMUNITIES FROM THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND

Implementation of a 4G MOBILE NETWORK

**APPENDIX No. 2 TO ANNEX No. 7 TO THE CONCESSION CONTRACT**

LIST OF REPLACEMENT COMMUNITIES OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND

Implementation of a 4G MOBILE NETWORK

**APPENDIX No. 3 TO ANNEX No. 7 TO THE CONCESSION CONTRACT**

Referential flow chart of the TECHNICAL SPECIFICATIONS for the First year and applicable also for the Second year

**ANNEX No. 8 TO THE CONTRACT**

TECHNICAL SPECIFICATIONS OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND

Connectivity to the Apurimac, Ene and Mantaro River Valley (VRAEM) and Jungle Zone of the country

**APPENDIX No. 1 TO ANNEX No. 8 TO THE CONCESSION CONTRACT**

LIST OF BENEFICIARY COMMUNITIES OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND

Connectivity to the Apurimac, Ene and Mantaro River Valley (VRAEM) and Jungle Zone of the country

**APPENDIX No. 2 TO ANNEX No. 8 TO THE CONCESSION CONTRACT**

LIST OF REPLACEMENT COMMUNITIES OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND

Connectivity to the Apurimac, Ene and Mantaro River Valley (VRAEM) and Jungle Zone of the country

**APPENDIX No. 3 TO ANNEX No. 8 TO THE CONCESSION CONTRACT**

Referential flow chart of the TECHNICAL SPECIFICATIONS for the First year and applicable also for the Second year

**Single Concession Contract for the provision of Public Telecommunication Services and Assignment at the national level of the frequency range 1,750 - 1,780 MHz and 2,150 - 2,180 MHz and 2,300 - 2,330 MHz**

It is hereby stated, the Single Concession Contract for the provision of Public Telecommunications Services, hereinafter referred to as "the Contract", entered into by the State of the Republic of Peru, through the Ministry of Transport and Communications, domiciled at Jirón Zorritos No. 1203, Lima 1, hereinafter referred to as "the Grantor", represented by [\*], and, on the other hand, [\*] hereinafter referred to as "the Concessionaire”.

**BACKGROUND:**

1. The Ministry of Transportation and Communications, pursuant to the power conferred by paragraph 3 of Article 75 of the Telecommunications Law, grants concessions for the provision of Public Telecommunications Services. Likewise, the MTC, in accordance with the provisions of the Telecommunications Law and its General Regulations, dictates the general policy of the sector, the fundamental technical plans, assigns and monitors the radio spectrum, among other functions. The General Directorate of Communications Programs and Projects (DGPPC, for its acronym in Spanish), is a line body of the communications subsector of the MTC, which has the functions set forth in Supreme Decree No. 021-2018-MTC and its amendments.
2. Article 57 of the Unique Ordered Text of the Telecommunications Law, approved by Supreme Decree No. 013-93-TCC, establishes that the radio spectrum is a natural resource of limited dimensions that is part of the national heritage, whose use and granting of use to individuals must be carried out under the conditions set forth in the aforementioned Law; and its General Regulations, the Unique Ordered Text of the General Regulations of the Telecommunications Law, approved by Supreme Decree No. 020-2007-MTC, provides in Article 199 that the Ministry of Transport and Communications is responsible for the administration, allocation, assignment, control and, in general, all matters concerning the radio spectrum.
3. Article 123 of the aforementioned General Regulations establishes that the granting of the concession and the corresponding spectrum assignments shall be made by public bidding process, when so indicated in the National Frequency Allocation Plan – PNAF, for its acronym in Spanish. Also, under Article 159, a resolution of the head of the MTC may, in specific cases, entrust another entity to conduct the public bidding process and award the successful bid.
4. Ministerial Resolution No. 187-2005-MTC/03 approved the National Frequency Allocation Plan - PNAF, a technical regulatory document containing the frequency allocation tables and the classification of radio spectrum uses.
5. Legislative Decree No. 1362, published on July 23, 2018, approved the Legislative Decree that regulates the Private Investment Promotion through Public-Private Partnerships and Projects in Assets.
6. Supreme Decree No. 240-2018-EF, published on October 30, 2018, approved the Regulations of Legislative Decree No. 1362 - Legislative Decree that regulates the Private Investment Promotion through Public-Private Partnerships and Projects in Assets.
7. By Ministerial Resolution No. 157-2019-MTC/01.03 dated March 07, 2019, the Table of Frequency Allocations of the National Frequency Allocation Plan (PNAF) was modified and, also, the Public Bidding for the provision of public telecommunications services in certain bands was arranged, in accordance with the following detail:

*“Article 3.- Public Bidding*

*To hold a Public Bidding process to grant the single concession for the provision of public telecommunication services and assignment at the national level of the frequency range 1750 - 1780 MHz and 2150 - 2180 MHz, and the frequency range 2300 - 2330 MHz, according to the channeling determined by the Ministry of Transportation and Communications, and in accordance with the conditions established in the Bidding Terms of said bidding process.*

*The Private Investment Promotion Agency - PROINVERSIÓN is entrusted with the conduction of the Public Bidding described in the preceding paragraph and the awarding of the successful bid.*

*The Vice Ministry of Communications, through the competent line agencies, carries out the technical, economic and legal coordination with PROINVERSIÓN, regarding the Public Bidding in reference.”*

1. By Ministerial Resolution No. 637-2019-MTC/01 dated August 19, 2019, the modification of the Multiannual Investment Report in Public-Private Partnerships of the Ministry of Transportation and Communications 2017 was approved, incorporating the Projects in Assets: 1,750 - 1,780 MHz and 2,150 - 2,180 MHz Bands and 2,300 - 2,330 MHz Band.
2. By Viceministerial Resolution No. 641-2019-MTC/01.03 dated September 10, 2019, the channeling of the 1,710 - 1,780 MHz and 2,110 - 2,180 MHz bands at national level were approved.
3. By CD PROINVERSIÓN Agreement No. 96-2020-CD dated February 05, 2020, the incorporation of the Projects for 1,750 - 1,780 MHz and 2,150 - 2,180 MHz Bands and 2,300 - 2,330 MHz Band to the Private Investment Promotion Process was approved, establishing that the modality of private investment promotion will be a single concession contract, in accordance with the provisions of subparagraph 2 of paragraph 49.2 of article 49 of Legislative Decree No. 1362, according to what is indicated in the Evaluation Reports prepared by the Ministry of Transport and Communications in accordance with the provisions of article 144 of the Regulations of Legislative Decree No. 1362.
4. Through Resolution ........................ of ..............., the Agreement ..............., adopted by the Special Committee for Investment in Transportation and Communications Projects in its session of .................. was ratified, through which the Bidding Terms were approved and the corresponding call for bids was published. Said call for bid was published on ............ of .................. in PROINVERSIÓN 's institutional portal and in the Official Gazette "El Peruano".
5. By .................. dated ........................... the final version of the Contract was approved.
6. On .................. the Special Committee for Investment in Transportation and Communications Projects awarded the Successful Bid to …………………….

By virtue of the foregoing background, the Parties agree to enter into this Agreement in accordance with the following terms and conditions:

**CLAUSE 1: DEFINITIONS**

Any reference in this CONTRACT to the terms "Clause", "Annex" or "Appendix" shall be understood to mean clauses, annexes and appendices of this CONTRACT, respectively, unless expressly indicated to the contrary.

The terms that appear in capital letters and that are not expressly defined otherwise in the CONCESSION CONTRACT, correspond to definitions contained in the APPLICABLE LAWS AND PROVISIONS, or to terms defined in the BIDDING TERMS, or to terms that are commonly used in capital letters. Expressions in the singular include, where appropriate, the plural and vice versa.

All time references should be understood to be made to Peruvian time.

Any mention of a specific GOVERNMENTAL AUTHORITY shall be understood to refer to it, to whoever succeeds it or to whoever it designates to perform the acts referred to in this CONTRACT or in the APPLICABLE LAWS AND PROVISIONS.

In this CONTRACT, the following terms shall have the following meanings:

* 1. **SUBSCRIBER**: Any individual or legal ENTITY who has entered into a contract for the provision of PUBLIC TELECOMMUNICATIONS SERVICES with the CONCESSIONAIRE, regardless of the payment method contracted.
  2. **CERTIFICATE OF ACCEPTANCE**: This is a document that certifies compliance with the MANDATORY INVESTMENT COMMITMENTS in accordance with the TECHNICAL SPECIFICATIONS, which shall be signed by each BENEFICIARY COMMUNITY in accordance with paragraph 16 of the TECHNICAL SPECIFICATIONS.
  3. **SUCCESSFUL BIDDER**: It is one of the Qualified Bidders that, according to the statement made by the PROINVERSIÓN COMMITTEE, has submitted the best TECHNICAL PROPOSAL in the BID, under the terms and conditions established in the BIDDING TERMS and therefore has been the winner of the BID.
  4. **CONCESSION AREA**: This is the territory of Peru where the provision of the PUBLIC TELECOMMUNICATIONS SERVICE granted in CONCESSION is allowed, in accordance with the provisions of the CONTRACT.
  5. **ASSIGNMENT**: This is the administrative action by which the State, through the MTC, grants a PERSON the right to use and commercially exploit a certain portion of the radio spectrum, within a certain geographic area, for the provision of PUBLIC TELECOMMUNICATIONS SERVICES, in accordance with the provisions of the National Frequency Allocation Plan.
  6. **GOVERNMENTAL AUTHORITY**: It is the national, regional, departmental, provincial or municipal official, body or institution that, pursuant to law, exercises executive, legislative or judicial powers, or that belongs to any of the aforementioned governments, authorities or institutions, with jurisdiction over the PERSONS or matters in question.
  7. **BAND**: This refers to the 30 MHz + 30 MHz block of the frequency range 1,750 – 1,780 MHz and 2,150 – 2,180 MHz.
  8. **LOCAL NATIONAL BANKS or LOCAL NATIONAL INSURANCE COMPANIES**: These are the entities authorized to issue letters of guarantee for the purposes of this BID and which are listed in Appendix No. 1 of Annex No. 2 of the BIDDING TERMS.
  9. **FIRST-CLASS INTERNATIONAL BANKS**: The entities authorized to issue letters of guarantee for the purposes of this invitation to BID and which are listed in Appendix No. 2 of Annex No. 2 of the BIDDING TERMS are as follows.
  10. **BIDDING TERMS:** This is the document, including its Forms, Annexes, Appendices and Official Letters, subject to the terms of the BID and constituting an integral part of this CONTRACT.
  11. **PROINVERSIÓN COMMITTEE**: It is the PROINVERSIÓN Special Committee for Investments in Transportation and Communications Projects, whose members were appointed by PROINVERSIÓN Agreement No. 65-1-2018-CD, recomposed by PROINVERSIÓN Agreements No. 70-1-2018-CD, No. 71-1-2018-CD, No. 88-2-2019-CD and No. 92-4-2019-CD, which performs an independent review of the projects in assets and, specifically, of the BID.
  12. **MANDATORY INVESTMENT COMMITMENTS**: These are the mandatory commitments for the purpose of providing PUBLIC TELECOMMUNICATIONS SERVICES that the CONCESSIONAIRE must implement in accordance with the TECHNICAL SPECIFICATIONS of this CONTRACT.
  13. **GRANTOR**: It is the Peruvian State, acting through the MTC.
  14. **CONCESSION**: It is the right granted by the State to the CONCESSIONAIRE to provide PUBLIC TELECOMMUNICATIONS SERVICES, under the terms set forth in Article 47 of the Unique Ordered Text of the TELECOMMUNICATIONS LAW and Article 159 of its GENERAL REGULATIONS.
  15. **CONCESSIONAIRE or CONCESSION COMPANY:** It is the legal entity or legal entities constituted by the SUCCESSFUL BIDDER or the SUCCESSFUL BIDDER itself that enters into the CONCESSION CONTRACT with the GRANTOR.
  16. **TERMS OF USE**: This is the Unique Ordered Text of the Terms of Use of Public Telecommunications Services, approved by Resolution of the Board of Directors No. 138-2012-CD/OSIPTEL or regulation that replaces it.
  17. **CONCESSION CONTRACT OR CONTRACT**: This is the present contract, including its annexes.
  18. **CONTROL OF TECHNICAL OPERATIONS**: It is the control of the technical and operative aspects, in charge of the OPERATOR in the CONCESSIONAIRE.
  19. **EFFECTIVE CONTROL**: A PERSON has effective control of another PERSON or is subject to common control with such other PERSON when:

1. It has more than 50 percent (50%) of the voting power at the General Shareholders' or Partners' Meeting or other equivalent body, through direct ownership of the securities representing the Capital Stock or, indirectly, by means of usufruct, pledge, trust, syndication and similar agreements or any other legal act; or,
2. Directly or indirectly has the power to appoint or remove the majority of the members of the Board of Directors or equivalent body, which allows it to control or exercise the majority of the votes in the sessions of the Board of Directors or equivalent bodies, or to govern the operating or financial policies under a regulation or contract, whatever its modality; or,
3. By any other contractual or non-contractual mechanism or circumstance, effectively controls the decision-making power in the other company.

In addition to the above, and whenever applicable for the purpose of determining the EFFECTIVE CONTROL, the provisions of the special rules on linkage and economic group approved by SBS Resolution No. 5780-2015-SBS and SMV Resolution No. 019-2015-SMV-01 (Approving Regulations on Indirect Ownership, Linkage and Economic Groups) and its amendments or rules that replace them, shall be taken into account.

* 1. **DAYS**: These are working days, i.e. days that are not Saturdays, Sundays or holidays in the city of Lima or in the regions, including those days that are not working days for the public administration at the national level.

All time references shall be understood to be made to Peruvian time in the twenty-four (24) hour system.

* 1. **CALENDAR DAYS**: Every day, including Saturdays, Sundays and holidays.
  2. **DGPPC**: General Directorate of Communications Programs and Projects of the MTC.
  3. **DOLLAR or U.S. DOLLAR or US$**: The currency or monetary sign that is legal tender in the United States of America.
  4. **AFFILIATED COMPANY**: A company shall be considered an affiliate of another company if EFFECTIVE CONTROL of such companies is exercised by the same PARENT COMPANY.
  5. **PARENT COMPANY**: It is a company that has the EFFECTIVE CONTROL of another company. This definition also includes a company that has EFFECTIVE CONTROL of a PARENT COMPANY, as the latter has been defined, and so on.
  6. **SUBSIDIARY COMPANY**: It is a company whose EFFECTIVE CONTROL is exercised by a PARENT COMPANY. It is also considered in this definition a company in which the EFFECTIVE CONTROL is exercised by a SUBSIDIARY COMPANY, as the latter has been defined, and so forth.
  7. **RELATED COMPANIES**: This is any AFFILIATE COMPANY, PARENT COMPANY or SUBSIDIARY COMPANY, among which the existence of a relationship is presumed, in any of the following cases:

1. When they are part of the same economic group.
2. When the same guarantee backs the obligations of both, or when more than 50% of the obligations of one of them are guaranteed by the other, and the other is not a company of the financial system.
3. When more than 50% of the obligations of one legal entity are receivables of the other, and the other is not a company of the financial system.
4. When a legal person has, directly or indirectly, a participation in the capital stock of another legal person that allows it to have a presence on its Board of Directors.
5. When one third or more of the members of the Board of Directors or managers of one of them are directors, managers or workers of the other.

The SMV Resolution No. 019-2015-SMV-01 (Approving the Regulation of Indirect Ownership, Linkage and Economic Groups) is applicable.

* 1. **FINANCIAL INSTITUTIONS**: They are:

1. Banking and insurance companies defined in accordance with Law No. 26702, General Law of the Financial and Insurance System and Organic Law of the Superintendency of Banking and Insurance.
2. FIRST-CLASS INTERNATIONAL BANKS referred to in Annex No. 2 of the Bidding Terms.
3. The international financial institutions, listed in Annex No. 2 of the Bidding Terms.
   1. **TECHNICAL SPECIFICATIONS**: These are the documents establishing the minimum conditions to comply with the MANDATORY INVESTMENT COMMITMENTS subject to the award of the BAND. The TECHNICAL SPECIFICATIONS are defined in Annexes No. 7 and No. 8 of this CONTRACT.
   2. **CLOSING DATE**: This is the day, place and time when compliance with the Closure Events mentioned in paragraph 24.3 of the Bidding Terms and in paragraphs 4.1 and 4.2 of Clause Four of this CONTRACT is verified. Thus, it is the date of the execution of the CONCESSION CONTRACT.
   3. **DATE OF COMMENCEMENT OF OPERATIONS**: This is the date on which the CONCESSIONAIRE will begin to provide the REGISTERED SERVICE, which must occur within a maximum period of twelve (12) months after the CLOSING DATE, in accordance with the provisions of the CONCESSION CONTRACT, and must communicate in writing the DATE OF COMMENCEMENT OF OPERATIONS to the MTC and OSIPTEL. The communication must be made within a maximum term of fifteen (15) DAYS of the occurrence of such event.
   4. **PERFORMANCE BOND OF THE CONCESSION CONTRACT**: It is the joint and several, irrevocable, unconditional, without benefit of excussion or division and of automatic performance bond of the CONCESSIONAIRE in favor of the MTC, to guarantee: (i) the fulfillment of each and every one of the obligations that correspond to the CONCESSIONAIRE according to the CONCESSION CONTRACT and (ii) the correct and timely fulfillment of the obligations in charge of the CONCESSIONAIRE established by virtue of the provisions contained in Legislative Decree No. 1362 and its Regulations. This bond is included as Annex No. 1 of the CONTRACT.
   5. **EVALUATION REPORT**: This is the report to be prepared by OSIPTEL in accordance with the Evaluation Methodology in the Concession renewal procedure, in accordance with the provisions of Clause 6 of this CONTRACT and in accordance with Supreme Decree No. 008-2021-MTC and the rules that modify, replace or substitute it.
   6. **TELECOMMUNICATIONS LAW**: This is the Unified Ordered Text of the Telecommunications Law, approved by Supreme Decree No. 013-93-TCC of April 28th, 1993, including its respective amendments or any regulation that replaces or substitutes it.
   7. **APPLICABLE LAWS AND REGULATIONS**: It is the set of legal provisions that regulate or directly or indirectly affect the CONCESSION CONTRACT. They include the Political Constitution of Peru, the rules with legal rank, the supreme decrees, the regulations, directives and resolutions as well as any other rules that according to the legal system of the Republic of Peru is applicable, which shall be of mandatory observance for the PARTIES. They include the rules indicated in paragraphs 1 and 5 of the BIDDING TERMS, as well as any others that may be applicable for the provision of the PUBLIC TELECOMMUNICATIONS SERVICE that is the object of the CONCESSION.

Likewise, they also include any modification that the referred rules or provisions may have, as well as the rules that may be issued in the Communications Sector.

* 1. **SPECIAL PUBLIC BIDDING or BID**: It is the Special Public Bidding conducted by PROINVERSIÓN, regulated by the BIDDING TERMS and through which the Successful Bid was granted to the CONCESSIONAIRE.
  2. **BENEFICIARY COMMUNITIES**: The geographical areas of population being considered to receive MOBILE SERVICES (defined as such in the TECHNICAL SPECIFICATIONS) using 4G LTE-A or higher technology as part of the obligations of the CONCESSION CONTRACT.
  3. **LTE-A (Long Term Evolution – Advance)**: Standard for high-speed mobile wireless communications as of Release 10 - 3GPP.
  4. **USAGE GOALS**: Radio spectrum usage goals shall be understood as the minimum values of efficient and effective use of the assigned radio spectrum, in such a way that the actual use of the resource is verified. Notwithstanding the provisions set forth in this CONTRACT, the provisions of Ministerial Resolution No. 234-2019-MTC/01.03, as well as the rule that modifies or replaces it, shall apply.
  5. **EVALUATION METHODOLOGY**: Method to evaluate compliance with the obligations of the CONCESSIONAIRE for the renewal of the CONCESSION, as approved by Supreme Decree No. 008-2021-MTC or rule that modifies, replaces or substitutes it.
  6. **MTC**: It is the Ministry of Transportation and Communications.
  7. **OPERATOR**: It is the Bidder or, in case of Consortium, one of its members, which has complied with the prequalification requirements according to the BIDDING TERMS, and will be in charge of providing the PUBLIC TELECOMMUNICATIONS SERVICES through the BAND.
  8. **OSIPTEL**: It is the Supervisory Agency for Private Investment in Telecommunications.
  9. **PARTY**: It is, as the case may be, the GRANTOR or the CONCESSIONAIRE.
  10. **PARTIES**: They are, jointly, the GRANTOR and the CONCESSIONAIRE.
  11. **MINIMUM PARTICIPATION**: It is the fifty-one percent (51%) of the Capital Stock with voting rights in the CONCESSIONAIRE that the OPERATOR must have, and such percentage must be maintained from the date of incorporation of the CONCESSIONAIRE and during the term of CONCESSION.
  12. **PERSON**: Any natural or juridical person, national or foreign, that can perform legal acts and assume obligations in Peru.
  13. **PERÚ**: The Republic of Peru, including any division or political subdivision thereof.
  14. **COVERAGE PLAN**: This is the proposal for coverage of the PUBLIC TELECOMMUNICATIONS SERVICES linked to the spectrum awarded and the respective investments for the exploitation of the Radioelectric Spectrum (which does not include the MANDATORY INVESTMENT COMMITMENTS), which the CONCESSIONAIRE undertakes to submit to the MTC three (03) months after the CLOSING DATE, as part of the TECHNICAL PROJECT. The COVERAGE PLAN is contained in Annex No. 4 of this CONTRACT. For all purposes, the COVERAGE PLAN shall be considered as indicated in the Glossary of the GENERAL REGULATIONS.
  15. **TERM OF CONCESSION:** It is the term indicated in Clause 6.1 of this CONTRACT.
  16. **TECHNICAL PROPOSAL**: It is the unconditional, irrevocable and unilateral declaration of intent made by the CONCESSIONAIRE in Envelope No. 2 and Envelope No. 3 of the BID. Based on this proposal, the successful bid was awarded in the BID.
  17. **TECHNICAL PROJECT**: This is the document to be submitted by the CONCESSIONAIRE to the MTC, within three (03) months following the CLOSING DATE. It contains the COVERAGE PLAN, the USAGE GOALS, and the development of the MANDATORY INVESTMENT COMMITMENTS assumed in the TECHNICAL PROPOSAL, as well as the technical details for the operation of the BAND.
  18. **REGISTER**: The Registry of Public Telecommunication Services, referred to in Article 155 and subsequent articles of the GENERAL REGULATIONS.
  19. **GENERAL REGULATIONS**: This is the Unified Ordered Text of the General Regulations of the Telecommunications Law, approved by Supreme Decree No. 020-2007-MTC, including its respective amendments, as well as any regulation that replaces or substitutes it.
  20. **COVERAGE REGULATIONS**: The Regulations for the Supervision of Coverage of Mobile and Fixed Public Telecommunications Services with Wireless Access, approved on September 26th, 2013, by Resolution No. 135-2013-CD/OSIPTEL, including its respective amendments, as well as the regulation that replaces or substitutes it.
  21. **QUALITY OF SERVICES REGULATION**: The General Regulation on the Quality of Public Telecommunications Services approved by Resolution No. 123-2014-CD/OSIPTEL, including its respective amendments, as well as the regulation that replaces or substitutes it.
  22. **OSIPTEL REGULATIONS**: General Regulations of the Supervisory Agency for Private Investment in Telecommunications - OSIPTEL, approved by Supreme Decree Nº 008-2001-PCM and its amendments.
  23. **SERVICE GRANTED**: The PUBLIC TELECOMMUNICATIONS SERVICE to be provided by the CONCESSIONAIRE through the BAND and described in Clause 5.1 of this CONTRACT.
  24. **PUBLIC TELECOMMUNICATIONS SERVICE(S)**: Public Telecommunications Services, available to the general public, which may be provided by the CONCESSIONAIRE within the framework of the TELECOMMUNICATIONS LAW and other APPLICABLE LAWS AND PROVISIONS.
  25. **REGISTERED SERVICE(S)**: It is the GRANTED SERVICE entered in the respective REGISTRY or others that the CONCESSIONAIRE may enter in the REGISTRY in the future.
  26. **MAIN PARTNER(S)**: Any PERSON who directly or indirectly owns or holds, under any title or modality, ten percent (10%) or more of the capital stock of the CONCESSIONAIRE, the OPERATOR or the members of the Consortium, as the case may be.
  27. **RATE**: The price paid by the USER or SUBSCRIBER for using a PUBLIC TELECOMMUNICATIONS SERVICE.
  28. **USER(S)**: PERSON who, on a temporary or permanent basis, has access to or is a SUBSCRIBER of any PUBLIC TELECOMMUNICATIONS SERVICE.
  29. **MINIMUM SPEED**: It is the minimum data transfer rate that the USERS' terminal equipment will transmit or receive in the areas with coverage. It is measured in bits per second (bps).

**CLAUSE 2: PURPOSE OF THE CONTRACT**

* 1. **Purpose**

The purpose of this CONTRACT is to grant to the CONCESSIONAIRE the CONCESSION to provide the GRANTED SERVICE, within the CONCESSION AREA, subject to the terms and conditions detailed below and in accordance with the provisions of the APPLICABLE LAWS AND PROVISIONS and, consequently, to assign the radio spectrum corresponding to the frequency range 1,750 - 1,780 MHz and 2,150 - 2,180 MHz to the CONCESSIONAIRE.

The CONCESSIONAIRE shall have the exclusive use of the frequency range 1,750 - 1,780 MHz and 2,150 - 2,180 MHz at the national level, during the TERM OF CONCESSION, subject to compliance with the terms of this CONTRACT and the APPLICABLE LAWS AND PROVISIONS.

The CONCESSION is granted under the modality of Projects in Assets, which is developed under the applicable legal framework of Article 49 of Legislative Decree No. 1362, or rule that modifies or substitutes it.

* 1. **Essential Conditions attributed to the Concessionaire**

For all purposes of this Contract, the following are considered as essential conditions attributed to the CONCESSIONAIRE:

1. Respect for competition rules and interconnection regulations, insofar as they affect or may affect the rights of other companies providing PUBLIC TELECOMMUNICATIONS SERVICES or of SUBSCRIBERS and USERS.
2. Submission to the fundamental principles of equity, equal access, network neutrality and non-discrimination established in the APPLICABLE LAWS AND PROVISIONS, especially in the TELECOMMUNICATIONS LAW and its GENERAL REGULATIONS.
3. Compliance with the regulations governing the quality and coverage of PUBLIC TELECOMMUNICATIONS SERVICES in urban and rural communities issued by OSIPTEL, within the framework of its competence, including the COVERAGE REGULATIONS and QUALITY OF SERVICE REGULATIONS.
4. Compliance with each of the commitments assumed by the CONCESSIONAIRE in its TECHNICAL PROPOSAL and TECHNICAL PROJECT.
5. The observance of the obligation to provide access and interconnection to its network deployed to provide the GRANTED SERVICE in favor of the Rural Mobile Infrastructure Operators that request it, according to the applicable regulations (Law 30083 - Law that establishes measures to strengthen competition in the mobile public services market, and its regulations approved by Supreme Decree No. 004-2015-MTC).
6. The observance of the obligation to provide access and interconnection to its BAND in favor of the Mobile Virtual Network Operators (MVNO) that request it, according to the applicable regulations (Law 30083 - Law that establishes measures to strengthen competition in the mobile public services market, and its regulation approved by Supreme Decree No. 004-2015-MTC).
7. The observance of the obligation set forth in paragraph 8.24 regarding the technology to be implemented during the TERM OF CONCESSION.
8. Compliance with the principle of continuity in the provision of the REGISTERED SERVICES in accordance with the regulations in force and the TERMS OF USE.
9. Compliance with the regulations on ceilings for the ASSIGNMENT of the radioelectric spectrum.
10. Commitment not to interfere with the radioelectric interference of operators that provide PUBLIC TELECOMMUNICATIONS SERVICES in radioelectric spectrum frequencies adjacent to the BAND.
11. Those which, due to their relevance and transcendence, are considered as such in the TELECOMMUNICATIONS LAW or its GENERAL REGULATIONS.

**CLAUSE 3: REPRESENTATIONS OF THE CONCESSIONAIRE AND THE GRANTOR**

* 1. **Representations of the Concessionaire**

The CONCESSIONAIRE guarantees to the GRANTOR, on the CLOSING DATE, the truthfulness of the statements contained in this Clause:

1. That the Articles of Incorporation, including the bylaws of the CONCESSIONAIRE, are in accordance with the requirements of the BIDDING TERMS.
2. That the CONCESSIONAIRE is duly authorized and capable of assuming the obligations corresponding to it as a consequence of the execution of this CONTRACT, in all the circumstances in which such authorization is necessary, due to the nature of its activities or the ownership, lease or operation of its assets, except in those cases in which the lack of such authorization does not have a material adverse effect on the business or operations established in this instrument, having complied with all the necessary requirements to execute this CONTRACT and with the commitments contemplated herein.
3. That it is not necessary the performance of other acts or procedures by the CONCESSIONAIRE to authorize the subscription and performance of its obligations under this CONTRACT.
4. That neither the CONCESSIONAIRE, nor the OPERATOR, nor any of its MAIN PARTNERS have any legal impediment to contract with the Peruvian State. Likewise, neither the CONCESSIONAIRE, nor the OPERATOR, nor any of its MAIN PARTNERS have impediments or are subject to restrictions (by contractual, judicial, legislative or other means) to assume and comply with the obligations arising from the BIDDING TERMS or this CONTRACT.
5. That it expressly, unconditionally and irrevocably waives any diplomatic claim for controversies or conflicts that may arise from this CONTRACT; waiver that also applies to the OPERATOR in case it is different from the CONCESSIONAIRE.
6. The CONCESSIONAIRE shall be domiciled in the city of Lima or in the Constitutional Province of Callao. Both it and the OPERATOR and, if applicable, its RELATED COMPANIES are duly incorporated and validly existing companies under the laws of the country or place of their incorporation and are duly authorized and able to assume obligations for the exercise of commercial activities, in all jurisdictions where such authorization is necessary, both for the nature of their activities and for the ownership, lease or operation of their assets, except in those jurisdictions where the lack of such authorization will not have a material adverse effect on their business or operations.
7. That in the event of having an OPERATOR with a legal personality different from the CONCESSIONAIRE, the OPERATOR shall have CONTROL OF TECHNICAL OPERATIONS of the CONCESSIONAIRE.
8. That Annex No. 2 and Annex No. 3 of this CONTRACT include a list of all THECONCESSIONAIRE’S MAIN PARTNERS and the OPERATOR, as well as information about the shareholding of each MAIN PARTNER, respectively; and that this list, in case of any change, shall be updated and made known to the GRANTOR through the submission of Annex No. 2 and Annex No. 3 within twenty (20) days after the change is made.
9. That there is no falsehood or inaccuracy, regarding the information to be known or should be known, in relation to any of the documents submitted, both by the successful bidder, the CONCESSIONAIRE or OPERATOR, and any of its RELATED COMPANIES, in relation to the SPECIAL PUBLIC BIDDING.
   1. **Representations of the Grantor**

The GRANTOR guarantees to the CONCESSIONAIRE, as of the CLOSING DATE, the truthfulness and accuracy of the following representations:

1. That the MTC is duly authorized, according to the APPLICABLE LAWS AND PROVISIONS, to act on behalf of the GRANTOR in this CONTRACT. Likewise, that the signature, delivery and performance by the GRANTOR of the commitments contemplated herein are within its powers, are in accordance with the APPLICABLE LAWS AND PROVISIONS and have been duly authorized by the GOVERNMENTAL AUTHORITY. That no other action or proceeding by the GRANTOR or any other governmental entity is necessary to authorize the execution of this CONTRACT or for the performance of the obligations of the GRANTOR contemplated herein. Likewise, that the GRANTOR or its representatives signing this CONTRACT are duly authorized for this purpose.
2. That all the administrative actions, requirements, demands and obligations necessary to enter into this CONTRACT and to give due compliance to its stipulations have been complied with. That among them is to grant the CONCESSION to the CONCESSIONAIRE, provided that it complies with the requirements established in the APPLICABLE LAWS AND PROVISIONS for said effect, which are included in the BIDDING TERMS.
3. That there are no laws in force that prevent the GRANTOR from complying with its obligations under this CONTRACT. Likewise, that there are no actions, lawsuits, litigations or procedures, in course or imminent, before a jurisdictional body, arbitration court or GOVERNMENTAL AUTHORITY, that prohibit, oppose or, in any way, prevent the GRANTOR from signing or complying with the terms of the CONTRACT.
4. That, the GRANTOR guarantees to the CONCESSIONAIRE that: (i) no third party has any right over the assigned BAND, and that (ii) in case interferences are verified after the beginning of the provision of the REGISTERED SERVICE, it will participate in the solution of the same within the framework of its competences.

**CLAUSE 4: OBLIGATIONS PRIOR TO THE ENTRY INTO FORCE OF THE CONCESSION**

* 1. **Obligations to be fulfilled by the Concessionaire as of the Closing Date**

The CONCESSIONAIRE, as of the CLOSING DATE, is subject to compliance with the following obligations:

1. The proportional payment of the annual fee for the use of the radio spectrum for the SERVICE GRANTED in accordance with the GENERAL REGULATIONS.
2. Payment of the Expenses for the process of the SPECIAL PUBLIC BIDDING to PROINVERSIÓN, in accordance with the terms set forth in paragraph 24.3 of the BIDDING TERMS.
3. The delivery of the certified copy of the public deed of its incorporation and by-laws, with the certificate of its registration, in order to evidence that: (i) it is a company validly incorporated according to the laws of the Republic of Peru, (ii) it has adopted one of the corporate forms regulated by the General Corporation Law, and that its corporate purpose allows the rendering of PUBLIC TELECOMMUNICATIONS SERVICES; and (iii) in case the OPERATOR is different from the CONCESSIONAIRE, the MINIMUM PARTICIPATION of the OPERATOR is contemplated, and the limitation to the free transfer of such minimum participation, among others.
4. The term of duration of the CONCESSIONAIRE must be at least twenty-two (22) years. If for any reason the CONCESSION is extended, the CONCESSIONAIRE undertakes to extend the term of duration of the company for an additional term equal to that of the extension. In the event that the CONCESSIONAIRE adopts agreements for the reduction of its term for a period shorter than the term of this CONCESSION CONTRACT, it shall be terminated by operation of law.
5. The Capital Stock shall be subscribed and paid in accordance with the provisions of the General Corporations Law, without prejudice to the following paragraph.
6. The CONCESSIONAIRE must have fully subscribed the capital indicated above and must have paid in cash at least twenty-five percent (25%) of the nominal value of all the shares of said capital stock. The balance shall be paid before the end of the fifth year of the CONCESSION counted from the date of execution of this CONTRACT and shall be evidenced by a legalized photocopy of the accounting entry signed by the general manager of the CONCESSIONAIRE.
7. Delivery of a legalized copy of the documents stating that its competent internal bodies have approved this CONTRACT.
8. Delivery of the powers of attorney duly registered in the Public Registries of Lima, of the legal representatives of the CONCESSIONAIRE and the OPERATOR that sign this CONTRACT.
9. Accreditation by the CONCESSIONAIRE of the ratification of all the acts performed and documents subscribed by its Legal Representatives, especially the subscription of this CONCESSION CONTRACT and any other right or obligation that corresponds to it according to the BIDDING TERMS, the CONCESSION CONTRACT or the APPLICABLE LAWS AND PROVISIONS.
10. Submission of its Affidavit, as well as those of its MAIN PARTNERS in which they indicate that they own shares or participations with voting rights, representing a percentage equal to or higher than ten percent (10%) of its capital stock, that they are not prevented from contracting with the Peruvian State nor are they subject to the limitations established in Legislative Decree No. 1362 and its Regulations approved by Supreme Decree No. 240-2018-EF.

In the event that, after the execution of this CONTRACT, the falsity of the aforementioned statement is proven, this CONTRACT shall be terminated, and the execution of the PERFORMANCE BOND OF THE CONCESSION CONTRACT referred to in paragraph 12.1 of Clause Twelve shall proceed in accordance with the provisions contained in paragraph 18.3 of Clause Eighteen.

1. Delivery of the PERFORMANCE BOND OF THE CONCESSION CONTRACT, according to the model established in Appendix No. 1 of Annex No. 1 of the CONTRACT.
2. Execution of this CONTRACT by the Legal Representative(s) of the CONCESSIONAIRE.
3. The filing fee of the Economic and Financial Model to the GRANTOR.
   1. **Obligations to be fulfilled by the Grantor as of the Closing Date**

Prior to or concurrently with the CLOSING DATE, the GRANTOR shall:

1. Submit a certified copy of the Ministerial Resolution granting the CONCESSION, a copy of the Directorial Resolution for registration of the SERVICE GRANTED in the REGISTRY and a copy of the Directorial Resolution of BAND ASSIGNMENT.
2. Sign this CONTRACT and deliver a copy to the CONCESSIONAIRE, duly dated.
   1. **Entry into force of the Contract**

This Contract shall become effective on the CLOSING DATE, provided that each and every one of the requirements set forth in Clauses 4.1 and 4.2 above and 24.3 of the BIDDING TERMS are met. Otherwise, it shall occur upon execution of the certificate of CLOSING DATE.

**CLAUSE 5: SCOPE OF THE CONCESSION**

* 1. **Granted Service**

Within the framework of this CONTRACT, the initial provision of the Personal Communications Service (PCS) is foreseen for the fulfillment of the COVERAGE PLAN. The GRANTED SERVICE may also be used by the CONCESSIONAIRE to comply with the TECHNICAL PROPOSAL. The GRANTED SERVICE is regulated in the GENERAL REGULATIONS of the TELECOMMUNICATIONS LAW, approved by Supreme Decree No. 020-2007-MTC as amended.

For the provision of other PUBLIC TELECOMMUNICATIONS SERVICES other than those considered in the preceding paragraph, the CONCESSIONAIRE must first be registered in the REGISTRY of the Ministry of Transport and Communications.

The CONCESSIONAIRE shall provide the GRANTED SERVICE using the technology set forth in paragraph 8.24 of this CONTRACT.

The GRANTED SERVICE shall be provided by the CONCESSIONAIRE in accordance with the terms and conditions set forth in paragraph 2.2 of the BIDDING TERMS, the provisions of this CONTRACT and the APPLICABLE LAWS AND PROVISIONS, using its own infrastructure or that of third parties.

* 1. **Concession Area**

The CONCESSION AREA for the provision of the GRANTED SERVICE is the territory of the Republic of Peru.

* 1. **Non-Exclusivity of Granted Service**

The CONCESSION granted does not give exclusivity to the CONCESSIONAIRE to provide the GRANTED SERVICE within the CONCESSION AREA.

In case the provision of the GRANTED SERVICES involves an additional area to those contemplated in the COVERAGE PLAN, the CONCESSIONAIRE shall communicate to the GRANTOR and OSIPTEL, the provision of the service in such area up to (30) DAYS after the beginning of operations.

* 1. **Exclusive use of the Band**

The CONCESSIONAIRE has the right to use the BAND at the national level on an exclusive basis for the provision of the GRANTED SERVICE within the framework of this CONTRACT and the APPLICABLE LAWS AND PROVISIONS.

Pursuant to Article 208 of the GENERAL REGULATIONS, this right shall be subject to the services referred to being included in the allocation established in the National Frequency Allocation Plan and also to the corresponding registration in the MTC's REGISTRY.

**CLAUSE 6: TERM OF CONCESSION**

* 1. **Term of Concession**

Unless the CONCESSION is terminated early or extended in accordance with the provisions of this CONTRACT, the term for which the CONCESSION is granted is twenty (20) years, counted as of the CLOSING DATE.

* 1. **Renewal of the Term of Concession**

The CONCESSIONAIRE'S request for the renewal of the term of CONCESSION is subject to the rules for the renewal of concession contracts in the communications sector issued by the GRANTOR, in force at the time the request is made.

The renewal of the term of CONCESSION, whether it is a total or gradual renewal, is subject to the GRANTOR and the CONCESSIONAIRE agreeing new terms and conditions that may include new investment commitments to those provided for in this CONTRACT, in accordance with the provisions of subparagraph c) of paragraph 6.4 of this Clause as well as Supreme Decree No. 008-2021-MTC or the rule that modifies, replaces or substitutes it. For such purposes, the GRANTOR may agree on the renewal of the TERM OF CONCESSION at the request of the CONCESSIONAIRE, which may choose the most convenient mechanism in accordance with the following:

1. Total Renewal: For an additional term of twenty (20) years counted as of the termination of the TERM OF CONCESSION, in which case the application shall be submitted no later than one (1) year prior to the expiration of the CONCESSION; or
2. Gradual Renewal: For periods of up to five (5) additional and successive years to the TERM OF CONCESSION without the total of the periods of gradual renewal exceeding twenty (20) years. The application for gradual renewal shall be submitted six (6) months before the end of the first five (5) year period. This gradual renewal mechanism may only be chosen within the first five-year period of the CONTRACT and within the aforementioned term. The first five-year period shall be counted from the CLOSING DATE.

The term for the attention of the renewal request fixed by the GRANTOR in accordance with the APPLICABLE LAWS AND PROVISIONS (TUPA), shall be counted as from the DAY following the expiration of any of the terms indicated in paragraphs a) and b) above.

Once the CONCESSIONAIRE has opted for a renewal mechanism, it may not use the alternative one.

If the CONCESSIONAIRE submits the renewal application after the expiration of such deadlines, the CONCESSIONAIRE shall not renew the application as untimely.

To request the renewal of the TERM OF CONCESSION, the CONCESSIONAIRE, without prejudice of complying with the requirements established in Supreme Decree No. 008-2021-MTC and the respective regulations that modify, replace or substitute it, must:

1. have complied with all the payment obligations referred to in Clause 8.18 of this CONTRACT as well as the provisions of Supreme Decree No. 008-2021-MTC or the rule that modifies, replaces or substitutes it.
2. have complied with all its tax obligations, in accordance with the provisions of Clause 8.21 of this CONTRACT.
   1. **Procedure for the Renewal of the Term of Concession**
3. The GRANTOR, before making a decision regarding the renewal request and within thirty (30) CALENDAR DAYS of its submission, shall notify the CONCESSIONAIRE to proceed with the publication of the extract of its renewal request in the Official Gazette "El Peruano" and in a in a national daily newspaper, indicating the term during which the persons with a legitimate interest, may formulate in writing their comments or objections, regarding the requested renewal; such term shall not be longer than thirty (30) DAYS computed as from the date of publication of the notice. Likewise, the GRANTOR shall notify the CONCESSIONAIRE and OSIPTEL, indicating:
4. That it has received the renewal application;
5. That the term during which OSIPTEL shall send to the GRANTOR and to the CONCESSIONAIRE the EVALUATION REPORT referred to in subparagraph b) below, shall not be less than thirty (30) nor more than sixty (60) CALENDAR DAYS from the date of publication of the notice.
6. EVALUATION REPORT. The GRANTOR shall request OSIPTEL, its EVALUATION REPORT, to make a pronouncement on the degree of compliance with the obligations of THE CONCESSIONAIRE, during the previous five (5) year period, or during the TERM OF CONCESSION, depending on whether it has requested gradual or total renewal, respectively. The obligations subject to evaluation shall be those set forth in Supreme Decree No. 008-2021-MTC and the regulations that modify, replace or substitute it.
7. The evaluation of compliance with these obligations will be carried out by OSIPTEL, using the corresponding Evaluation Methodology in accordance with the provisions of Supreme Decree No. 008-2021-MTC and the regulations that modify, replace or substitute it:
8. OSIPTEL shall send its EVALUATION REPORT to the GRANTOR and to the CONCESSIONAIRE within the term established in the notice of the GRANTOR pursuant to subparagraph a) of this Clause.
9. Notified of the EVALUATION REPORT, the CONCESSIONAIRE may submit to the GRANTOR its objections, discharges, comments or any other information it considers relevant, within a term of twenty (20) CALENDAR DAYS, counted as from the referred notice.
10. The GRANTOR shall take a decision regarding the renewal of the TERM OF CONCESSION within the following thirty (30) CALENDAR DAYS, counted as from the expiration of the term referred to in the preceding paragraph. Exceptionally, such term may be extended by the GRANTOR for thirty (30) CALENDAR DAYS, if additional actions have been taken that justify it.
    1. **Decision on Renewal**
11. Gradual Renewal: The GRANTOR, based, among others, on the EVALUATION REPORT submitted by OSIPTEL and, if applicable, based on the comments or objections formulated in writing or in the public hearing held for such purpose, may decide to:
12. Renew the TERM OF CONCESSION for an additional period of five (5) years, provided that the CONCESSIONAIRE has fully complied with its legal and contractual obligations or that, despite the existence of non-compliances, they do not justify the partial or total denial of the renewal.
13. Renew the TERM OF CONCESSION, for a period of less than five (5) years, if the CONCESSIONAIRE has incurred in non-compliance with its legal or contractual obligations, to a degree that does not justify the total denial of the renewal of the CONCESSION, but only the partial denial.
14. Not to renew the TERM OF CONCESSION, due to the CONCESSIONAIRE'S repeated non-compliance with its legal or contractual obligations, or due to the existence of sufficient indications that it will not be able to comply with them in the future, or because the CONCESSIONAIRE has not accepted the new terms and conditions for the renewal set forth by the GRANTOR.

The determination of non-compliance shall be made using the corresponding Evaluation Methodology in accordance with the provisions of Supreme Decree No. 008-2021-MTC and the regulations that modify, replace or substitute it.

The GRANTOR, before issuing the resolution regarding the inappropriateness of the requested renewal, shall notify the CONCESSIONAIRE the facts or legal reasons that support its decision so that, within a term of thirty (30) CALENDAR DAYS as of its notice, the CONCESSIONAIRE may present the arguments or pleadings it deems convenient and provide the additional evidence it deems necessary.

1. Total Long-Term Renewal: The GRANTOR, based on the EVALUATION REPORT submitted by OSIPTEL, and if applicable, based on the comments or objections formulated in writing or in the public hearing held for such purpose, may decide for the following reasons:
2. To renew the TERM OF CONCESSION for an additional period of twenty (20) years, provided that the CONCESSIONAIRE has fully complied with its legal and contractual obligations to the entire satisfaction of the GRANTOR or that, despite the existence of non-compliances, they do not justify the partial or total refusal to renew.
3. To renew the TERM OF CONCESSION for a period of less than twenty (20) years, if the CONCESSIONAIRE has incurred in non-compliance with its legal or contractual obligations, to a degree that does not justify the total refusal of the renewal, but the partial refusal of the renewal.
4. Not to renew the TERM OF CONCESSION due to the repeated non-compliance of the CONCESSIONAIRE with its legal or contractual obligations, or due to the existence of sufficient indications that allow to reasonably affirm that it will not be able to comply with them in the future, or because the CONCESSIONAIRE has not accepted the new terms and conditions for the renewal set forth by the GRANTOR.

The determination of non-compliance shall be made using the corresponding Evaluation Methodology in accordance with the provisions of Supreme Decree No. 008-2021-MTC and the regulations that modify, replace or substitute it.

The GRANTOR, before issuing the resolution regarding the inappropriateness of the requested renewal, shall notify the CONCESSIONAIRE of the facts or arguments that support its decision so that, within thirty (30) CALENDAR DAYS, as of said notice, the CONCESSIONAIRE may present the facts or arguments that it deems convenient and provide the additional evidence that it deems necessary.

1. In any case, the GRANTOR'S decision to renew the TERM OF CONCESSION shall be subject to the CONCESSIONAIRE and the GRANTOR agreeing on the new terms and conditions of the CONTRACT, in the aspects they deem necessary and pertinent. These terms and conditions may include, after a new valuation of the BAND, cash payments, investment commitments and other obligations of the CONCESSIONAIRE in favor of the Peruvian State or third parties, among others. The extension of the term is made through the subscription of an addendum and in accordance with the provisions of Supreme Decree No. 008-2021-MTC or rule that modifies, replaces or substitutes it.
2. If the TERM OF CONCESSION expires while the renewal request submitted by the CONCESSIONAIRE is being processed, the CONCESSION shall remain in force until such request is resolved. The GRANTOR shall not make any pecuniary recognition or of any other nature for the provision of the SERVICE GRANTED under this paragraph.
3. If the TERM OF CONCESSION is not extended, the GRANTOR may not offer the same CONCESSION to a third party under more favorable conditions than those previously offered to the CONCESSIONAIRE.
4. Notwithstanding the foregoing, the CONCESSIONAIRE is entitled to participate in any tender, bidding or process carried out by the GRANTOR in order to select a new concessionaire.
5. The CONCESSIONAIRE shall continue to provide the REGISTERED SERVICE, under the same terms and conditions agreed in this CONTRACT, in case the TERM OF CONCESSION is not extended, for a term to be indicated by the GRANTOR in due time.
   1. **Principles governing the renewal procedure**

The renewal procedure shall be subject to the principles regulated in the APPLICABLE LAWS AND PROVISIONS, and especially in Law No. 27444, General Administrative Procedure Law, Supreme Decree No. 020-98-MTC (Approving the policy guidelines for the opening of the Peruvian telecommunications market) and its amendments, as well as Supreme Decree No. 008-2021-MTC and the regulations that modify, replace or substitute it.

* 1. **Preeminence of Supreme Decree No. 008-2021-MTC.**

It is expressly established that in the event of any contradiction between the renewal procedure established in this CONTRACT as well as the provisions contained in Clauses 6.2 to 6.4 and Supreme Decree No. 008-2021-MTC, or the regulations that modify, replace or substitute it, the latter shall prevail.

* 1. **Suspension of the Term of Concession** 
     1. The term of CONCESSION may be suspended at the request of any of the PARTIES, if one or more of the following events occur:

1. Any act of external war or civil war (declared or undeclared), state of siege, invasion, armed conflict, blockade, revolution, riot, insurrection, civil commotion or acts of terrorism, which prevents the CONCESSIONAIRE from executing the works necessary to implement the COVERAGE PLAN or the provision of the GRANTED SERVICE.
2. Any strike or work stoppage by workers who do not have a labor or commercial relationship with the CONCESSIONAIRE, which prevents it from completing, within the contractual term, the execution of the works necessary to implement the COVERAGE PLAN or the provision of the GRANTED SERVICE.
3. Any protest, act of violence or force carried out by community, social, union or political organizations, or large-scale public demonstrations that directly affect the provision of the GRANTED SERVICE for reasons beyond the control of the CONCESSIONAIRE, which are not attributable to the Concessionaire and which are beyond the reasonable control of the Concessionaire.
4. Any earthquake, tidal wave, flood, drought, fire, explosion, or any meteorological or hydrological phenomenon, provided that it directly affects all or part of the works necessary to implement the COVERAGE PLAN or the provision of the GRANTED SERVICE.
5. Any epidemic, contamination, plague or similar event that prevents or limits the CONCESSIONAIRE from providing the GRANTED SERVICE or the implementation of the COVERAGE PLAN in a normal manner.
6. The possible total or partial destruction, with no possibility of recovery, of the works and goods necessary to implement the COVERAGE PLAN or the provision of the GRANTED SERVICE, such that such event prevents the CONCESSIONAIRE from complying with its obligations under this CONTRACT for a period of more than thirty (30) CALENDAR DAYS.
7. Any other fortuitous event or force majeure, as defined in Article 1315º of the Peruvian Civil Code, that prevents the execution of the works necessary to implement the TECHNICAL PROJECT or the provision of the GRANTED SERVICE, including damage to the CONCESSIONAIRE'S facilities, due to causes not attributable to the CONCESSIONAIRE and provided that it has acted with due diligence, which make it impossible to provide the services under the CONCESSION.
   * 1. In the event of one or more of the aforementioned events, any of the PARTIES may invoke the suspension of the TERM OF CONCESSION, by means of a communication addressed to the other PARTY, within the fifteen (15) DAYS following the occurrence of the event on which the request is based.

If the CONCESSIONAIRE is the one who invokes the suspension of the TERM OF CONCESSION, the GRANTOR shall pronounce, after a binding and obligatory opinion from OSIPTEL, within twenty (20) DAYS from the date it received the request for suspension. In case of discrepancy, the PARTIES may resort to the dispute resolution mechanisms contemplated in Clause 20 of this CONTRACT.

OSIPTEL's opinion referred to in the preceding paragraph shall be issued within ten (10) DAYS of receiving the suspension request.

If field verifications are required to prove the occurrence of the invoked situation, the term for the GRANTOR's and OSIPTEL's pronouncement shall be extended for seven (07) additional DAYS, respectively.

* + 1. The approval of the request for suspension shall result in: (i) the suspension of the TERM OF CONCESSION and its extension for a period equivalent to that of the suspension; and, (ii) the suspension of the rights and obligations of the PARTIES, during the term of the suspension.
    2. If the suspension of the TERM OF CONCESSION as a consequence of the occurrence of any of the events indicated in paragraph 6.7.1 above, exceeds eighteen (18) months, the CONCESSION shall expire in accordance with the provisions of subparagraph 18.1 (d) of paragraph (18.1) of Clause Eighteen.
    3. However, if twelve (12) continuous months have elapsed without such events having been overcome, the CONCESSIONAIRE shall be entitled to request the expiration of the CONCESSION, in accordance with subparagraph b) of paragraph 18.1 of Clause Eighteen of this CONTRACT.
    4. In the event of damage to the CONCESSIONAIRE's facilities, the CONCESSIONAIRE shall be obliged to repair or rebuild them, according to a schedule and a work plan proposed by the CONCESSIONAIRE itself and approved by the GRANTOR.
    5. Notwithstanding the provisions of paragraph 6.7.2, the CONCESSIONAIRE shall inform the GRANTOR in writing about the occurrence of any of the events stated in paragraph 6.7.1, within fifteen (15) DAYS from the occurrence or knowledge of the event, as the case may be, stating the scope and estimated period of restriction of the performance of its obligations and proving the occurrence of the indicated events.
    6. The CONCESSIONAIRE shall make its best efforts to resume the performance of its obligations as soon as possible.

**CLAUSE 7: DUTIES, FEES AND OTHER PAYMENT OBLIGATIONS**

* 1. **Scope of Payment**

The CONCESSIONAIRE is obliged to make the payments that, in accordance with the APPLICABLE LAWS AND PROVISIONS, correspond to it for royalties, canons, commercial exploitation fees, regulatory contributions, contributions to the Telecommunications Investment Fund or other concepts derived from other concessions, authorizations or, in general, from the current or future provision of other PUBLIC TELECOMMUNICATIONS SERVICES, which it performs.

**CLAUSE 8: OBLIGATIONS AND RIGHTS OF THE CONCESSIONAIRE**

* 1. **General Obligations**

The obligations of the CONCESSIONAIRE are all those derived from the text of this CONTRACT, those established in the TELECOMMUNICATIONS LAW and its GENERAL REGULATIONS, and in the APPLICABLE LAWS AND PROVISIONS.

The CONCESSIONAIRE is obliged to inform the GRANTOR and OSIPTEL of any change in Annexes No. 2 and No. 3, within thirty (30) DAYS of such change, taking into account the restrictions established in paragraph 17.2 of Clause 17 of this CONTRACT.

Likewise, the GRANTOR, upon duly grounded request of the CONCESSIONAIRE, may suspend one or more obligations foreseen in the present CONTRACT, including the attention of any of the communities foreseen in its ENVELOPES No. 2 and No. 3 in case it is verified, to the GRANTOR'S satisfaction, the existence of a fortuitous event or force majeure or a third party event according to the provisions of the Peruvian Civil Code, which prevents the CONCESSIONAIRE from complying with its obligation, without requiring a contractual amendment or addendum. In such cases, the suspension of the obligation shall be temporary and shall last as long as the event of fortuitous event and force majeure or third party fact that generates it persists.

The GRANTOR shall be in charge of the supervision and control of the compliance of the following obligations of the CONCESSIONAIRE:

1. Implementation of the MANDATORY INVESTMENT COMMITMENTS in accordance with the TECHNICAL SPECIFICATIONS, which shall be verified with the subscription of the respective CERTIFICATES OF ACCEPTANCE.
2. Technological updating at least every three (3) years in accordance with the TECHNICAL SPECIFICATIONS.
3. Compliance with the provisional service quality indicators established in the TECHNICAL SPECIFICATIONS, until a quality supervision regulation applicable to rural populated centers is issued.
4. Compliance with the USAGE GOALS contained in its TECHNICAL PROJECT.
5. COMMENCEMENT OF THE PROVISION OF SERVICES GRANTED within the term established in Clause 8.2 of this CONTRACT.
6. Other obligations within the framework of its responsibilities and this CONTRACT.

OSIPTEL will be in charge of supervising and monitoring compliance with the following obligations of the CONCESSIONAIRE:

1. Compliance with the MINIMUM SPEED for the MANDATORY INVESTMENT COMMITMENTS established in the TECHNICAL SPECIFICATIONS.
2. Compliance with the rules that regulate the coverage of PUBLIC TELECOMMUNICATIONS SERVICES in urban and rural communities issued by OSIPTEL, within the framework of its competence.
3. Allowing the interconnection of other PUBLIC TELECOMMUNICATIONS SERVICES, in accordance with the provisions of Clause 10.
4. Compliance with the COVERAGE PLAN contained in its TECHNICAL PROJECT.
5. Compliance with the rules that regulate the quality in the rendering of the PUBLIC TELECOMMUNICATIONS SERVICES, within the framework of its competence.
6. Providing the REGISTERED SERVICES to the USERS, in accordance with the TERMS OF USE approved or approved in the future by OSIPTEL and other applicable regulations.
7. Other obligations within the framework of its competencies and of this CONTRACT.
   1. **Commencement of the Provision of the SERVICE GRANTED**

The CONCESSIONAIRE is obliged to commence the provision of the GRANTED SERVICE within a maximum term that shall not exceed twelve (12) months, counted from the CLOSING DATE.

The CONCESSIONAIRE shall also communicate in writing the DATE OF COMMENCEMENT OF OPERATIONS.

This term is not subject to extension, except for the occurrence of:

1. Any of the events set forth in Clause 6, paragraph 6.7.1 above and in accordance with the procedure established for the suspension of the TERM OF CONCESSION, set forth in paragraph 6.7 of Clause Six of this CONTRACT; or
2. When the interconnection is not operative due to causes not attributable to the CONCESSIONAIRE; or
3. For any delay incurred by the CONCESSIONAIRE in obtaining the permits, authorizations, licenses and other enabling titles that are necessary to begin the provision of the GRANTED SERVICE, provided that the CONCESSIONAIRE has complied with the requirements established in the APPLICABLE LAWS AND PROVISIONS for such purpose.

However, it is the CONCESSIONAIRE'S responsibility to initiate the corresponding negotiations for interconnection with due anticipation, in order to comply with the provision of the GRANTED SERVICE, within the term established in this clause.

For the purposes of this CONTRACT, it is understood that the provision of the GRANTED SERVICE begins when the following conditions are met:

1. With the installation, operation and administration of such service in at least one district of the CONCESSION AREA; and,
2. If the CONCESSIONAIRE is able to originate and receive data in at least one district of the CONCESSION AREA, using the technology set forth in paragraph 8.24 of the CONTRACT; and,
3. If the aforementioned service is available to the general public and is offered as such, concurrently through points of sale and advertisements, in at least one district of the CONCESSION AREA.

The CONCESSIONAIRE shall communicate in writing to the MTC and OSIPTEL, the DATE OF COMMENCEMENT OF OPERATIONS for the provision of the GRANTED SERVICE, within a maximum period of fifteen (15) DAYS of the occurrence of such event.

The CONCESSIONAIRE may, after the CLOSING DATE and before the approval of the TECHNICAL PROJECT, carry out technical tests, which shall not be considered as the beginning of the provision of the GRANTED SERVICE. To this end, it shall carry out the necessary actions to avoid or reduce interference with other services.

* + 1. **Technical Tests of the Band's operability**

The CONCESSIONAIRE is obliged to submit to the GRANTOR, within a maximum period of one (01) month from the CLOSING DATE, a proposed schedule that contemplates the minimum technical parameters and the respective values that it considers would make it feasible to operate the BAND to provide the GRANTED SERVICE, based on the technology(ies) it plans to use.

* 1. **Mandatory Investment Commitments**

The CONCESSIONAIRE undertakes to fully comply with the MANDATORY INVESTMENT COMMITMENTS assumed in the BID, in accordance with the TECHNICAL SPECIFICATIONS contained in Annex No. 7 and Annex No. 8 of this CONTRACT, which in turn shall be developed in the TECHNICAL PROJECT.

The supervision of the MANDATORY INVESTMENT COMMITMENTS and the commissioning of the service, according to the TECHNICAL SPECIFICATIONS, shall be in charge of the GRANTOR.

* 1. **Coverage Plan and Usage Goals of the BAND**

The CONCESSIONAIRE undertakes to comply with the COVERAGE PLAN and with the USAGE GOALS contained in its TECHNICAL PROJECT.

The CONCESSIONAIRE shall submit to the GRANTOR and OSIPTEL, within the first quarter of each year, the information regarding the progress of the COVERAGE PLAN of the REGISTERED SERVICES established for the previous year.

The CONCESSIONAIRE is obliged to comply with the COVERAGE PLAN contained in Annex No. 4, using the BAND, being able to use its own, leased or shared infrastructure. It may only use shared or leased infrastructure for base stations that are not used to comply with the MANDATORY INVESTMENT COMMITMENTS.

In the event that the provision of the REGISTERED SERVICE involves an additional district to those contemplated in the COVERAGE PLAN, the CONCESSIONAIRE shall communicate to the GRANTOR and OSIPTEL, the provision of the service in such district up to (30) Days after the start of operations.

OSIPTEL is responsible for the supervision and control of the compliance with the COVERAGE PLAN using the BAND. The supervision and oversight process will be carried out in accordance with the Coverage Regulation approved by OSIPTEL (Resolution of the Board of Directors No. 135-2013-CD/OSIPTEL and the rules that modify, replace or substitute Regulations for the Supervision of Coverage of Mobile and Fixed Public Telecommunications Services with Wireless Access).

* 1. **Technical Project**

Within three (03) months from the CLOSING DATE, the CONCESSIONAIRE shall submit to the GRANTOR the TECHNICAL PROJECT for the SERVICE GRANTED under this CONTRACT. The information required for the elaboration of the TECHNICAL PROJECT is specified in Annex No. 6.

If necessary, the approval of the TECHNICAL PROJECT also includes the granting of authorizations, permits and licenses, registers, among others, at the GRANTOR's expense, necessary for the provision of the GRANTED SERVICE in accordance with the COVERAGE PLAN, as well as for the implementation of the MANDATORY INVESTMENT COMMITMENTS in accordance with the TECHNICAL PROPOSAL.

Said document shall contain the proposal for the execution of the COVERAGE PLAN submitted, the information necessary to verify compliance with the USAGE GOALS of the Allocated Spectrum in accordance with the APPLICABLE LAWS AND PROVISIONS, as well as the proposal for the implementation of the MANDATORY INVESTMENT COMMITMENTS.

The GRANTOR has a term of up to two (02) months for the approval of the TECHNICAL PROJECT counted from the submission of the same by the CONCESSIONAIRE. Within such term, it shall formulate and communicate to the CONCESSIONAIRE the observations to such project, including the observations to the authorizations, permits and licenses requested. If there are observations, the same shall be corrected by the CONCESSIONAIRE within fifteen (15) DAYS from the notice of the observations. The GRANTOR has a term of fifteen (15) DAYS to pronounce itself on the correction of the observations made by the CONCESSIONAIRE.

The TECHNICAL PROJECT may be modified, with the prior approval of the GRANTOR in accordance with the APPLICABLE LAWS AND PROVISIONS.

The TECHNICAL PROJECT must be updated in accordance with the provisions of paragraph 16.6.3 of the TECHNICAL SPECIFICATIONS and submitted within a maximum term of ten (10) CALENDAR DAYS counted from the maximum term for the COMMENCEMENT OF THE PROVISION OF SERVICES for the First Year and for the Second Year, in accordance with paragraph 4.6 of the TECHNICAL SPECIFICATIONS. The GRANTOR shall approve or, in its absence, shall make known its observations within a maximum term of ten (10) DAYS as of the reception of the updated TECHNICAL PROJECT. In case of issuing observations, these shall be corrected by the CONCESSIONAIRE, within the term granted for such purpose by the GRANTOR.

* 1. **Quality Requirements of the SERVICE GRANTED**

In accordance with the APPLICABLE LAWS AND PROVISIONS, the CONCESSIONAIRE is obliged to abide by the regulations issued or to be issued in the future by OSIPTEL (Resolution of the Board of Directors No. 123-2014-CD/OSIPTEL and amendments: Approving the General Quality Regulations for the Supervision of Mobile and Fixed Public Telecommunications Services, among others).

* 1. **Inspection Procedure and Control Requirements**

From the day after the CLOSING DATE, the CONCESSIONAIRE shall comply with the information requirements and inspection procedures established or to be established by the GRANTOR and OSIPTEL in order to supervise compliance with the obligations set forth in this CONTRACT, within the framework of its competences.

* 1. **Provision of the REGISTERED SERVICE(S)**

1. Service Obligation. The CONCESSIONAIRE shall provide the REGISTERED SERVICES in the CONCESSION AREA, in accordance with the terms of this CONTRACT and the APPLICABLE LAWS AND PROVISIONS.
2. Continuity of Service. The CONCESSIONAIRE must comply with the provision of the REGISTERED SERVICES, in a continuous and uninterrupted manner, except for the provisions of paragraph 6.7 of this CONTRACT. The CONCESSIONAIRE (i) may not stop providing the REGISTERED SERVICES and (ii) may not reduce the provision of the same.
3. The CONCESSIONAIRE shall provide the REGISTERED SERVICES, observing the rules on terms of use and quality of service issued or to be issued in the future by OSIPTEL, within the framework of its competences.
   1. **Compliance with Terms of Use**

The CONCESSIONAIRE shall provide the REGISTERED SERVICES to the USERS, in accordance with the terms of use approved or approved in the future by OSIPTEL and other applicable regulations.

* 1. **Obligations in cases of Emergencies, Crises or States of Exceptions**

The CONCESSIONAIRE shall observe and comply with the applicable provisions of the General Regulatory Framework of the Emergency Communications System, approved by Supreme Decree No. 051-2010-MTC and related regulations. Notwithstanding the foregoing, and in addition, the CONCESSIONAIRE undertakes the following obligations:

1. Emergency in relation to natural disasters: In the event of a local, regional or national emergency or crisis situation, such as earthquakes, floods, or other similar events, which require special attention from the CONCESSIONAIRE, it will provide the necessary REGISTERED SERVICES, giving priority to the support actions leading to the solution of the emergency situation. To this effect, the CONCESSIONAIRE shall comply with the actions foreseen by the Emergency Communications System, and shall coordinate and follow the instructions of THE GRANTOR.

Likewise, the CONCESSIONAIRE, upon the imminent or actual occurrence of an emergency situation or local, regional or national crisis, such as earthquakes, floods or other similar events, in order to guarantee an effective implementation, operation and maintenance of the Emergency Early Warning Messaging System - SISMATE, must comply with the obligations, responsibilities and burdens established in Law No. 30472 that provides for the implementation, operation and maintenance of SISMATE, its Regulation, approved by Supreme Decree No. 019- 2016-MTC and other complementary rules issued by the GRANTOR or replacing it.

1. National Security Emergency: In case the emergency is related to national security aspects, the CONCESSIONAIRE shall arrange with the competent body, in accordance with the provisions of the APPLICABLE LAWS AND PROVISIONS and shall provide the REGISTERED SERVICES in accordance with the instructions of the GRANTOR or of the competent authority indicated by the latter at the time.

Likewise, in case of emergency related to National Security in order to guarantee an effective implementation, operation and maintenance of the Emergency Early Warning Messaging System - SISMATE, it must comply with the obligations, responsibilities and burdens established in Law No. 30472 that provides for the implementation, operation and maintenance of SISMATE, its Regulation, approved by Supreme Decree No. 019-2016-MTC and the other complementary rules issued by the GRANTOR or replacing it.

1. States of Exception contemplated in the Constitution and declared in accordance with the law: The CONCESSIONAIRE shall give priority to the transmission of voice and data necessary for the means of communication of the National Defense System and the Civil Defense System. In the event of foreign war, the National Security and Defense Council, through the Joint Command of the Armed Forces, may assume direct control of the telecommunications services, as well as dictate operational provisions. In order to meet such requirements, the CONCESSIONAIRE may suspend or restrict part of the REGISTERED SERVICES, in prior coordination with the GRANTOR and the aforementioned National Defense and Civil Defense systems.
2. Malicious communications: The CONCESSIONAIRE shall comply with the obligations derived from the Legislative Decree that sanctions the making of malicious communications to emergency, urgency or information centers - Legislative Decree No. 1277 and its Regulations approved by Supreme Decree No. 013-2017-MTC or regulations that modify, replace or substitute them.
   1. **Telecommunications Privacy and Personal Data Protection**
3. Obligation to Safeguard Telecommunications Privacy and Personal Data Protection. The CONCESSIONAIRE shall establish reasonable measures and procedures to safeguard the secrecy of telecommunications and maintain the confidentiality of SUBSCRIBER'S or USER'S personal information. The CONCESSIONAIRE shall be subject to the provisions contained in Ministerial Resolution No. 111-2009-MTC/03, as amended and related regulations. Likewise, it shall send the GRANTOR an annual report on the measures and procedures it has established, and shall submit such report on February 15th of each year, starting the year after the beginning of the provision of each REGISTERED SERVICE.
4. Scope of the Obligation of Secrecy and Personal Data Protection. The CONCESSIONAIRE shall safeguard the privacy of telecommunications and maintain the confidentiality of personal information relating to its USERS obtained in the course of its business, except (i) the prior express written consent of SUBSCRIBER or USER, or (ii) a specific court order. Likewise, it shall be subject to the provisions contained in Ministerial Resolution No. 111-2009-MTC/03, and any rules that may replace or complement it.

It includes the obligations set forth in Legislative Decree No. 1182 published on July 27th, 2015, a rule that regulates the use of data derived from telecommunications for the identification, location and geolocation of communications equipment, as well as the provisions of Law No. 29733, Personal Data Protection Law.

1. National Security. The CONCESSIONAIRE shall comply with the provisions of the APPLICABLE LAWS AND PROVISIONS and the GENERAL REGULATIONS to safeguard the privacy of telecommunications, in the interest of national security.
2. Compliance Measures. The CONCESSIONAIRE shall comply with the inspection procedures, as well as, with the information requirements established or to be established by the GRANTOR, in relation to the measures contained in paragraphs (a), (b) and (c) above. If the GRANTOR considers that the CONCESSIONAIRE does not comply with the obligation to safeguard the secrecy of telecommunications or does not maintain the confidentiality of the personal information related to its SUBSCRIBERS, or if the GRANTOR considers that the measures or procedures instituted by the CONCESSIONAIRE are insufficient, the GRANTOR shall grant a reasonable period of time to the CONCESSIONAIRE to improve the measures adopted, after which, if the inadequacy of such measures persists, the GRANTOR may establish appropriate measures and procedures. These measures shall be applicable without prejudice to the GRANTOR's right to impose administrative sanctions for non-compliance with the rules for safeguarding the privacy of telecommunications or for the protection of personal information.
3. The provisions in paragraphs (a), (b) and (c) above do not limit the fulfillment of the information requirements by the GRANTOR and OSIPTEL in order to comply, according to its competences, with its inspection and supervision functions.
   1. **Requirements for Subscriber Support**
4. General Provision. The CONCESSIONAIRE shall establish and maintain free and efficient information and assistance services to its SUBSCRIBER and USERS, through at least two (02) toll-free telephone numbers, in order to guide and assist them in the acquittal of queries, attention to complaints and failure reports. Likewise, such support must be provided through a Web portal. The conditions of these supporting services shall be subject to the regulations set forth in the TERMS OF USE.
5. Settlement of Claims and Disputes. The CONCESSIONAIRE shall establish an efficient procedure for the resolution of complaints and disputes with SUBSCRIBERS and USERS, in accordance with the provisions contained in the TELECOMMUNICATIONS LAW and its GENERAL REGULATIONS, OSIPTEL's Regulations and other regulations approved by OSIPTEL.
6. Minimum Attendance Requirements. The CONCESSIONAIRE shall provide at least the following assistance services to the USERS:
7. Access to established or to be established emergency public services, free of charge, from all SUBSCRIBER'S terminal equipment.
8. Access to any other assistance service that the CONCESSIONAIRE is obliged to provide, in compliance with the APPLICABLE LAWS AND PROVISIONS that so provide, provided that the provision of such assistance service is in the public interest.
   1. **Cooperation with other Public Telecommunication Service Providers**

The CONCESSIONAIRE is obliged to cooperate with other providers of the PUBLIC TELECOMMUNICATION SERVICE to the extent required by APPLICABLE LAWS AND PROVISIONS.

The CONCESSIONAIRE is entitled to receive reciprocal treatment in its relations with other operators, in accordance with the provisions of this Clause.

In particular, the CONCESSIONAIRE shall allow the interconnection of other PUBLIC TELECOMMUNICATIONS SERVICES, in accordance with the provisions of Clause 10.

* 1. **Obligation not to cause interference and not to use second-use telecommunications equipment.**

The CONCESSIONAIRE is obliged not to cause interference to other concessionaires of the PUBLIC TELECOMMUNICATION SERVICES. In this regard, it shall adopt adequate technical measures, such as the calibration of its equipment, the use of band-pass filters if necessary, transmission power control, sectioning of the radiant system, in the installation of a base station, in order to avoid the emission or reception of spurious signals or electromagnetic noise, which may affect the provision of the GRANTED SERVICE or third parties, among other measures.

On the other hand, it will not be able to install equipment and/or devices of second use, except in cases of internal transfers or in those cases in which the GRANTOR authorizes it by means of a resolution of the competent organ.

* 1. **Archiving and Reporting Requirements**

The CONCESSIONAIRE shall establish and maintain adequate records to allow the supervision and compliance with the terms of this CONTRACT.

The GRANTOR and OSIPTEL, each in matters within its competence, may request the CONCESSIONAIRE to submit periodic reports, statistics and other data regarding its activities and operations, which shall be complied with within the requested terms. Notwithstanding the foregoing, the CONCESSIONAIRE shall submit the information requested by these agencies to analyze or resolve specific cases, as well as the information that must be submitted to OSIPTEL in compliance with regulatory provisions without the need for prior request.

The GRANTOR and OSIPTEL will be able to publish the information received, with the exception of the confidential information, qualified with such character, according to the legal rules of the matter.

The GRANTOR and OSIPTEL shall have the right to inspect or instruct authorized third parties to review the files, archives and other data of the CONCESSIONAIRE, in order to monitor and enforce the terms of this CONTRACT.

* 1. **Knowledge transfer and technical capacity**

During the first three (3) years of this CONTRACT, the CONCESSIONAIRE undertakes to acquire technical knowledge that guarantees the Peruvian State an adequate provision of the GRANTED SERVICE during the term of CONCESSION and the fulfillment of each and every one of the obligations assumed by it in this CONTRACT; For this purpose, in the event that the OPERATOR has a different legal personality than the CONCESSIONAIRE, the latter will sign technology and knowledge transfer agreements that allow unlimited and irrevocable access to all technology, trademarks, patents, know-how, and other technical and industrial property aspects, including modifications to future versions of software and hardware that improve the quality of the GRANTED SERVICE.

The transfer of technical information may be carried out through technology transfer contracts that involve the payment of royalties. Notwithstanding the provisions of Clause 8.7, the OPERATOR may establish that only the CONCESSIONAIRE shall have knowledge of and free access to the technical information provided.

* 1. **External Plant Safety**

The CONCESSIONAIRE declares that it is aware of the obligation to observe the technical and legal provisions to maintain and safeguard the safety of the external plant.

Furthermore, the CONCESSIONAIRE declares that it is aware of its obligation to comply with the technical and legal provisions of the Electricity Sub-Sector regarding electrical safety and risks, including the National Electricity Code (Ministerial Resolution No. 214-2011-MEM-DM), as well as the APPLICABLE LAWS AND PROVISIONS to installations that require physical means for the provision of the GRANTED SERVICE.

* 1. **Payment Obligations**

The CONCESSIONAIRE shall comply with the payment of all duties, commercial exploitation fees, royalty payments, contributions, inputs and any other amount established by the APPLICABLE LAWS AND PROVISIONS.

* 1. **Mortgage on the Concession Right**

Once the period indicated in paragraph 17.1 of Clause 17 has elapsed, the CONCESSIONAIRE is entitled to grant a mortgage of its right of CONCESSION, in accordance with the provisions of Articles 885, subparagraph 7, and 1097 of the Civil Code and the APPLICABLE LAWS AND PROVISIONS. The request for authorization of the constitution of the mortgage, the constitution of the guarantee and its respective extrajudicial execution shall be governed by the following procedure:

* + 1. The CONCESSIONAIRE may constitute a mortgage on its right to CONCESSION, provided that it has the prior approval of the GRANTOR, and with OSIPTEL's favorable opinion. For such purpose, the CONCESSIONAIRE shall submit a written request for authorization to the GRANTOR, with a copy to OSIPTEL, together with the draft mortgage agreement and its respective annexes.
    2. OSIPTEL shall issue an opinion within ten (10) DAYS following the date of receipt of the authorization request submitted by the CONCESSIONAIRE and shall forward it to the GRANTOR. The GRANTOR shall issue an opinion within fifteen (15) DAYS counted as of the expiration of the term for OSIPTEL to issue an opinion. The request shall be denied if it has not foreseen that the CONCESSION may only be transferred to whoever complies with the prequalification requirements set forth in the BIDDING TERMS, as well as with the requirements set forth in the GENERAL REGULATIONS for the present case.
    3. Once the request has been submitted with the requirements established in this clause, and twenty-five (25) DAYS have elapsed without the GRANTOR having made a decision or, having requested an extension for an equal period, without the GRANTOR having made no decision either, it shall be understood that the CONCESSIONEE'S request has been authorized by the GRANTOR, provided that OSIPTEL has issued a favorable opinion within the term established in the preceding paragraph.
  1. **Extrajudicial foreclosure**

The execution of the mortgage shall require the favorable opinion of the GRANTOR so that the concession right can only be transferred in favor of whoever complies, at least, with the requirements established in the BIDDING TERMS of the promotion process, as established in paragraph 26.2 of Legislative Decree No. 1362 as amended, and shall be done following the principles and mechanisms established for the execution of the mortgage in the present Clause, execution procedure that shall be included in the corresponding mortgage contract.

The foreclosure procedure of the CONCESSION shall be carried out under the direction of the GRANTOR and with the participation of OSIPTEL, and shall be mandatorily governed by the following rules:

* + 1. The decision of the creditor(s) to exercise its right to foreclose the CONCESSION granted in its favor, and the breach of obligations in which the CONCESSIONAIRE would have incurred that motivate such decision shall be communicated in writing to the GRANTOR, OSIPTEL and the CONCESSIONAIRE, in a reliable manner, and no less than fifteen (15) DAYS prior to the exercise of any action or adaptation of measures that may directly or indirectly jeopardize the CONCESSION. Within such term, the GRANTOR shall issue its favorable opinion to the foreclosure of the mortgage.
    2. From that moment on, after the favorable opinion of the GRANTOR and confirmed the default, (i) the GRANTOR may not declare the termination of the CONTRACT and shall be obliged to immediately start the necessary arrangements with OSIPTEL and with the creditor(s), in order to appoint the legal person that, according to the same terms provided in the CONCESSION CONTRACT and with a remuneration to be agreed with the creditor(s) without the payment of such remuneration being totally or partially assumed by the GRANTOR, shall act as controller and shall be temporarily in charge of the operation of the CONCESSION, during the time required for the replacement of the CONCESSIONAIRE referred to in the following points and, (ii) no act of the CONCESSIONAIRE may suspend the foreclosure procedure, and may not carry out acts other than the payment of the unfulfilled obligations, which may hinder or prevent the foreclosure of the mortgage. The CONCESSIONAIRE unconditionally, irrevocably and expressly agrees and undertakes, under liability, not to file any action, lawsuit, complaint, request or petition for precautionary measures of any kind that may have the purpose of affecting, interrupting, suspending, hindering, impeding, preventing or enervating the legal effects and the application of the foreclosure procedure established in this Clause, as well as the appointment of the controller and of the new CONCESSIONAIRE.
    3. For such purposes, OSIPTEL or the creditor(s) may propose to the GRANTOR qualified operators, who comply with the parameters established in the BIDDING TERMS to be a concessionaire. The best qualified operator will be appointed as controller by the GRANTOR and will be in charge of temporarily operating the CONCESSION in such capacity. From that moment on, the controller will replace the CONCESSIONAIRE, so that the transfer to a new CONCESSIONAIRE is carried out in the most efficient way possible, the transfer in favor of the controller will be executed by the GRANTOR within the maximum term of thirty (30) CALENDAR DAYS.
    4. The controller shall be liable for any action or omission that prevents, delays or hinders the transfer of the CONCESSION to the new CONCESSIONAIRE, as well as for the damages that this may cause to the GRANTOR, the creditors, the USERS and/or third parties.
    5. Once the CONCESSION is under the temporary operation of the controller, the GRANTOR and OSIPTEL shall coordinate with the creditor(s), the full text of the call and the Bidding Terms of the selection procedure of the new CONCESSIONAIRE, respecting the substantial guidelines contained in the BIDDING TERMS, especially those concerning the general characteristics of the CONCESSION, the TECHNICAL PROPOSAL, the conditions and requirements that were established for the operator that was part of the CONCESSIONAIRE, respectively. These BIDDING TERMS must be approved by the GRANTOR with the favorable opinion of OSIPTEL, who will issue it within a term no longer than ten (10) CALENDAR DAYS.
    6. Once the text of the call and the bidding terms of the selection procedure for the transfer of the CONCESSION have been approved, the GRANTOR, in coordination with OSIPTEL, shall proceed with the established procedure. The awarding of the successful bid shall not occur later than one hundred and eighty (180) CALENDAR DAYS counted from the moment in which the GRANTOR was informed of the decision to foreclose, unless, according to the circumstances of the case, the processing of such procedure requires a longer term, in which case the extension determined by the GRANTOR shall be applied.
    7. On successful bid awarding, as established in the text of the BIDDING TERMS approved by the GRANTOR, as well as the provisions of this Clause, said action shall be communicated in writing both to the financial controller and to the creditor(s). From the indicated moment, the controller shall be obliged to initiate the coordination of the case, with the purpose that the transition of the operation of the CONCESSION is carried out in the most efficient way possible. The definitive substitution of the CONCESSIONAIRE by the successful bidder shall be completed within a term not to exceed thirty (30) CALENDAR DAYS counted as of the date on which the successful bid was awarded, under the exclusive responsibility of the latter with respect to the matters within its competence.
    8. According to the procedure previously established, the successful bidder shall be recognized by the GRANTOR as the new CONCESSIONAIRE. For such purposes, the new Concessionaire shall fully replace the original CONCESSIONAIRE in its contractual position, being subject to the terms of the initial CONTRACT, for its remaining term of validity. The GRANTOR hereby expressly and irrevocably agrees to the assignment of the contractual position of the first CONCESSIONAIRE, according to the terms stipulated in this clause. Consequently, the new Concessionaire shall have the same rights conferred in the present CONTRACT and shall assume the same obligations of the present CONTRACT.
  1. **Applicable Tax Regime**

The CONCESSIONAIRE is subject to the applicable national, regional and municipal tax legislation, and must comply with all tax obligations corresponding to the exercise of its activity.

Furthermore, the CONCESSIONAIRE may access the tax benefits granted by the regulations, provided that it complies with the procedures, requirements and conditions set forth therein.

* 1. **Obligation to Disseminate and Publicize Business Plans**

Whenever the advertising of the CONCESSIONAIRE mentions or alludes to any type of speed, in the media and commercial advertising used to promote the sale, information regarding speed must be included in the terms established in the applicable regulations. This obligation does not exempt the CONCESSIONAIRE from complying with the provisions of Resolution No. 060-2000-CD/OSIPTEL and its amendments.

* 1. **Obligation to provide access and interconnection to Rural Mobile Infrastructure Operators**

The CONCESSIONAIRE undertakes to provide access and interconnection to Rural Mobile Infrastructure Operators and Mobile Virtual Network Operators authorized by the MTC upon request, in accordance with the provisions of the APPLICABLE LAWS AND PROVISIONS.

* 1. **Technology**

The CONCESSIONAIRE shall provide PUBLIC TELECOMMUNICATIONS SERVICES in the BAND using at least LTE-A technology. Notwithstanding the foregoing, the CONCESSIONAIRE may use other granted frequency bands in order to comply with the MANDATORY INVESTMENT COMMITMENTS, in accordance with the provisions set forth in the TECHNICAL SPECIFICATIONS.

**CLAUSE 9: GENERAL RATE REGIME**

The CONCESSIONAIRE undertakes to establish the RATES for the REGISTERED SERVICE in strict accordance with the regulations issued or to be issued by OSIPTEL. In this sense, the CONCESSIONAIRE may freely establish the rates for the telecommunication services it provides, as long as they comply with the tariff system established by OSIPTEL. The General Rate Regime is regulated by Resolution Nº 060-2000-CD/OSIPTEL (General Rate Regulation) and its amendments.

Depending on the type of service and in the event that the rates established by the CONCESSIONAIRE for the provision of the REGISTERED SERVICE are higher than those established by OSIPTEL, the CONCESSIONAIRE will be obliged to comply with the measures dictated by OSIPTEL in each specific case.

**CLAUSE 10: INTERCONNECTION**

The CONCESSIONAIRE has, during the TERM OF CONCESSION, the right and obligation to interconnect with other PUBLIC TELECOMMUNICATION SERVICE networks, in accordance with this CONTRACT, the Fundamental Technical Signaling Plan and other Fundamental Technical Plans of the National Telecommunications Plan, the principles of neutrality, non-discrimination and equality of access and the terms and conditions agreed between the operators and the provisions of the APPLICABLE LAWS AND PROVISIONS.

**CLAUSE 11: COMPETITION RULES**

* 1. **General Provisions**

The CONCESSIONAIRE undertakes not to carry out, directly or indirectly, acts or behaviors of abuse of dominant position or collusive practices that restrict, prevent or distort free competition, as well as acts or behaviors that violate fair competition in the market.

Without prejudice to the contractual penalties, the infringement of this clause shall be sanctioned in accordance with the applicable special legislation.

* 1. **General Prohibition on Cross-Subsidization**

The CONCESSIONAIRE undertakes not to cross-subsidize among the different PUBLIC TELECOMMUNICATIONS SERVICES it provides, taking into account the provisions of the sectorial and free competition regulations.

* 1. **Applicable regulations on separate accounting**

The CONCESSIONAIRE shall be subject to the specific provisions on separate accounting issued by the competent authority, in accordance with the APPLICABLE LAWS AND PROVISIONS.

* 1. **No Discriminatory Treatment**

In the provision of the GRANTED SERVICE, the CONCESSIONAIRE shall not discriminate or have unjustified preference in favor of other providers of PUBLIC TELECOMMUNICATIONS SERVICES, considering the provisions of free competition rules.

Pursuant to the foregoing, the CONCESSIONAIRE shall not be discriminated against or unjustifiably preferred by other operators of PUBLIC TELECOMMUNICATIONS SERVICES.

* 1. **Supervision and Compliance**

The GRANTOR and OSIPTEL shall have the right to request the CONCESSIONAIRE to submit periodic reports, statistics and any other information, which shall be complied with by the CONCESSIONAIRE within the requested terms, as well as to inspect, themselves or through third parties, the facilities of the CONCESSIONAIRE, its files and records and other data and to request any other additional information in order to supervise and enforce the terms of this Clause. OSIPTEL shall have the right to adopt corrective, precautionary, preventive and sanctioning measures, in the form of resolutions and mandates, in accordance with the APPLICABLE LAWS AND PROVISIONS.

The CONCESSIONAIRE shall provide, free of charge, remote access in reading mode so that the operations management systems can be viewed from OSIPTEL's and the GRANTOR's premises.

The OSS systems shall include network and service management systems such as fault management, performance, configuration, provisioning and any other system that allows monitoring and supervision of the availability, quality and performance of the GRANTED SERVICES, taking into account what is indicated in the series M.3000 recommendations of the Tax Units. The set of platforms, applications, protocols and/or processes corresponding to the OSS systems to be used by the CONCESSIONAIRE, as well as the modality of free remote access to these systems, shall be submitted for OSIPTEL's approval no less than sixty (60) DAYS prior to the DATE OF COMMENCEMENT OF OPERATIONS. OSIPTEL shall issue its decision within a term no longer than thirty (30) working days counted from the date of its submission.

**CLAUSE 12: GUARANTEES**

* 1. **Delivery of the Performance Bond of the Concession Contract**

1. In order to guarantee compliance with each and every one of the obligations of the CONCESSIONAIRE, including the payment of penalties and administrative sanctions, set forth in this CONTRACT; the CONCESSIONAIRE shall deliver to the GRANTOR on the CLOSING DATE, a PERFORMANCE BOND OF THE CONCESSION CONTRACT, which shall be unconditional, irrevocable, without benefit of excussion or division and of automatic performance, which shall be attached as Annex No. 1, which shall remain in force, by virtue of its successive renewals, from the CLOSING DATE until the first quarter following the expiration of the TERM OF CONCESSION.

The PERFORMANCE BOND OF THE CONCESSION CONTRACT shall be issued for an amount equivalent to Forty-Four Million United States Dollars (US$ 44,000,000.00) and shall be maintained for such amount from the CLOSING DATE until compliance with the deployment of the MANDATORY INVESTMENT COMMITMENTS is evidenced to the GRANTOR'S satisfaction. Thereafter, and until the first quarter following the expiration of the TERM OF CONCESSION, the CONCESSIONAIRE may request the reduction, in accordance with the following paragraph, of the PERFORMANCE BOND OF THE CONCESSION CONTRACT.

Compliance with the MANDATORY INVESTMENT COMMITMENTS is evidenced by the execution of the CERTIFICATE OF ACCEPTANCE of the total number of BENEFICIARY COMMUNITIES. After such compliance, the CONCESSIONAIRE may request the reduction of 45% of the initial amount of the PERFORMANCE BOND OF THE CONCESSION CONTRACT, given the fulfillment of the deployment of the MANDATORY INVESTMENT COMMITMENT "Implementation of 4G Networks"; and may request the additional reduction of 20% of the initial amount of the PERFORMANCE BOND OF THE CONCESSION CONTRACT, given the fulfillment of the deployment of the MANDATORY INVESTMENT COMMITMENT "Connectivity to the Valley of the Apurimac, Ene and Mantaro Rivers (VRAEM) and Jungle Zone of the country".

1. If the damages caused by the breach of the terms and conditions of this CONTRACT by the CONCESSIONAIRE exceed the amount of the PERFORMANCE BOND OF THE CONCESSION CONTRACT, the GRANTOR may enforce such guarantee without prejudice to its right to take the necessary actions to collect other damages.
2. The PERFORMANCE BOND OF THE CONCESSION CONTRACT may be executed by the GRANTOR in whole or in part, once a breach of all or any of the obligations of the CONTRACT has been identified, provided that such breach has not been remedied by the CONCESSIONAIRE within the terms granted for such purpose. Exceptions to this provision are those non-compliances that generate the termination of the CONTRACT as provided in Clause 18.2, in which case the GRANTOR shall proceed to the automatic execution of the guarantee. In the event of partial execution of the PERFORMANCE BOND OF THE CONCESSION, the CONCESSIONAIRE shall restore the PERFORMANCE BOND to the amount set forth in subparagraph a) of paragraph 12.1 of this Clause. If the CONCESSIONAIRE does not return the PERFORMANCE BOND OF THE CONCESSION CONTRACT in the amount and under the conditions set forth above, within twenty (20) CALENDAR DAYS from the date on which the partial performance thereof took place, the GRANTOR, by written notice to that effect, shall declare the CONTRACT terminated and the CONCESSION expired as of the date of such notice.
3. If the PERFORMANCE BOND OF THE CONCESSION CONTRACT is issued for a term shorter than the fulfillment of the COVERAGE PLAN or the deployment of the MANDATORY INVESTMENT COMMITMENTS, the CONCESSIONAIRE shall submit to the GRANTOR the renewal of the guarantee before its expiration. Otherwise, the GRANTOR, in order to preserve the guarantee, may request its execution, even if there is no non-compliance other than the non-renewal of the guarantee. In the previous case, if the CONCESSIONAIRE complies with the correct renewal of the PERFORMANCE BOND OF THE CONCESSION CONTRACT, the GRANTOR shall immediately return to the CONCESSIONAIRE the amount executed. If the CONCESSIONAIRE does not renew the PERFORMANCE BOND OF THE CONCESSION CONTRACT in the amount and under the conditions indicated above, within twenty (20) CALENDAR DAYS from the date on which the execution thereof took place, the GRANTOR, by means of a written communication to that effect, shall declare the CONTRACT terminated and the CONCESSION expired on the date of such notice.
4. The GRANTOR may execute the guarantee referred to in this Clause, in case the CONCESSIONAIRE fails to comply with its obligations under this CONTRACT. Before the execution of the guarantee, the GRANTOR shall send a simple written communication to the CONCESSIONAIRE, stating the non-compliance it has incurred and its intention to execute the guarantee.
5. The guarantee shall have a minimum annual term and shall be renewed annually during the term established in subparagraph a) of this Clause.

**CLAUSE 13: INTERNATIONAL OBLIGATIONS**

* 1. **International Rating of the Concessionaire**

The CONCESSIONAIRE shall be a recognized operating agency within the meaning of the Annex to the Constitution of the International Telecommunication Union and may participate in the Sectors of the Union in accordance with Article 19 (No. 229 and subsequent) of the International Telecommunication Convention, Geneva 1992.

**CLAUSE 14: AUTHORIZATIONS, PERMITS AND LICENSES**

* 1. **Approval of Equipment and Terminal Devices**

The CONCESSIONAIRE shall obtain the necessary approval certificates for the sale, lease, distribution, use and operation of telecommunications equipment and terminal devices, in accordance with the TELECOMMUNICATIONS LAW and its GENERAL REGULATIONS, the Specific Regulations for the Approval of Telecommunications Equipment and Devices, approved by Supreme Decree No. 001-2006-MTC, in accordance with the APPLICABLE LAWS AND PROVISIONS.

* 1. **Granting of Permits**

The MTC is empowered to verify, in accordance with the APPLICABLE LAWS AND PROVISIONS: (i) that the equipment and devices installed have the respective approval certificates, (ii) the conformity of the installation thereof and to adopt the corresponding measures and actions, and (iii) the correct standardization and approval of telecommunications equipment and devices.

* 1. **Other Permits and Licenses**

The CONCESSIONAIRE shall obtain from the GOVERNMENTAL AUTHORITIES, the necessary licenses and permits, including construction permits and other than telecommunications permits, to build, implement, modify and remove facilities and constructions, for the provision of the GRANTED SERVICE, in accordance with the APPLICABLE LAWS AND PROVISIONS.

* 1. **Technical Inspections**

In order to verify compliance with the characteristics and technical standards of operation set forth in this CONTRACT and in the APPLICABLE LAWS AND PROVISIONS, the MTC and OSIPTEL may carry out the necessary technical inspections themselves or through third parties, within the scope of their competencies, at the beginning of the service provision and whenever they deem it convenient.

**CLAUSE 15: FORCED EASEMENTS AND EXPROPRIATIONS**

At the request, duly grounded, of the CONCESSIONAIRE and for reasons of necessity and public utility, the GRANTOR shall make the necessary arrangements with the competent authorities in order to impose forced easements or expropriations on the land or real estate of private property or use that are necessary for the CONCESSIONAIRE to adequately comply with the obligations assumed by this CONTRACT. The imposition of easements and expropriations referred to in this Clause shall be executed in accordance with the provisions of the APPLICABLE LAWS AND PROVISIONS.

The payment of the appraisal and compensation, in the case of expropriation and easement, shall be borne by the CONCESSIONAIRE.

**CLAUSE 16: USE OF RADIO SPECTRUM**

The GRANTED SERVICE will be provided using the BAND at the national level. The CONCESSIONAIRE declares that it knows and accepts that the radio spectrum is part of the Nation's patrimony. The GRANTOR is the entity that, in accordance with the provisions of the TELECOMMUNICATIONS LAW and its GENERAL REGULATIONS, is in charge of the administration, control and ASSIGNMENT of the radio spectrum. The CONCESSIONAIRE undertakes to adopt the necessary measures to guarantee the efficient use and exploitation of the radio spectrum.

The CONCESSIONAIRE submits to the powers and competences of the GRANTOR for the administration, allocation and assignment of frequencies, and control of the radio spectrum included in the methodology for the measurement of the efficient use of the radio spectrum, frequency rearrangement, the secondary market, the guidelines for the leasing or sharing of frequencies and/or any other applicable regulation.

The CONCESSIONAIRE is obliged to comply with the USAGE GOALS approved by the GRANTOR, in accordance with the GENERAL REGULATIONS and other applicable regulations.

In the cases authorized by the APPLICABLE LAWS AND PROVISIONS, when there are excesses in the radio spectrum assignment ceilings, or the GRANTOR considers the need to rearrange frequencies of a band, the GRANTOR shall be entitled to revert the radio spectrum or start the rearrangement of frequencies of the BAND.

**CLAUSE 17: LIMITATIONS REGARDING ASSIGNMENT OF CONCESSION, CONTRACTUAL POSITION; TRANSFER OF CONTROL**

* 1. **Transfer limitations and others**

The CONCESSIONAIRE may not transfer, nor make any assignment of the contractual position, assignment of obligations, encumber, lease, usufruct, totally or partially, under any title, its right to the CONCESSION and/or to the ASSIGNMENT of spectrum made by virtue of this CONTRACT and/or the preceding SPECIAL PUBLIC BIDDING, and/or the rights, interests or obligations arising therefrom or from the REGISTRY, within the first five (5) years of the term of CONCESSION, counted from the CLOSING DATE, under penalty of termination of the granted concession.

After said term, the CONCESSIONAIRE may carry out the aforementioned actions of disposal, with the prior written authorization of the GRANTOR, as well as with the prior opinion of OSIPTEL. OSIPTEL shall issue the aforementioned opinion, within the scope of its competence, within ten (10) DAYS of receiving the request. Such authorization shall not be denied without just and reasonable cause, in accordance with the provisions of the Policy Guidelines for the Opening of the Telecommunications Market, approved by Supreme Decree No. 020-98-MTC and provided that the new holder complies, at least, with the prequalification requirements set forth in the BIDDING TERMS. Likewise, it shall be subject to the rules set forth in the GENERAL REGULATIONS.

Notwithstanding the above, the provisions of Supreme Decree No. 015-2019-MTC and other APPLICABLE LAWS AND PROVISIONS shall apply to spectrum leasing.

* 1. **Transfer of Control**

1. Equity Participation and Transfer Limitation

During the first five (5) years of the term of CONCESSION, counted as from the CLOSING DATE, the OPERATOR shall maintain the ownership of at least fifty-one percent (51%) of the shares or participations representing the capital stock and with voting rights of the CONCESSIONAIRE.

After the end of the period of restriction to the transfer of shares or participations, the GRANTOR may authorize the transfer of shares of the OPERATOR's MINIMUM PARTICIPATION in the CONCESSIONAIRE, at the request of the latter, to another OPERATOR that meets the same technical and financial requirements and complies with the conditions demanded in the BID.

1. Control of Technical Operations

During the first five (5) years of the CONCESSION, counted as from the CLOSING DATE, the CONCESSIONAIRE shall ensure that the OPERATOR exercises CONTROL OF TECHNICAL OPERATIONS of the CONCESSIONAIRE.

Within the framework of the definitions of CONTROL OF TECHNICAL OPERATIONS, EFFECTIVE CONTROL and MINIMUM PARTICIPATION established in the present document, if any event of non-compliance with the obligations and limitations indicated in this subparagraph occurs, it shall be considered a cause for termination of the CONTRACT and the GRANTOR shall be entitled to revert the CONCESSION.

The provisions set forth in subparagraphs a) and b) above shall not apply in the event that the status of SUCCESSFUL BIDDER, CONCESSIONAIRE and OPERATOR converge in the same legal entity that had concessions granted in Peru for a PUBLIC TELECOMMUNICATION SERVICE prior to this BID. In such cases, the provisions of Clause 17.1 shall apply.

* 1. **Subcontracting and Resale**

The CONCESSIONAIRE, with the prior written approval of the GRANTOR, may subcontract with third parties the execution of any or all of the activities included in the provision of the GRANTED SERVICE, subject matter of the CONCESSION, anywhere within the CONCESSION AREA, under the same conditions stipulated in this CONCESSION CONTRACT.

The CONCESSIONAIRE may, without prior authorization from the GRANTOR, subcontract administrative activities related to the provision of the GRANTED SERVICE, such as logistics services, collections, commercial attention to SUBSCRIBERs and USERS, among others of the same nature, as well as the installation, maintenance and provision of infrastructure.

Subcontracting does not exempt the CONCESSIONAIRE from complying with the obligations established in this CONTRACT, nor those established in the applicable rules.

**CLAUSE 18: EXPIRATION OF THE CONCESSION**

* 1. **Expiration of the Concession**

The CONCESSION shall expire and, therefore, cease to have effect, in any of the following cases:

1. Upon expiration of the TERM OF CONCESSION established in Clause 6.1, unless such term has been renewed pursuant to Clause 6.2.
2. By agreement of the PARTIES, executed in writing.
3. By termination in accordance with the grounds set forth in Clause 18.2.
4. Due to the impossibility of continuing to provide the REGISTERED SERVICES, in accordance with the provisions of Clause 6.7.4 of this Contract.
5. By application of Clause 23 of this CONTRACT, there being no possibility of remedy with respect to the breach of the same.
   1. **Termination of the Contract**

The termination shall render the CONTRACT null and void due to the existence of any cause supervening its conclusion. The GRANTOR will evaluate the grounds for termination considering the applicable regulatory framework. The causes are the following:

1. If the CONCESSIONAIRE incurs in any of the grounds for termination set forth in the GENERAL REGULATIONS;
2. Accumulating an amount of penalties imposed by subparagraphs a), b), d) or e) of paragraph19.3 of Clause 19 of this CONTRACT, equivalent to or greater than 18,500 Tax Units;
3. Failure to comply with the COMMENCEMENT OF THE PROVISION OF SERVICES foreseen in the TECHNICAL SPECIFICATIONS for the MANDATORY INVESTMENT COMMITMENTS in accordance with the following:
4. In at least 20% of the BENEFICIARY COMMUNITIES of said MANDATORY INVESTMENT COMMITMENTS assumed in the TECHNICAL PROPOSAL and in the TECHNICAL PROJECT for the First Year as detailed in Appendix No. 1 of Annex No. 7 and Appendix No. 1 of Annex No. 8;
5. In at least 20% of the BENEFICIARY COMMUNITIES of said MANDATORY INVESTMENT COMMITMENTS assumed in the TECHNICAL PROPOSAL and in the TECHNICAL PROJECT for the Second Year as detailed in Appendix No. 1 of Annex No. 7 and Appendix No. 1 of Annex No. 8;

Any of the non-compliances shall be evidenced by the SUPERVISION REPORT referred to in paragraph 16.6.8 of the TECHNICAL SPECIFICATIONS.

1. Suspension, without prior authorization from the GRANTOR, of the provision of the services set forth in the TECHNICAL SPECIFICATIONS, when such services are provided with the BAND or frequencies different from the BAND, for the MANDATORY INVESTMENT COMMITMENTS in any of the BENEFICIARY COMMUNITIES of such MANDATORY INVESTMENT COMMITMENTS assumed in the TECHNICAL PROPOSAL and in the TECHNICAL PROJECT;
2. If the CONCESSIONAIRE breaches any of the Essential Conditions established in subparagraphs a), b), e), f) and g) of Clause 2.2.

The GRANTOR, in order to be able to adopt its decision regarding the non-compliance with the Essential Conditions established in subparagraphs a), b), e), f) and g) of Clause 2.2 of this CONTRACT, shall request OSIPTEL's non-binding opinion, which must be sent to the GRANTOR within twenty (20) DAYS of being requested. In case OSIPTEL has not issued the indicated report at the expiration of the term, the GRANTOR may adopt its decision regardless of it;

1. If the CONCESSIONAIRE breaches the provisions of Clause 8.18 of the present CONTRACT; within the framework of the provisions of the GENERAL REGULATIONS;
2. If the CONCESSIONAIRE does not renew the PERFORMANCE BOND OF THE CONCESSION CONTRACT in a timely manner, in accordance with Clause 12 of this CONTRACT;
3. If the CONCESSIONAIRE has been declared in liquidation or dissolution;
4. If it is proven that any of the representations contained in Clause 3.1 have been false or inaccurate, from the moment they were expressed;
5. If the CONCESSIONAIRE assigns, in whole or in part, the rights, interests or obligations assumed by this CONTRACT, without observing the provisions of Clause 17 of this CONTRACT;
6. If the CONCESSIONAIRE fails to submit the TECHNICAL PROJECT to the GRANTOR within the term established in Clause 8.5. of this CONTRACT, or if it fails, for imputable cause, to submit the correction of each of the observations formulated by the GRANTOR, within the term established in Clause 8.5 of the CONTRACT;
7. If the CONCESSIONAIRE does not comply with the USAGE GOALS of Spectrum and, as a consequence, the total reversion of the BAND is produced;
8. If after the CONTRACT has been subscribed, the falsity of the declaration detailed in subparagraph j) of paragraph 4.1 of Clause Four of the CONTRACT is demonstrated;
9. By decision of the GRANTOR: for duly founded reasons of public interest, the GRANTOR may terminate the CONCESSION by means of a Ministerial Resolution. The date of termination of the CONCESSION set by the GRANTOR cannot be less than six (06) months counted from the date of issuance of the Ministerial Resolution declaring the CONTRACT terminated;
10. For non-compliance with the obligation to revert the radio spectrum that exceeds the established ceilings, in accordance with the applicable provisions of the MTC and subparagraph i) of Clause 2.2 of this CONTRACT;
11. Failure to comply with the obligations established in this CONTRACT under penalty of express termination;
12. Failure of the CONCESSIONAIRE to pay the special fee to the Telecommunications Investment Fund - FITEL administered by PRONATEL, and the contribution to OSIPTEL for two (2) consecutive years.
13. If applicable, the OPERATOR reduces its participation in the capital stock of the CONCESSIONAIRE below the MINIMUM PARTICIPATION, before the fifth year as from the CLOSING DATE, or if upon expiration of such term it reduces such MINIMUM PARTICIPATION without having the prior authorization referred to in Clause 17.2.

In the cases indicated above, the analysis and procedure for termination of the contract shall be subject to the provisions of the TELECOMMUNICATIONS LAW and the GENERAL REGULATIONS. If these rules do not establish a contractual termination procedure, the general procedure indicated in Clauses 18.3 and 18.4 shall apply.

* 1. **General Procedure for Termination of Contract**

The termination of the CONTRACT pursuant to Clause 18.2, shall be formalized by means of a resolution issued by the GRANTOR, using the following procedure:

1. Notice. Before issuing the resolution that declares the CONTRACT terminated pursuant to paragraph 18.2, the GRANTOR shall give the CONCESSIONAIRE a term of no less than thirty (30) CALENDAR DAYS to remedy the cause that supports the termination, under penalty of initiating the termination process. Once this requirement is fulfilled, if the correction is not made, a notice shall be published in the Official Gazette "El Peruano" and a notice shall be sent to the CONCESSIONAIRE and OSIPTEL indicating:
2. That it is proposed to issue a resolution, establishing its scope and effects;
3. The reasons for which it is proposed to issue such resolution;
4. The period of time during which the CONCESSIONAIRE or third PARTIES with an interest may submit written comments or objections to the proposed resolution. Such period shall not be less than thirty (30) CALENDAR DAYS, as of the date of publication of the notice;
5. OSIPTEL shall send to the GRANTOR and the CONCESSIONAIRE its report and opinion on the proposed resolution, within a period that may not be less than thirty (30) CALENDAR DAYS as of the date of publication of the notice; and
6. The date, place and time for the hearing in which the CONCESSIONAIRE, OSIPTEL and any third party with a legitimate interest may submit comments or objections. Said date shall not be less than thirty (30) CALENDAR DAYS counted as of the expiration of the term to submit comments or objections in writing.

In the event of a resolution by application of subparagraph n) of paragraph 18.2, the notice for the correction referred to in this paragraph shall not be required and the procedure shall begin with the publication of the notice in the official Gazette El Peruano.

1. Hearing and Resolution. On the date determined in the notice, the GRANTOR shall conduct a public hearing during which the CONCESSIONAIRE, OSIPTEL and those third parties who have legitimate interest and who have submitted comments or objections that the GRANTOR has previously qualified as relevant, shall have the right to be heard. The GRANTOR'S resolution shall be issued no later than sixty (60) CALENDAR DAYS after the public hearing.
   1. **Grounds exempted from the General Procedure for Termination**

The General Procedure for Termination of Contract set forth in paragraph 18.3 shall not apply to the grounds set forth in subparagraphs b), c), f), g), h), i), l), m), o), q) and r) of paragraph 18.2 of this CONTRACT.

In the grounds set forth in subparagraphs b), c), h), i), l) and m) of paragraph 18.2 of this CONTRACT, the provisions of Article 1430º of the Civil Code shall apply, at the time the GRANTOR notifies the CONCESSIONAIRE that it wishes to enforce the termination clause.

In the grounds set forth in subparagraphs f), g), o), q) and r) of paragraph 18.2 of this CONTRACT, the provisions of articles 1428º and 1429º of the Civil Code shall apply.

* 1. **Consequences of the expiration of the Concession**

The expiration of the CONCESSION operates automatically without requiring any subsequent act or declaration to that effect. As a consequence of the expiration, the CONCESSION, this CONTRACT and the corresponding records shall not be effective; likewise, the expiration process shall be subject to the provisions of the APPLICABLE LAWS AND PROVISIONS.

In case of expiration of the CONCESSION and if it were necessary to guarantee the continuity of the service, the CONCESSIONAIRE undertakes to continue providing the REGISTERED SERVICES, under the same terms and conditions set forth in this CONTRACT, for a term to be duly indicated by the GRANTOR. In no case, this term may be less than the period elapsed from the subscription of the new Concession Contract and ASSIGNMENT of the BAND resulting from the contest, bidding or process summoned by the GRANTOR, until the DATE OF COMMENCEMENT OF OPERATIONS of the new CONCESSIONAIRE.

The GRANTOR shall not make any indemnification or pecuniary recognition or of any other nature to the CONCESSIONAIRE neither in case of expiration of the CONCESSION nor for the rendering of the REGISTERED SERVICES during the term indicated in the previous paragraph.

* 1. **Cancellation of Registration**

Cancellation of registration for each REGISTERED SERVICE is subject to the provisions of Article 158 of the GENERAL REGULATIONS.

**CLAUSE 19: ADMINISTRATIVE PENALTIES AND SANCTIONS**

* 1. **Independence of Penalties from any Administrative Sanctions**

The CONCESSIONAIRE is solely responsible for the fulfillment of each and every one of the obligations established in this CONTRACT, including those performed by third parties on its behalf.

The administrative sanctions established in the TELECOMMUNICATIONS LAW and its GENERAL REGULATIONS to be applied by the GRANTOR or those applied by OSIPTEL shall be applied independently of the penalties for non-compliance agreed upon in this CONCESSION CONTRACT in accordance with the provisions of article 133 of the GENERAL REGULATIONS.

The administrative penalties may be challenged by means of the contentious-administrative process established in Law No. 27584, its Unique Ordered Text approved by Supreme Decree No. 013-2008-JUS, or any regulation that may replace it. In the case of conventional penalties, the imposition thereof may only be challenged through arbitration, in accordance with the provisions of Clause 20 of this CONTRACT.

* 1. **Non-compliance subject to administrative sanction**

The following non-compliances are subject to an administrative infraction punishable by penalty:

1. Non-compliance with Usage Goals

Failure to comply with the USAGE GOALS established according to the APPLICABLE LAWS AND PROVISIONS will be duly sanctioned by the GRANTOR, in accordance with the APPLICABLE LAWS AND PROVISIONS.

1. Non-compliance with the Coverage Plan

Failure to comply with the Coverage Plan set forth in paragraph 8.4 of Clause Eight shall be sanctioned by OSIPTEL, in accordance with the provisions of its sanction regulations.

1. Non-compliance with Quality of Service Requirements

Failure to comply with the Quality of Service Requirements shall be sanctioned by OSIPTEL, in accordance with the provisions of the APPLICABLE LAWS AND PROVISIONS and in accordance with the provisions of paragraph 8.6 of this CONTRACT.

1. Failure to provide information to Users and Subscribers

Failure to provide information to USERS and SUBSCRIBERS will be sanctioned by OSIPTEL, in accordance with the provisions of the APPLICABLE LAWS AND PROVISIONS.

1. Non-compliance with the Terms of Use

Failure to comply with the TERMS OF USE will be sanctioned by OSIPTEL, in accordance with the provisions of the APPLICABLE LAWS AND PROVISIONS, including, as applicable, OSIPTEL's user regulations.

1. Non-compliance with the Essential Conditions

The non-fulfillment of the Essential Conditions foreseen in subparagraphs e) and f) of paragraph 2.2 of Clause Two shall be sanctioned by the GRANTOR, in accordance with the provisions of its sanction regulations, as applicable.

1. Other non-compliances foreseen in the Applicable Laws and Provisions

Failure to comply with the obligations classified as an administrative infraction in the APPLICABLE LAWS AND PROVISIONS.

* 1. **Non-compliance subject to penalties**

The non-compliances of subparagraphs a), b) and c) are evidenced by the SUPERVISION REPORT with observations.

The penalties are applied regardless of the obligation of the CONCESSIONAIRE to correct the observations noted in the corresponding SUPERVISION REPORT.

1. **Non-compliance with MINIMUM SPEED for MANDATORY INVESTMENT COMMITMENTS**

Failure to comply with the MINIMUM SPEED will be penalized by the GRANTOR, after OSIPTEL's supervision report, as follows:

1. First non-compliance, for each beneficiary community considered in Appendix No. 1 of Annex No. 7 and Appendix No. 1 of Annex No. 8: two (02) Tax Units.
2. Second non-compliance in the same beneficiary community, twelve (12) months after the supervision that determined the first non-compliance: eight (08) Tax Units.
3. Subsequent non-compliances, in the same beneficiary community after twelve (12) months from the date of the supervision that determined the second non-compliance: fifteen (15) Tax Units for each non-compliance.
4. **Non-compliance with MANDATORY INVESTMENT COMMITMENTS**

Failure to comply with the MANDATORY INVESTMENT COMMITMENT "Implementation of 4G Network" assumed in the TECHNICAL PROPOSAL and TECHNICAL PROJECT, shall be penalized by the GRANTOR, subject to a Supervision Report, in accordance with the following:

1. First non-compliance: 15 Tax Units for each BENEFICIARY COMMUNITY considered in Appendix No. 1 of Annex No. 7 in which the COMMENCEMENT OF THE PROVISION OF SERVICES has not been given in the BENEFICIARY COMMUNITIES in accordance with the definitions, conditions and terms established in the TECHNICAL SPECIFICATIONS and TECHNICAL PROPOSAL.
2. Second non-compliance, counted from six (06) months after the supervision that determined the first non-compliance in the same BENEFICIARY COMMUNITY: 75 Tax Units for each BENEFICIARY COMMUNITY considered in Appendix No. 1 of Annex No. 7 in which the COMMENCEMENT OF THE PROVISION OF SERVICES has not been given in the BENEFICIARY COMMUNITIES in accordance with the definitions, conditions and terms established in the TECHNICAL SPECIFICATIONS and TECHNICAL PROPOSAL.
3. Subsequent non-compliances, counted as of six (06) months after the supervision that determined the last non-compliance in the same BENEFICIARY COMMUNITY: 150 Tax Units for each BENEFICIARY COMMUNITY considered in Appendix No. 1 of Annex No. 7 in which the COMMENCEMENT OF THE PROVISION OF SERVICES has not occurred in the BENEFICIARY COMMUNITIES in accordance with the definitions, conditions and deadlines established in the TECHNICAL SPECIFICATIONS and TECHNICAL PROPOSAL.

Failure to comply with the MANDATORY INVESTMENT COMMITMENT "Connectivity to the Apurimac, Ene and Mantaro River Valley (VRAEM) and Jungle Zone of the country" assumed in the TECHNICAL PROPOSAL and TECHNICAL PROJECT, will be penalized by the GRANTOR, following a Supervision Report, in accordance with the following:

1. First non-compliance: 30 Tax Units for each BENEFICIARY COMMUNITY considered in Appendix No. 1 of Annex No. 8 in which the COMMENCEMENT OF THE PROVISION OF SERVICES has not been given in the BENEFICIARY COMMUNITIES in accordance with the definitions, conditions and terms established in the TECHNICAL SPECIFICATIONS and TECHNICAL PROPOSAL.
2. Second non-compliance, counted from six (06) months after the supervision that determined the first non-compliance in the same BENEFICIARY COMMUNITY: 160 Tax Units for each BENEFICIARY COMMUNITY considered in Appendix No. 1 of Annex No. 8 in which the COMMENCEMENT OF THE PROVISION OF SERVICES has not been given in the BENEFICIARY COMMUNITIES in accordance with the definitions, conditions and deadlines established in the TECHNICAL SPECIFICATIONS and TECHNICAL PROPOSAL.
3. Subsequent non-compliances, counted as of six (06) months after the supervision that determined the last non-compliance in the same BENEFICIARY COMMUNITY: 310 Tax Units for each BENEFICIARY COMMUNITY considered in Appendix No. 1 of Annex No. 8 in which the COMMENCEMENT OF THE PROVISION OF SERVICES has not been given in the BENEFICIARY COMMUNITIES in accordance with the definitions, conditions and deadlines established in the TECHNICAL SPECIFICATIONS and TECHNICAL PROPOSAL.
4. **Penalty for Termination of Contract**

If the GRANTOR terminates the CONTRACT for any of the causes set forth in Clause 18.2, with the exception of the one contained in subparagraph n) of said paragraph and Clause 23, the CONCESSIONAIRE shall pay a penalty equivalent to Thirty Million and 00/100 American Dollars (US$ 30'000,000.00).

In the event of cancellation of the registration in the REGISTRY of PUBLIC TELECOMMUNICATIONS SERVICES of an additional service to the Personal Communications Service, due to non-compliance by the CONCESSIONAIRE with the COMMENCEMENT OF THE PROVISION OF SERVICES, the provisions set forth in paragraph 22.02 of Clause 22 of the standard contract approved by Ministerial Resolution No. 568-2007-MTC/03 shall be applied.

In the event the CONCESSIONAIRE breaches the obligations set forth in the CONTRACT, or the TELECOMMUNICATIONS LAW or the GENERAL REGULATIONS, which would give rise to the termination of the CONTRACT, the penalty will be applied automatically and without the need for a remedy procedure, the disqualification to subscribe with the MTC a new Sole Concession Contract for the provision of PUBLIC TELECOMMUNICATIONS SERVICES for a period of two (2) years as from the date of notice of the termination of the CONTRACT, whether or not due to a cause of full right.

1. **Failure to pay the capital stock liability dividend**

Partial compliance with the payment of the capital stock liability dividend provided for in subparagraph f) paragraph 4.1 of Clause Four, shall be penalized by the MTC at the rate of 7.9% of the balance of the capital stock for each year in which liability dividends remain, as from the beginning of the sixth year of the CLOSING DATE of the CONCESSION CONTRACT.

1. **Non-compliance with radio spectrum cap regulations**
2. If the CONCESSIONAIRE exceeds the maximum term for the reversion of the radio spectrum due to a cause attributable to it, it will be penalized with 2.1% of the amount of the PERFORMANCE BOND OF THE CONCESSION CONTRACT.
3. If the CONCESSIONAIRE, after the maximum term of reversion, continues to use totally or partially the radio spectrum, it will be penalized with 2.1% of the amount of the PERFORMANCE BOND OF THE CONCESSION CONTRACT for each month in excess of the maximum term of reversion.
   1. **Procedure for the Application of Penalties**

Before imposing any of the contractual penalties set forth in this section, the GRANTOR shall notify the CONCESSIONAIRE in writing stating: (i) the reasons for the imposition of the penalty or the non-compliance with the notice of default, if applicable; and (ii) the period of time during which the CONCESSIONAIRE may submit its written rejection, such period shall not be less than thirty (30) CALENDAR DAYS from the date of the notice. Upon expiration of this term, with or without the respective disclaimer, the GRANTOR shall impose, if applicable, the corresponding penalty, supporting in writing the reasons for which it has been imposed.

* 1. **Damages**

The penalties indicated in the previous paragraphs of Clause Nineteen, shall be applied without prejudice to the obligation of the CONCESSIONAIRE to eventually respond for the direct damages caused to the GRANTOR, resulting from its non-compliance, in accordance with the provisions of the Civil Code.

* 1. **Destination of Payments for Penalties**

The amounts derived from penalties will be paid to the MTC and the amounts derived from administrative sanctions will be paid to the entity that imposed the administrative sanction.

* 1. **Guarantee of payment of Administrative Penalties and Sanctions**

Failure to pay any of the penalties for breach of the CONCESSIONAIRE'S obligations under this CONTRACT or for any of the administrative infractions set forth in this clause shall be covered by the PERFORMANCE BOND OF THE CONCESSION CONTRACT provided for in Clause Twelve.

**CLAUSE 20: SETTLEMENT OF DISPUTES**

* 1. **Applicable Laws and Provisions**

The PARTIES have negotiated, drafted and executed the CONTRACT in accordance with the APPLICABLE LAWS AND PROVISIONS included in paragraph 5 of the BIDDING TERMS. Therefore, they express that the content, execution, conflicts and other consequences arising therefrom shall be governed by the aforementioned regulations, which the PARTIES declare to know and abide by.

Consequently, the CONCESSIONAIRE irrevocably and unconditionally waives any diplomatic claim in relation to this CONTRACT.

* 1. **Disputes between the parties**

1. Any controversy arising in relation to the execution of this CONTRACT, including its interpretation and any aspect related to its existence, validity or termination, with the exception of those matters related to the exercise of attributions or functions of the GOVERNMENTAL AUTHORITIES, shall be amicably resolved by the PARTIES within a direct agreement, within ninety (90) CALENDAR DAYS counted from the date that one PARTY communicates to the other, in writing, the existence of the conflict of uncertainty of legal relevance.

The request for the initiation of direct dealing must include a description of the dispute and its due substantiation, as well as be accompanied by all the corresponding means of evidence. The agreements adopted by the PARTIES during the direct dealing procedure shall be recorded in the respective record(s). The term referred to in the preceding paragraph may be modified by joint decision of the PARTIES, according to the circumstances of each dispute. Such agreement shall be in writing.

In the event that the PARTIES do not reach a satisfactory agreement, they shall unconditionally submit to legal arbitration, in the case of Non-Technical Disputes. In case of Technical Disputes, they shall be submitted to conscientious arbitration. The rules for both types of arbitration are as follows. Disputes on matters of free disposal of the PARTIES may be submitted to arbitration, in accordance with the provisions of Article 2 of Legislative Decree No. 1071.

If the PARTIES do not agree, within the direct dealing period, as to whether the dispute or controversy is a Non-Technical Dispute or a Technical Dispute, or whether the dispute has Technical Dispute and Non-Technical Dispute components, in this case, such dispute or uncertainty shall be considered as a Non-Technical Dispute and shall be resolved in accordance with legal arbitration.

1. The rules of procedure applicable to the arbitration shall be those of the national arbitration center chosen by the PARTIES, as provided in this clause, and to whose rules they unconditionally submit, with Legislative Decree No. 1071, General Arbitration Law, including its amending, extending and related rules or any other that may replace it, being of supplementary application. The arbitrators shall be empowered to fill any gap with respect to the aforementioned regulations.
2. The arbitration shall take place in the city of Lima and shall be conducted in Spanish. Disputes shall be settled in accordance with applicable Peruvian law.
3. The arbitration shall be conducted by a panel of three (3) arbitrators, each PARTY shall appoint one arbitrator. The third arbitrator, who shall preside over the Tribunal, shall be appointed by agreement of the other two arbitrators selected by the PARTIES. If one of the PARTIES fails to appoint its arbitrator within ten (10) DAYS from the notice of the request for appointment, it shall be deemed to have waived its right and, accordingly, the arbitrator shall be appointed by the chosen arbitration center, at the request of any of the PARTIES. If the two appointed arbitrators fail to agree on the appointment of the third arbitrator, within ten (10) CALENDAR DAYS from the date of appointment of the second arbitrator, the third arbitrator shall be appointed, at the request of either PARTY, by the chosen arbitration center.
4. The PARTIES agree that the award rendered by the Arbitral Tribunal shall be final and not subject to appeal and shall be res judicata. Consequently, the PARTIES waive the right to appeal, cassation or any other recourse against the arbitration award and declare that the award shall be binding, final and immediately enforceable, except in the case of the grounds stipulated in Articles 62 and 63 of Legislative Decree No. 1071, as applicable.
5. All expenses incurred in the resolution of the dispute submitted to arbitration, including the fees of the arbitrators participating in the resolution thereof, shall be borne by the losing party. The same rule shall apply in the event that the DEFENDANT or counterclaimant accepts or recognizes the claim of the plaintiff or counterclaimant. The costs shall also be borne by the plaintiff or counterclaimant who withdraws the claim. If the proceeding ends without a decision on the merits of the claims, due to settlement or conciliation, the aforementioned expenses shall be borne equally by the plaintiff and the defendant. Likewise, in the event that the award is partially in favor of the positions of the PARTIES, the Arbitral Tribunal shall decide on the distribution of such costs. Costs and expenses such as counsel fees, internal costs or other costs attributable to an individual PARTY are excluded from the provisions of this clause.

Notwithstanding the provisions of the preceding paragraphs, the PARTIES may agree to submit their disputes to an arbitration center other than the National and International Arbitration Center of the Lima Chamber of Commerce. In the absence of agreement between the PARTIES, the arbitration shall be submitted to the National and International Arbitration Center of the Lima Chamber of Commerce.

1. The provisions set forth in this clause and in the APPLICABLE LAWS AND PROVISIONS, Arbitration and its procedures, eligible institutions, terms and conditions, are not applicable in the case of international investment disputes pursuant to the provisions of Law No. 28933, Law that establishes the System of Coordination and State Response in International Investment Disputes.
2. The decisions of OSIPTEL or other entities that are issued in execution of their administrative competencies attributed by express rule, whose claim is through administrative channels, cannot be submitted to the dispute resolution mechanisms established in this clause.
3. In cases other than those established in (h) above, the arbitrators are obliged to allow OSIPTEL to participate in the arbitration proceedings in which decisions and matters related to OSIPTEL's competence are being discussed. In these cases, OSIPTEL must act under the principle of autonomy established in Law No. 27332, the Unique Ordered Text of the TELECOMMUNICATIONS LAW, and Law No. 27336, Law on the Development of the Functions and Powers of OSIPTEL.
   1. **Disputes with Other Service Providers**

All disputes arising with other operators of PUBLIC TELECOMMUNICATIONS SERVICES and that deal with non-arbitrable matters or whose resolution is the exclusive competence of OSIPTEL, shall be submitted to the procedure established in the General Regulations of OSIPTEL for the Solution of Disputes between OSIPTEL Companies or rules that modify, substitute or complement them.

With respect to other matters or those that may be submitted to arbitration, the CONCESSIONAIRE expressly declares in advance its willingness to submit to arbitration any controversy arising between it and another operator of PUBLIC TELECOMMUNICATIONS SERVICES, under the same terms expressed in the preceding Clause. In the event that the other operators of the PUBLIC TELECOMMUNICATIONS SERVICES do not accept arbitration, the rules contained in OSIPTEL's Regulations and in OSIPTEL's General Regulations for the Settlement of Disputes between OSIPTEL Companies or rules that modify, replace or complement them shall apply.

* 1. **Dispute Resolution Board**

Notwithstanding the provisions of this Clause, during the direct dealing stage, at the request of any of the PARTIES, they may submit their disputes to a Dispute Resolution Board, issuing a binding and enforceable decision, without prejudice to the right to resort to arbitration, unless otherwise agreed between the parties. In case of recourse to arbitration, the decision adopted is considered as a precedent in the arbitration process.

This procedure does not apply in the case of disputes to which the dispute resolution mechanisms and procedures referred to in Law No. 28933, Law that establishes the System of Coordination and State Response in International Investment Disputes, or those provided for in international treaties that bind the Peruvian State, are applicable.

The Dispute Resolution Board may be constituted at any time after the execution of the contract, in order to additionally develop functions of acquittal of queries and issuance of recommendations regarding issues and/or questions requested by the PARTIES of this CONTRACT.

The Dispute Resolution Board is made up of three (03) experts who are appointed by the PARTIES directly or by delegation to a Center or Institution that administers alternative dispute resolution mechanisms.

The members of the Dispute Resolution Board perform their activities in an impartial and independent manner, and may be of a nationality other than that of the PARTIES.

**CLAUSE 21: RULES OF INTERPRETATION**

This CONTRACT is subject to the following rules of interpretation:

1. In case of divergence in the interpretation of this CONTRACT, the PARTIES shall follow the following order of priority to resolve said situation:

1. The CONTRACT;

2. Official Letters; and

3. The BIDDING TERMS.

1. This CONTRACT shall be interpreted according to its own Clauses, the Official Letters, the BIDDING TERMS and the APPLICABLE LAWS AND PROVISIONS.
2. The Annexes to this CONTRACT form an integral part of the same.
3. The CONTRACT is entered into in Spanish language only. In the event of any difference between the translation of the CONTRACT and this one, the text of the CONTRACT in Spanish shall prevail. Translations of this CONTRACT shall not be considered for purposes of interpretation.
4. The terms established shall be computed in days, months or years as appropriate.
5. The headings contained in the CONTRACT are for identification purposes only and shall not be considered as part of the CONTRACT, to limit or expand its contents or to determine the rights or obligations of the PARTIES.
6. The terms in singular shall consider the same terms in plural and vice versa. Terms in the masculine shall consider the feminine and vice versa.
7. The use of the disjunction "or" in an enumeration shall be construed as including exclusively any of the elements of such enumeration.
8. The use of the conjunction "and" in an enumeration shall be construed as including all the elements of such enumeration or list.

**CLAUSE 22: FINAL PROVISIONS**

* 1. **Currency of the Contract**

Pursuant to Article 1237 of the Peruvian Civil Code, each and every payment provided for in this Contract, with the exception of the fees and duties referred to in Clause 7, which shall be made in the currency of legal tender in Peru, shall be made in US Dollars, hereinafter referred to as the "Currency of the Contract”.

1. Conversion of the Currency of the CONTRACT. If for any reason the Government or an administrative or judicial authority issues a provision, order or judgment related to this CONTRACT, ordering the payment of sums in a currency other than the Currency of the CONTRACT, the PARTY benefited by such order or judgment, immediately after receiving the totality of the payments provided for in the corresponding order or judgment and converting them into the Currency of the CONTRACT, shall be entitled to receive the sums, in the Currency of the CONTRACT, as may be necessary to compensate for the loss resulting from the devaluation of the currency in which the order or award was expressed against the Currency of the CONTRACT, between the date of the respective order or award and the effective date of payment.
2. Exchange Rate. For the purposes of this Clause, the conversion of sums into the Currency of the CONTRACT shall be made at the selling exchange rate published by the Superintendency of Banking and Insurance and AFP in the Official Gazette "El Peruano", on the day on which the respective payment is made.
   1. **Notices**

Unless otherwise provided in the CONTRACT itself, all notices, summons, petitions, demands and other communications due or permitted under this CONTRACT, shall be in writing and shall be considered validly made if made via electronic mailbox of the GRANTOR.

Likewise, in case it is not possible to make the notice via electronic mailbox, the physical notices shall be considered valid if they have the respective acknowledgment of receipt or if they are sent by e-mail, courier or fax, once its reception is verified by means of evidence or confirmation of complete transmission issued by the system of the addressee of the respective communication, to the following addresses:

If addressed to the GRANTOR:

Name: Ministry of Transportation and Communications

Address: Jr. Zorritos Nº 1203, Lima 1

Attention: General Directorate of Communications Programs and Projects

Facsimile: 615-7824

E-mail: ………………………@mtc.gob.pe

If it is addressed to the CONCESSIONAIRE:

Name: …………………………………………………………………………

Address: ………………………………………………………………………….

Attention: ………………………………………………………………………….

Facsimile: ………………………………………………………………………….

E-mail: ……………………@……………………………

If addressed to OSIPTEL:

Name: Supervisory Agency for Private Investment in Telecommunications, OSIPTEL

Address: Calle de la Prosa 136, San Borja, Lima

Attention: General Management

Facsimile: 4751816

E-mail address: ……………………@osiptel.gob.pe

If addressed to the OPERATOR:

Name: …………………………………………………………………………

Address: …………………………………………………………………………

Attention: …………………………………………………………………………

Facsimile: …………………………………………………………………………

E-mail: ……………………@……………………………

Or to any other address or person designated in writing by the PARTIES.

* 1. **Waiver**

The waiver of rights under this CONTRACT shall only be effective if made in writing and with due notice to the other PARTY. If at any time one of the PARTIES waives or ceases to exercise a specific right set forth in this CONTRACT, such conduct shall not be considered as a permanent waiver to enforce the same or any other right during the entire term of this CONTRACT.

Amendments and clarifications to this CONTRACT, including those that the CONCESSIONAIRE may propose at the suggestion of the financial institutions, shall only be valid if they are agreed in writing and signed by representatives with sufficient power of attorney of the PARTIES and comply with the relevant requirements of the APPLICABLE LAWS AND PROVISIONS.

* 1. **Partial Disability**

If any term or provision of this CONTRACT is held invalid or unenforceable by any competent authority or PERSON, such invalidity shall be construed narrowly and shall not affect the validity of any other provision of this CONTRACT.

* 1. **Amendments to the Contract**

The PARTIES may agree in writing to modify this CONTRACT by means of the execution of addenda; the procedure for their approval and execution shall be subject to the provisions of the TELECOMMUNICATIONS LAW, the GENERAL REGULATIONS and other APPLICABLE LAWS AND PROVISIONS. The GRANTOR shall inform OSIPTEL of the modifications to the CONTRACT within ten (10) DAYS after the addenda have been subscribed.

* 1. **Automatic Adequacy of Contract**

The PARTIES declare that the CONTRACT shall automatically and as a matter of law comply with the general regulations issued and to be issued by the Peruvian State.

* 1. **Public Deed**

Upon request of any of the PARTIES, this CONTRACT shall be executed in Public Deed. The cost of the notarization shall be borne by the CONCESSIONAIRE.

**CLAUSE 23: ANTI-CORRUPTION CLAUSE**

* 1. **Anti-corruption clause**

The CONCESSIONAIRE declares that neither it, nor its shareholders, partners or AFFILIATED COMPANIES, nor any of their respective directors, officers, employees, or any of their advisors, representatives or agents, have paid, offered, attempted to pay or offer, or will attempt to pay or offer in the future any illegal payment or commission to any authority related to the Award of the Successful bid of the Bid, the CONCESSION or the execution of this CONTRACT.

It is expressly established that in the event that it is verified that any of the natural or legal persons mentioned in the preceding paragraph have been convicted by means of a final or enforceable judgment or have admitted and/or acknowledged the commission of any of the crimes typified in Section IV of Chapter II of Title XVIII of the Criminal Code, or equivalent crimes in the event that they have been committed in other countries, before any national or foreign competent authority, in connection with the execution of this CONTRACT, the CONCESSION or the Award of the successful bid in the SPECIAL PUBLIC BIDDING, the CONTRACT is hereby terminated by operation of law and the CONCESSIONAIRE shall pay to the GRANTOR a penalty equivalent to Fifty Two Million American Dollars (US$ 52,000,000.00), without prejudice to the execution of the PERFORMANCE BOND OF THE CONCESSION CONTRACT.

For the determination of the economic linkage referred to in the first paragraph, the provisions of SMV Resolution No. 019-2015-SMV/01 shall apply.

In witness whereof, the PARTIES have signed and delivered five (5) equal copies of this CONTRACT, on.............................., .............................. 20............

**Grantor**: Ministry of Transportation and Communications

**Name:**

**Title:**

**Signature of the Grantor's Representative**:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Concessionaire**:

**Name:**

**Position:**

**Signature of the Concessionaire’s Representative:**

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Operator**:

**Name:**

**Title:**

**Signature of the Operator's Representative**:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Successful bidder**:

**Name:**

**Title:**

**Signature of the successful bidder's representative**:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**ANNEX No. 1 TO THE CONTRACT:**

**LETTER OF GUARANTEE OF PERFORMANCE BOND FOR THE BAND CONTRACT**

(To be included on the Closing Date)

**APPENDIX No. 1 TO ANNEX No. 1 TO THE CONTRACT:**

**SAMPLE LETTER OF GUARANTEE OF PERFORMANCE BOND FOR THE BAND CONTRACT.**

Lima, ……............. 20.......

Sirs

Ministry of Transportation and Communications - MTC

Ref.: Letter of Guarantee No..............

Expiration:......................

Dear Sirs:

We, hereby and at the request of our clients, ......................... (name of the legal entity) (hereinafter "the CONCESSIONAIRE"), constitute this irrevocable, unconditional and automatic performance bond, without benefit of excussion or division, up to the amount of .............................................. in favor of the MTC to guarantee the correct and timely compliance with each and every one of the obligations of the CONCESSIONAIRE derived from the execution of the Single Concession for the provision of Public Telecommunication Services and Assignment at the national level of the frequency range 1,750 - 1,780 MHz and 2,150 - 2,180 MHz (hereinafter "the Contract").

This bond shall also guarantee the correct and timely compliance with the obligations of the Concessionaire established under the provisions contained in Legislative Decree No. 1362, Legislative Decree of the Framework for the Private Investment Promotion through Public-Private Partnerships and Projects in Assets, its Regulations, approved by Supreme Decree No. 240-2018-EF, and its amendments or rules that replace them.

In order to honor this bond in its favor, it shall be sufficient to request through a notary public of the MTC. Payment shall be made within 24 hours following your request at our offices located at ................................

Any delay on our part in honoring it will accrue interest at the LIBOR rate plus a spread of 3% per annum. The LIBOR rate shall be the rate established by the daily Cable Reuter received in Lima at 11:00 a.m. and interest shall accrue from the date on which performance is demanded until the effective date of payment.

Our obligations under this bond shall not be affected by any dispute between you and our customers.

This bond shall be effective from .................... 20......, until ...........20......., inclusive.

Sincerely,

Signature………………………..

Name ……………………….

Entity ……………………….

**ANNEX No. 2 TO THE CONTRACT**

**LIST OF THE CONCESSIONAIRE'S MAIN PARTNERS**

1. General Data

a. Name:

b. Place of constitution:

c. Date of constitution:

d. Registered office:

e. Registration information, if applicable:

2. Capital stock:

3. Shares or capital shares of the Concessionaire

a. Number:

b. Class:

c. Nominal value:

d. Percentage of capital stock of the Concession:

**ANNEX No. 3 TO THE CONTRACT**

**LIST OF PARENT COMPANIES OF THECONCESSIONAIRE’S MAIN PARTNERS**

1. General Data

a. Name:

b. Place of constitution:

c. Date of constitution:

d. Registered office:

e. Registration information, if applicable:

2. Capital stock:

3. Shares or capital shares of the Concessionaire

a. Direct participation:

(i) Number of shares, participations or capital shares:

…………………………………………………………………………

(ii) Nominal value of each share, participation or capital share:

…………………………………………………………………………

b. Indirect participation

(i) Number of shares, participations or capital shares:

…………………………………………………………………………

(ii) Nominal value of each share, participation or capital share:

…………………………………………………………………………

(iii) Related companies through which the interest is held:

…………………………………………………………………………

**ANNEX No. 4 OF THE CONTRACT**

**COVERAGE PLAN FOR THE BAND**

(To be submitted within the TECHNICAL PROJECT)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Districts** | **Year** | | | | |
| **1** | **2** | **3** | **4** | **5** |
| **No. of Districts (annual)** |  |  |  |  |  |
| **No. of Districts (accumulated)** |  |  |  |  |  |

**ANNEX No. 5 TO THE CONTRACT**

**TECHNICAL PROPOSAL OF THE BAND**

(To be included on the CLOSING DATE)

**ANNEX No. 6 TO THE CONTRACT**

**TECHNICAL PROJECT**

(To be included once approved by THE GRANTOR)

**APPENDIX No. 1 TO ANNEX No. 6 TO THE CONTRACT**

**INFORMATION REQUIRED FOR THE TECHNICAL PROJECT**

**REGARDING THE OPERATION OF THE BAND**

1. Coverage Plan (Annex No. 4 of the Contract).
2. Detailed description of the technical and operational characteristics of the system to be installed, including:
3. Technology to be used
4. Description and operation of the system to be implemented
5. Switching, transport, access and network management system, specifying its operation and equipment to be used, specifying quantity, brand, model and functions of each equipment in the aforementioned systems
6. Connectivity diagram of the equipment to be used in the systems to be implemented.
7. Location of switching centers
8. Attach technical characteristics of the equipment to be used.
9. Complete the technical information annexes published on the MTC's web page, according to the service to be provided, as appropriate. It is also recommended to attach the files in MSWORD and/or EXCELL format.

III. Timelines and schedules for equipment installation and service start-up

**REGARDING THE IMPLEMENTATION OF THE MANDATORY INVESTMENT COMMITMENT "IMPLEMENTATION OF 4G NETWORKS".**

I. Network Architecture of the technical solution for the implementation of the Mobile Network

1. EPC: Elements involved in the solution and interconnections with other networks and service platforms, indicating the solution adopted to provide MOBILE TELEPHONE SERVICE services.
2. MOBILE NETWORK: Base Station components, RF Equipment, type of infrastructure to support the radiant system, power system, Protection and Security systems.
3. BACKHAUL: describe general aspects of the links comprising it, clarifying whether it is supported by its own infrastructure, third-party infrastructure or whether the service will be leased to a broadband transport operator or a satellite services operator.
4. Network Operation Center: its location, the platforms for the management of the Mobile Network, OSS operation support systems and other platforms must be specified.
5. MAINTENANCE CENTERS: indicate the location of the CMs by region, detail the resources available to each CM (personnel, equipment, tools, access to the NOC, etc.)

II. Detailed description of the technical and operational characteristics of the systems to be installed, including:

1. In RF equipment, brand and model of hardware and software version to be used, as well as the precise use of the BAND or other spectrum block and the bandwidth of the carrier(s) to be implemented.
2. EPC, BACKHAUL, Radio Access and Network Management System, specifying its operation and equipment to be used, quantity, software version and functions that each equipment fulfills in the mentioned systems.
3. Connectivity diagram of the equipment to be used in the systems to be implemented.
4. Location of EPC.
5. Attach technical characteristics of the equipment to be used.
6. Complete the technical information annexes published on the MTC website, according to the service to be provided, as appropriate. It is also recommended to attach the files in MSWORD and/or EXCELL format.

III. Dimensioning and Pre-Design of the systems to be installed based on the studies and cabinet analysis, as well as the field information gathered by the CONCESSIONAIRE:

1. Mobile Network: Estimate of the coverage area demonstrating compliance with the Coverage Regulation and the speed established in paragraph 6.1 of the TECHNICAL SPECIFICATIONS, in each BENEFICIARY COMMUNITY. Antenna location height, in the case of sectorial antennas, azimuth and inclination information must be included. Type and dimensioning of the power system.
2. BACKHAUL: It must include the analysis of the budgets of the links that make up the BACKHAUL in order to comply with the characteristics of the means of transport indicated in section 9.2.2.3 of the TECHNICAL SPECIFICATIONS.

IV. Timelines and schedules for the installation of equipment and commencement of the provision of the MANDATORY INVESTMENT COMMITMENTS.

a) Installation and commissioning.

b) Realization of TEST PROTOCOL.

c) Commissioning.

V. In addition, the CONCESSIONAIRE shall submit in its TECHNICAL PROJECT the following documentation:

a) Submission of general models of the TESTING PROTOCOLS.

b) Submission of general models of the ACCEPTANCE PROTOCOLS for Base Stations and MOBILE SERVICES.

c) Submission of models of installation and commissioning progress reports.

d) Proposal of justification for the use of another band.

e) Proposal to justify the use of a Base Station for more than one BENEFICIARY COMMUNITY.

f) Proposal of the TERM OF DISTANCE for each BENEFICIARY COMMUNITY.

g) Submission of the Preventive and Corrective Maintenance Plan, which shall be reviewed by the GRANTOR, considering the following:

i. Format of the Annual Preventive Maintenance Plan Report by Base Station.

ii. Format of the Annual Corrective Maintenance Plan Report. The report format must reflect compliance with the protocol for attention and escalation of incidents, with special emphasis on critical events (as defined in the General Quality Regulation).

iii. Format of the annual report of the KPI monitoring of the system's performance. The report format must reflect the actions that guarantee the coverage and quality of the service, as established in the TECHNICAL SPECIFICATIONS.

**REGARDING THE IMPLEMENTATION OF THE MANDATORY INVESTMENT COMMITMENT "CONNECTIVITY TO THE VALLEY OF THE APURIMAC, ENE AND MANTARO RIVERS (VRAEM) AND JUNGLE AREA OF THE COUNTRY”**

I. Functional description or general architecture of the technical solution for the implementation of the Mobile Network:

a) EPC: Elements involved in the solution and interconnections with other networks and service platforms, indicating the solution adopted to provide MOBILE TELEPHONE SERVICE services.

b) MOBILE NETWORK: Base stations, type of support infrastructure, power system, others established in the TECHNICAL SPECIFICATIONS for the chosen technology option.

c) BACKHAUL: describe general aspects of the links that comprise it, clarifying if it is supported in its own infrastructure, third party infrastructure or if the service will be leased to a broadband transport operator or a satellite services operator, others established by the TECHNICAL SPECIFICATIONS for the chosen technology option.

d) Network Operation Center: its location must be specified, the platforms for the management of the Mobile Network, OSS operation support systems, other platforms.

e) MAINTENANCE CENTERS: indicate the location of the CMs by region, detail the resources available to each CM (personnel, equipment, tools, access to the NOC, etc.).

II. Detailed description of the technical and operational characteristics of the systems to be installed, including:

a) Technology to be used, as well as the precise use of the BAND or other spectrum block and the bandwidth of the carrier(s) to be implemented.

b) EPC, BACKHAUL, Radio Access and Network Management System, specifying its operation and the equipment to be used, quantity, software version and functions that each equipment fulfills in the aforementioned systems.

c) Connectivity diagram of the equipment to be used in the systems to be implemented.

d) Location of EPC.

e) Attach technical characteristics of the equipment to be used.

f) Complete the technical information annexes published on the MTC website, according to the service to be provided, as appropriate. It is also recommended to attach the files in MSWORD and/or EXCELL format.

III. Dimensioning and Pre-Design of the systems to be installed based on the studies and cabinet analysis, as well as the field information gathered by the CONCESSIONAIRE:

a) Mobile Network: Estimate of the coverage area demonstrating compliance with the Coverage Regulation and the speed established in paragraph 8.2.3 of the TECHNICAL SPECIFICATIONS, in each BENEFICIARY COMMUNITY. Type and height of the antennas, in the case of sectorial antennas, azimuth and inclination information must be included. Type and dimensioning of the power system.

In the case of using disruptive technologies, the dimensioning must comply with the provisions of paragraph 8.7 of the TECHNICAL SPECIFICATIONS.

b) BACKHAUL: It must include the analysis of the budgets of the links that make up the BACKHAUL to comply with the availability established in paragraph 8.6.4 of the TECHNICAL SPECIFICATIONS, the necessary capacity required, and indicate the latency, jitter and packet loss parameters expected.

For the dimensioning of the TERRESTRIAL BACKHAUL, the provisions of paragraph 8.6 of the TECHNICAL SPECIFICATIONS must be considered.

In the case of using disruptive technologies, the sizing must comply with the provisions of paragraph 8.7 of the TECHNICAL SPECIFICATIONS.

IV. Timelines and schedules for the installation of equipment and commencement of the provision of the MANDATORY INVESTMENT COMMITMENTS.

a) Installation and commissioning.

b) Execution of TEST PROTOCOLS.

c) Commissioning.

V. In addition, the CONCESSIONAIRE shall submit in its TECHNICAL PROJECT the following documentation:

a) Submission of models of installation and commissioning progress reports.

b) Submission of the general models of the TEST PROTOCOLS (including stress tests).

c) Submission of the general models of the ACCEPTANCE PROTOCOLS for Base Stations and MOBILE SERVICES.

d) Proposal of justification for the use of another band.

e) Proposal of justification for the use of a Base Station for more than one BENEFICIARY COMMUNITY.

f) Proposal of the TERM OF DISTANCE for each BENEFICIARY COMMUNITY.

g) Justification of location of satellite HUB (GEO, MEO) outside the country, if any of these options have been chosen.

h) Submission of the Preventive and Corrective Maintenance Plan, which shall be reviewed by the GRANTOR, considering the following:

i. Format of the Annual Preventive Maintenance Plan Report by Base Station.

ii. Format of the Annual Corrective Maintenance Plan Report. The report format must reflect compliance with the protocol for attention and escalation of incidents, with special emphasis on critical events (as defined in the General Quality Regulation).

iii. Format of the annual report of the KPI monitoring of the system's performance. The report format must reflect the actions that guarantee the coverage and quality of the service, as established in the TECHNICAL SPECIFICATIONS.

**USAGE GOALS**

I. For the development of this section, the provisions of RM 234-2019-MTC/01.03 shall apply.

**INVESTMENT**

I. Indicate the Investment Projection, broken down between COVERAGE PLAN and MANDATORY INVESTMENT COMMITMENTS.

Note: Those radio stations located within the obstacle limiting surfaces of an airport or aerodrome are subject to legal restrictions to the property, therefore they will also require authorization from the Directorate General of Air Transport (DGTA), as established by the Civil Aeronautics Law and Regulations. In the same sense, radioelectric stations that require a permit granted by the National Service of Natural Areas Protected by the State - SERNANP, in the case that the installation is carried out in a natural protected area, will require a permit from the National Service of Natural Areas Protected by the State - SERNANP, in the case that the installation is carried out in a natural protected area.

**ANNEX No. 7 TO THE CONTRACT**

**TECHNICAL SPECIFICATIONS OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND**

**Implementation of a 4G MOBILE NETWORK**

**1. OBJECTIVE**

The purpose of this document is to establish the minimum conditions for the design, implementation, equipment, quality of service, maintenance and training[[1]](#footnote-1) of the MOBILE NETWORK in the BENEFICIARY COMMUNITIES detailed in Appendix No. 1 to Annex No. 7 to the CONTRACT.

**2. PURPOSE**

The CONCESSIONAIRE shall provide MOBILE SERVICES using 4G LTE-A or higher technology to users in the BENEFICIARY COMMUNITIES in accordance with the minimum conditions set forth herein, as part of the Mandatory Investment Commitment acquired by the award of the Project "1,750 - 1,780 MHz and 2,150 - 2,180 MHz Bands" in the respective Private Investment Promotion Process.

**3. SCOPE**

Provide the coverage of the MOBILE SERVICES using 4G LTE-A technology or higher in the BENEFICIARY COMMUNITIES indicated in Appendix No. 1 to Annex No. 7 to the CONTRACT, within a maximum term of two years and report to OSIPTEL such coverage.

Design, implement, equip, operate and maintain the MOBILE NETWORK in accordance with the regulations in force, good practices and 3GPP recommendations.

Comply with current regulations or those issued by OSIPTEL on coverage and quality of MOBILE SERVICES using 4G LTE-A technology or higher in the BENEFICIARY COMMUNITIES.

The MOBILE NETWORK or higher must comply at least with the recommendations of the 3GPP Revision 10 (Release 10) standard.

In case any BENEFICIARY COMMUNITY has mobile service (2G, 3G or 4G) at the date of the beginning of the implementation of the MOBILE NETWORK, the CONCESSIONAIRE shall replace it with a new alternative location from the list in Appendix No. 2 to Annex No. 7 to the CONTRACT. To do so, it must be previously authorized by the DGPPC.

In case it is not possible to implement the MOBILE NETWORK due to rejection of the population or environmental impact, the CONCESSIONAIRE may take a new alternative location from the list in Appendix No. 2 of Annex No. 7 of the CONTRACT. Such replacement must be previously authorized by the DGPPC. The alternative location selected must have an assigned score equal to or higher than that of the replaced location, being possible to replace a location with two or more communities, as long as the sum of the scores assigned to the latter is equal to or higher than the score assigned to the location to be replaced.

**4. GENERAL ASPECTS**

4.1. The CONCESSIONAIRE undertakes to provide the MOBILE SERVICE through an access network with 4G LTE-A or higher technology (hereinafter referred to as the MOBILE NETWORK).

4.2. The TECHNICAL SPECIFICATIONS detailed in this Annex refer to the MOBILE SERVICES using 4G LTE-A or higher technology to be provided in the BENEFICIARY COMMUNITIES indicated in Appendix No. 1 to Annex No. 7 to the CONTRACT and basically specify the design, implementation, equipment, operation and maintenance of the MOBILE NETWORK.

4.3. The CONCESSIONAIRE must meet the demand for MOBILE SERVICES using 4G LTE-A technology or higher from natural or legal, public or private persons. By demand, it is understood a greater number of connections and/or requirement of higher transmission speeds with respect to those designed at the beginning of the implementation of the service.

4.4. The CONCESSIONAIRE shall build, implement, install, operate and maintain the infrastructure and equipment necessary to provide MOBILE SERVICES using 4G LTE-A or higher technology. The downlink and Uplink speeds must be related to the bandwidth (BW) to be used as specified in the 3GPP.

4.5. The CONCESSIONAIRE must comply at least with the recommendations of the 3GPP Revision 10 (Release 10) standard, as indicated in the technical documents in Table 1:

**Table 1. 3GPP Technical Documents**

|  |  |
| --- | --- |
| **Specification index** | **Description of contents** |
| TS 36.1XX | Equipment requirements: Terminals, base stations, and repeaters. |
| TS 36.2XX | Physical layer. |
| TS 36.3XX | Layer 2 and 3: Medium Access control, radio link control, and resource control. |
| TS 36.4XX | Infrastructure communications (UTRAN = UTRA Network) including base stations and mobile management entities. |
| TS 36.5XX | Conformance testing. |

4.6. Maximum time limit for the start of services

The maximum term for the COMMENCEMENT OF THE PROVISION OF SERVICES in each BENEFICIARY COMMUNITY shall not exceed two (02) years from the CLOSING DATE. The CONCESSIONAIRE shall comply with the maximum terms submitted in the Technical Proposal, in accordance with the following chart:

|  |  |
| --- | --- |
| 1 year from the Closing Date | 2 years from the Closing Date |
| Beneficiary Communities indicated in the Technical Proposal for the First Year | Beneficiary Communities indicated in the Technical Proposal for the First Year |

In case the CONCESSIONAIRE has inconveniences in obtaining environmental authorizations or social conflicts that are supported by the reports of public awareness activities, the DGPPC will evaluate the extension of the deadline for the implementation of the MOBILE NETWORK and, if necessary, it will replace such location; these inconveniences and conflicts must be communicated to the DGPPC three (3) months prior to the final date of the implementation period for the BENEFICIARY COMMUNITIES of the first year and in the same way for the BENEFICIARY COMMUNITIES of the following year.

**5. SERVICES**

5.1. The CONCESSIONAIRE must provide the users of the BENEFICIARY COMMUNITIES with the MOBILE SERVICES using 4G LTE-A technology or higher with the technology called Fourth Generation Networks (hereinafter 4G) Long Term Evolution Advanced (hereinafter LTE-A) at least, in the awarded BAND or in any other band that the CONCESSIONAIRE has or could be awarded.

5.2. The CONCESSIONAIRE must justify the BAND in which it will provide the MOBILE SERVICES using 4G LTE-A technology or higher, in accordance with the established deadlines.

5.3. The CONCESSIONAIRE shall guarantee a periodic technological update at least every three (3) years as from the CLOSING DATE. Such update could be software version upgrades of the current Release, change of Release version and/or change or addition of hardware based on the evaluation of the operability of functionalities by THE CONCESSIONAIRE at each Base Station. Based on this, the technological update will be carried out in order to install new network functionalities that will allow an improvement in the performance of the service in terms of capacity, quality and coverage so that the MOBILE SERVICE does not become obsolescent with the advance of technology. Such upgrades must be performed prior communication to the DGPPC; once the upgrade has been performed, the CONCESSIONAIRE must submit a report to the DGPPC attaching the respective technical audit indicating the date on which the upgrade was performed.

5.4. The CONCESSIONAIRE shall ensure for MOBILE SERVICES using 4G LTE-A technology or higher, compliance with the Service Availability Indicator (DS) of the General Regulation on Quality of Telecommunications Services in force or coming into force, and which are supervised by OSIPTEL, where applicable.

**6. MINIMUM SPEED**

6.1. The required data transfer rate for measurements within the network coverage area per user shall exhibit at least the following QoS values:

|  |  |
| --- | --- |
| **Transfer rate** | |
| **Downlink** | **Uplink** |
| 6 Mbps | 1 Mbps |

6.2. The measurements referred to in the previous paragraph must be taken at the points used by OSIPTEL to verify coverage in the BENEFICIARY COMMUNITY, in accordance with the Regulations for Coverage Supervision in force.

6.3. For the supervision of the Quality of Service by OSIPTEL, the MINIMUM SPEED shall be considered as that established in paragraph 6.1 and its updates, and shall be applied as of the date of the COMMENCEMENT OF THE PROVISION OF SERVICES in each BENEFICIARY COMMUNITY during the TERM OF CONCESSION CONTRACT, unless there is a Quality Regulation that regulates the Minimum Speed in force or enters into force.

6.4. The Minimum Transfer Rate indicated in section 6.1 shall be increased as the technological update indicated in paragraph 5.3 is carried out. The GRANTOR shall inform OSIPTEL so that it is taken into account in the supervision.

**7. MOBILE COVERAGE**

7.1. The CONCESSIONAIRE must comply with the regulations in force or regulations determined by OSIPTEL to measure the Coverage of the MOBILE SERVICES using 4G LTE-A technology or higher, during the term of CONCESSION CONTRACT.

7.2. The Coverage of the MOBILE SERVICES using 4G LTE-A technology or higher shall be supervised by OSIPTEL in accordance with its regulations in force.

7.3. In order to consider that the CONCESSIONAIRE complies with the MOBILE SERVICES Coverage using 4G LTE-A technology or higher in the BENEFICIARY COMMUNITIES, it must comply with OSIPTEL's regulations in force and is supervised by said agency.

7.4. The CONCESSIONAIRE must provide the MOBILE SERVICE using 4G LTE-A technology or higher with at least one BASE STATION to the BENEFICIARY COMMUNITIES established in the BIDDING TERMS for this MANDATORY INVESTMENT COMMITMENT, complying with OSIPTEL's Quality and Coverage regulations in force.

**8. QUALITY OF SERVICE**

8.1. The CONCESSIONAIRE must comply with the regulations in force or regulations determined by OSIPTEL to measure the Quality of the MOBILE SERVICES using 4G LTE-A technology or higher, during the period of validity of the CONCESSION CONTRACT.

In addition, consider the indicators that are measured with periodicities established by OSIPTEL, according to the Directive Council Resolution No. 123-2014-CD/OSIPTEL or the one in force at the date of the implementation of the Mandatory Investment Commitment.

8.2. The CONCESSIONAIRE must permanently monitor its Quality Indicators (hereinafter KPIs), in order to verify the adequate operation of each BASE STATION.

8.3. The CONCESSIONAIRE shall be subject to the regulations in force or regulations determined by OSIPTEL for the Quality of Service, during the term of CONCESSION CONTRACT.

8.4. Until a regulation is issued for the supervision of the quality of Mobile Internet Access services for rural populated centers, the CONCESSIONAIRE must comply with the following provisional quality indicator in the area of coverage of the BENEFICIARY COMMUNITIES:

**Table No. 2. Provisional Indicator of Mobile Internet Access Service - Rural Populated Centers**

|  |  |
| --- | --- |
| Provisional indicator and parameter applicable to Internet Access Service: | Target Value |
| Minimum Speed Compliance (CVM) | >= 70% |

\*Minimum Speed as established in the CONCESSION CONTRACT.

Measurements will be performed outdoors and static, at any time and day of the week, excluding measurements affected by acts of God or force majeure or maintenance windows previously informed to the DGPPC.

8.5. The provisional CVM indicator will be calculated according to the following formula:

**Formula No. 1. Calculation of the provisional CVM indicator**

|  |
| --- |
| Minimum Speed Compliance  Definition: The percentage of measurements (TTD) of downlink and uplink speeds that meet the minimum speed.  CVM = Number of TTD measurements ≥ 100% of the minimum speed x 100  Total TTD measurements  Where, TTD is the Data Transfer Rate. |

8.6. Until a regulation is issued to supervise the quality of Public Telecommunication Services for rural populated centers, the target values of the provisional indicators of Availability of MOBILE SERVICES applicable to each BENEFICIARY COMMUNITY located in rural areas are as follows:

**Table 3. Provisional Service Availability Indicators**

|  |  |
| --- | --- |
| **Service** | **Target Value** |
| Mobile Phone Service | **≥96%** |
| Mobile Internet Access Service | **≥96%** |

8.7. The calculation of the provisional indicators of Availability of the MOBILE SERVICES will be made in accordance with the Availability formula (DS) of Annex No. 3 of the General Regulation on Quality of Telecommunications Services, which will be applied to each BENEFICIARY COMMUNITY located in rural areas.

8.8. Likewise, the evaluation of the provisional availability indicators, reports and accreditation of service interruptions will be carried out, as applicable, in accordance with the provisions of OSIPTEL's Quality Regulations for Telecommunication Services.

8.9. Considering that the BENEFICIARY COMMUNITIES are located in areas of difficult access, the TERM OF DISTANCE will be taken into account for the calculation of the provisional Availability indicators, provided that it is demonstrated that in order to resolve the incident it has been necessary to travel from the MAINTENANCE CENTER to the affected BENEFICIARY COMMUNITY. The CONCESSIONAIRE shall propose in its TECHNICAL PROJECT the travel times for each BENEFICIARY COMMUNITY based on the location of the MAINTENANCE CENTERS, subject to approval by the GRANTOR.

8.10. The provisional indicators of quality and availability referred to in this section shall cease to have effect once a Regulation on Quality of Public Telecommunication Services applicable to rural populated Centers enters into force, and the CONCESSIONAIRE shall comply with such regulation.

**9. MINIMUM TECHNICAL REQUIREMENTS**

9.1. General Considerations for the implementation of the MOBILE NETWORK

9.1.1. The BASE STATIONS shall comply with the greenfield type, as defined in Supreme Decree No. 004-2019-MTC, which amends several articles and Annex 2 of the Regulations of Law No. 29022, Law for the Strengthening of the Expansion of Telecommunications Infrastructure, approved by Supreme Decree No. 003-2015-MTC.

9.1.2. The CONCESSIONAIRE shall submit to the DGPPC the schedule of visits and field studies in printed format and in electronic format (prepared in project management software coordinated with the DGPPC), within thirty (30) CALENDAR DAYS, counted from the CLOSING DATE in order to comply with the commitment to deliver the deployment.

9.1.3. The CONCESSIONAIRE is obliged to carry out directly or through third parties the field studies, which will allow obtaining information of each place where each BASE STATION will be installed.

9.1.4. The CONCESSIONAIRE shall report monthly to the DGPPC the progress obtained from the visits made within the framework of the elaboration of the FIELD STUDIES and such reports shall be submitted to the DGPPC until completing the activities set forth in the schedule indicated in point 9.1.1.

9.1.5. The CONCESSIONAIRE must submit the construction and implementation schedule of the visited sites attached to the monthly FIELD STUDIES report. In addition, said report must contain at least the following information:

● Start and end date of the activities corresponding to the design, construction, installation, commissioning stage.

● Weekly detail of the installations and commissioning tests of the BASE STATIONS by BENEFICIARY COMMUNITIES.

9.1.6. Likewise, the CONCESSIONAIRE undertakes to inform the DGPPC, duly documented, of the existence of any event or circumstance that prevents or delays the installations associated with the visited BENEFICIARY COMMUNITIES.

9.1.7. The CONCESSIONAIRE undertakes to provide the necessary interconnection so that its subscribers may communicate with the subscribers of other telecommunications networks and vice versa.

9.2. Technical considerations for the dimensioning of the MOBILE NETWORK.

9.2.1. The CONCESSIONAIRE must use as a basis the standards of the 3GPP organization, which is in charge of producing specifications and technical reports for mobile networks with 4G LTE-A technology. The minimum general characteristics that must be met are as follows:

● The network architecture must be fully based to support IP Protocol based traffic with end-to-end Quality of Service (QoS).

● The minimum downlink peak data rates must be based on the Bandwidth to be used according to 3GPP standards.

● The latency in the user plane refers to the one-way transit time of a packet from the time it is available at the IP layer in the terminal to the availability of this packet at the Network layer of a Node in the MOBILE ACCESS NETWORK radio, or vice versa, this round-trip latency shall be less than 10 ms and in the control plane shall be less than 50 ms, i.e. to pass from the unavailable state (idle) to the active state in this time.

● Voice services offered over the IP network.

● Access method: LTE-A/FDD, in case the BAND is used.

● Modulation types supported: QPSK, 16QAM, 64QAM.

● Channel bandwidth flexibility.

● Transmit and receive diversity, spatial multiplexing and diversity with MIMO techniques.

● Interconnection: interconnection with 3GPP and other non-3GPP systems must be guaranteed. Multimode terminals must support handover to and from upstream networks, as well as intersystem measurements. The handover interruption time between different technologies should be less than 300 ms for real-time services and less than 500 ms for non-real-time services.

9.2.2. The CONCESSIONAIRE must take as a reference the MOBILE NETWORK architecture based on 3GPP/SAE, at least considering the LTE-A standard. This architecture must be composed by the combined architecture of the E-UTRAN (Evolved UMTS Terrestrial Radio Access Network) and the EPC (Evolved Packet Core) at least according to Figure 1 below:

**Figure 1. 4G network architecture**

Diagrama

Descripción generada automáticamente

IP, EI EPS connectivity layer

Service connectivity layer

**User Equipment**

(Only when S5/S8 is PMIP)

Services

External networks

Operator Services (IMS) and Internet

Where the division of Architecture in four main domains can be appreciated:

● UE user equipment.

● E-UTRAN access network infrastructure called base station.

● An Evolved Packet Core (EPC) installed in an infrastructure called CENTRAL.

● A service domain installed in the CENTRAL.

Where the UE, E-UTRAN and EPC together represent the connectivity layer of the IP protocol where the Evolved Packet Core (EPC) has as its main function to provide IP-based connectivity.

9.2.2.1. Evolved Packet Core (EPC), the equipment must have the capacity, performance and scale to handle the data processing and signaling requirements of the MOBILE NETWORK to be implemented during its operation. The EPC must be composed of the following functional entities:

● The SAE-GW Service gateway and portal.

● The MME (mobility management entity).

● The HSS (Home Subscriber Server).

● The PCRF (Policy Rules and Charging Function) server.

9.2.2.1.1. SAE - GW, shall be composed of S-GW/P-GW network elements, which is the hardware platform on which the network gateway software platform runs. The S-GW and P-GW will provide user plane connectivity between the radio access network and external data networks, such as the Internet.

The main functions of the S-GW will be:

● Routing of data packets.

● Forwarding.

● Anchor point reference during mobility.

The main functions of the P-GW will be:

● Assignment of IP addresses to users.

● Policy control.

● Support for charging platforms.

9.2.2.1.2. MME - Mobility Management Entity, is a network hardware element on which the network server software platform runs. It is in charge of providing the control plane functionalities over the EPC network. Its functions will be:

● User authentication.

● Generation of temporary identities and assignment to UEs.

● Handling of signaling during handovers.

● Data bearer management

9.2.2.1.3. HSS (Domestic subscriber server)

The HSS (Home Subscriber Server) is responsible for storing and updating when necessary the database that will contain all the user's subscription information, including (the list is not exhaustive):

● User identification and addressing: this corresponds to the IMSI (International Mobile Subscriber Identity) and MSISDN (Mobile Subscriber ISDN Number) or cell phone number.

● User profile information: this includes service subscription statuses and quality of service information subscribed by the user (such as the maximum allowed bit rate or allowed traffic class).

The AuC part of the HSS is responsible for generating security information from the user's identity keys. The security information will be used mainly for:

● Network terminal mutual authentication.

● Radio path encryption and integrity protection, to ensure that data and signaling transmitted between the network and the terminal are not eavesdropped on or tampered with.

9.2.2.1.4. PCRF server (Policy and function of loading rules)

The PCRF server must manage the service policy and send QoS configuration information for each user session and accounting rule information. The PCRF server combines functionalities for the following two Nodes:

● The policy decision function (PDF).

● The loading rules function. (CRF).

The PDF is the network entity where policy decisions will be made. As the IMS session is set up, SIP signaling containing media requirements is exchanged between the endpoint and the P-CSCF. At some point in the session establishment process, the PDF will receive those requirements from the P-CSCF and make decisions based on the rules of the network operator, such as:

● Allow or reject the media request.

● Use of new or existing PDP context for an incoming media request.

● Checking the assignment of new resources against the maximum authorized.

The role of the CRF will be to provide operator-defined charging rules applicable to each service data stream. The CRF selects the relevant charging rules based on the information provided by the P-CSCF, such as the Application Identifier, the Transmission Type (audio, video, etc.), the Application Data Rate, etc.

9.2.2.1.5. IMS (IP Multimedia Subsystem) is a set of specifications for offering multimedia services through the IP protocol. This makes it possible to incorporate all types of services, such as voice, multimedia and data, on a platform accessible through any medium with an Internet connection (fixed or mobile).

The IMS network should be considered for implementation because it is the technology used to provide VoIP call service over a 4G LTE-A or higher network, as it is IMS that recognizes the need for special network conditions necessary to support voice traffic. The 4G LTE-A or higher network receives instructions from the IMS network using Session Initiation Protocol (SIP) as the signaling protocol to establish call connections with the appropriate QoS. With VoLTE, IMS directs 4G to establish the desired QoS environment and initiates the voice call. IMS also notifies 4G when the call is terminated, and directs 4G to close the special environment for voice.

9.2.2.2. E-UTRAN (Evolved UTRAN), is the part of the network that must be in charge of all the functions related to the radio interface and the control of the mobiles. Its main component is the eNode-B (Evolved Node-B), which is the only functional element of the MOBILE NETWORK as it is a hybrid of base station and Controller.

The eNode-B must channel transmit and receive communications to the UE mobile terminal. The eNode-B must handle LTE-A radio technology and additionally manage the traditional functionalities of a radio network controller. Among its functions should be:

● Radio resource management.

● Admission control.

● User data scheduling.

● Control signaling and data encryption.

● Radio bearer management.

● Handover management.

● Broadcast information transmission.

● Coverage: the area of the cells can go up to 3Km with degradation afterwards.

Quality of service characteristics.

The equipment must have the following characteristics to control the quality of service:

9.2.2.2.1. Baseband:

● Accessibility statistics monitoring.

● Monitoring of traffic statistics.

● Retention statistics monitoring.

● Ability to run signaling traces for monitoring information flows in the control plane.

● Real-time monitoring of alarms and events.

9.2.2.2.2. Radio:

● Noise statistics monitoring.

● Monitoring of power consumption statistics.

● Real-time interference statistics monitoring.

● External noise and/or interference measurement capability.

● Measurement of IP flows where packet loss or improper queuing issues can be identified according to QoS policy.

9.2.2.3. Characteristics of the means of transport (Backhaul)

It is the means of interconnection of the MOBILE NETWORK to the Network Core, it must have:

● High availability.

● Low latency.

● Low rate of lost frames.

● Redundancy; must be built with redundancy and restoration times between 50 and 100 ms in case of failures.

It is usually broken down into two parts:

● Aggregation network: High capacity metropolitan network, can be composed of carrier ethernet, MPLS, etc.

● Last mile: Final linking of Base Stations can be point to point or with concentration and can use PON, GPON or microwave or Satellite.

9.3. Considerations for the engineering of the MOBILE NETWORK

9.3.1. The CONCESSIONAIRE shall design the MOBILE NETWORK for the location of the BASE STATIONS in each locality or in a dominant point from where coverage can be provided to the BENEFICIARY COMMUNITY, provided that it does not fail to comply with the provisions of paragraphs 6, 7 and 8 of this Annex.

9.3.2 Notwithstanding the above, the CONCESSIONAIRE, based on its engineering studies, may exceptionally propose in its TECHNICAL PROJECT the use of a BASE STATION to provide coverage to more than one BENEFICIARY COMMUNITY, provided that it complies with Regulations for the Coverage of Public Services of OSIPTEL in force and the provisions of these TECHNICAL SPECIFICATIONS in items 6, 7 and 8. In any case, the number of BASE STATIONS to be deployed may not be less than the minimum number of mandatory communities established in the BIDDING TERMS for this MANDATORY INVESTMENT COMMITMENT.

9.3.3. The CONCESSIONAIRE is responsible for carrying out the cabinet design of the location of each dominant point where the BASE STATION will be deployed and, based on this, to carry out the field studies, collection of primary and secondary information and others that allow it to validate the construction of the necessary infrastructure.

9.3.4. During the OPERATION PERIOD, the CONCESSIONAIRE is responsible for having sufficient capacity to support the demand for services arising in the BENEFICIARY COMMUNITIES.

9.3.5. The CONCESSIONAIRE is responsible for sizing and deploying fiber optic, radio or satellite links as a means of transport to interconnect the BASE STATIONS with the CENTRAL. In the case of using wireless links, it shall guarantee the quality of service stipulated in section 8 of this Annex. Likewise, if it is a wired link, it shall guarantee that the optical fiber and the associated equipment for these links shall comply with international standards and shall be installed in accordance with good industry practices and manufacturers' recommendations. The fiber optic cable must withstand the environmental conditions of each region and consider the maximum applicable mechanical loads. In any case, the deployment cost of these three alternatives, as well as the eventual costs for the installation of its own poles or for the use of third party infrastructure shall be entirely assumed by the CONCESSIONAIRE without any additional recognition or payment by the DGPPC for this reason.

9.3.6. Any part, element or device necessary for the correct installation and operation of the subsystems of the MOBILE NETWORK, in accordance with the requirements and design of the networks, shall be considered included in the implementation, even if not expressly indicated or described in this Annex.

9.3.7. The equipment of the MOBILE NETWORK to be used to provide services to the BENEFICIARY COMMUNITIES must be new, whose purchase must be accredited with documents issued by the suppliers and must comply with the 3GPP technical recommendations.

9.3.8. The specifications and conditions not expressly established in these TECHNICAL SPECIFICATIONS are governed by the rules and regulations in force.

9.3.9. The documents submitted by the CONCESSIONAIRE to the DGPPC have the value of an Affidavit.

9.3.10. In case the CONCESSIONAIRE partially subcontracts certain functions associated with the implementation, the CONCESSIONAIRE maintains all responsibility for the implementation of the MOBILE NETWORK. The DGPPC reserves the right to request pertinent information related to the BAND bidding in order to perform functions within its competence.

9.3.11. The CONCESSIONAIRE, at the request of the DGPPC and at the time the latter may require, shall submit the information of its subcontractors related to the execution for the provision of the services to the BENEFICIARY COMMUNITIES.

9.3.12. In the event that THE CONCESSIONAIRE determines that it is not feasible to provide coverage to a BENEFICIARY COMMUNITY due to conditions beyond its responsibility, such as problems in obtaining environmental authorizations or social conflicts that are supported by the reports of public awareness activities, these must be communicated to the DGPPC for evaluation. If the report is validated by the DGPPC, the BENEFICIARY COMMUNITY will be replaced by others listed in Appendix No. 2 of Annex No. 7 of the CONTRACT. The location or communities selected for replacement must have an assigned score equal to or higher than that of the replaced location.

9.3.13. The CONCESSIONAIRE is responsible for complying with the national regulations for installation, testing, documentation, materials, operation and maintenance, including the following (non-exhaustive list):

Ministry of Energy and Mines – Perú:

a. National Electricity Code-Supply 2011 and its amendments.

b. National Electricity Code-Use 2006 and its amendments.

c. DGE Standard - Graphic Symbols in Electricity.

Ministry of Housing, Construction and Sanitation - Perú:

a. National Building Regulations.

National Quality Institute (INACAL):

a. Peruvian Technical Standards.

In addition, the CONCESSIONAIRE undertakes to comply, in a supplementary manner and as applicable, with international standards issued by organizations such as (non-exhaustive list) ITU-T International Telecommunications Union, TIA / EIA Telecommunications Industry Association & Electronic Industries Alliance, IEC International Electrotechnical Commission, ASTM International, in particular, those indicated below:

TIA/ EIA (Telecommunications Industry Association & Electronic Industries Alliance):

a. TIA / EIA 222F / 222G Structural Standards for steel antenna towers and antenna.

b. TIA-942: Telecommunications Infrastructure Standard for Data Centers ACI-318-08 (Building Code requirements for Structural Concrete).

9.4. Considerations for the implementation of the BASE STATIONS

9.4.1. The CONCESSIONAIRE is responsible for selecting the site, building and equipping the BASE STATIONS and undertakes to bear all the associated costs for their implementation. However, it shall ensure that the land on which the BASE STATIONS are to be located shall have at least pedestrian access and shall not be located in areas at risk of flooding and/or landslides.

9.4.2. For the construction of the Base Station infrastructure, the CONCESSIONAIRE shall comply with the provisions of Law No. 29022, as amended, for the expansion of telecommunications infrastructure, which shall be audited when it has started operations.

9.4.3. The CONCESSIONAIRE is responsible for the design, supply of materials and installation of the necessary protection elements for the implementation of the infrastructure of the BASE STATIONS, as well as the corresponding maintenance. Said protection includes the implementation of a SPAT designed for a maximum value of five (05) Ohms.

9.4.4. The CONCESSIONAIRE must guarantee that the height of the metallic structures is adequate to achieve the radioelectric links to the communities to be benefited.

9.4.5. The CONCESSIONAIRE is obliged to implement metallic structures and maintain them in operative conditions during the term of CONCESSION CONTRACT.

9.4.6. Power System:

a) The CONCESSIONAIRE is responsible for designing, installing, operating and maintaining a power system for each BASE STATION with a minimum autonomy of energy support in case of commercial supply failure, which allows it to comply with the Service Availability Indicator supervised by OSIPTEL.

b) The CONCESSIONAIRE shall consider that the BASE STATION must have:

● AC Power Panel with input for Generator Set.

● An overvoltage and transient protective device (SPD type 1).

● A Rectifier with a battery bank with a minimum autonomy that allows it to comply with the Service Availability Indicator supervised by OSIPTEL.

9.4.7. In order to ensure the quality of service to be provided by each eNode-B to be implemented, the following Quality Indicators established in 3GPP TS 32.425, shown in Tables 4 and 5, respectively, are to be achieved on average during Initial Tuning:

**Table 4. Quality of Service Indicators**

|  |  |  |  |
| --- | --- | --- | --- |
| **Service KPI** | **Unit** | **Target** | **Detail** |
| Cell Availability | [%] | 98% | Service availability |
| RACH Stp Completion SR | [%] | 98% | Network Access Attempt Completion Rate at RACH level |
| Total E-UTRAN RRC conn stp SR | [%] | 98% | Network Access Attempt Completion Rate at RRC level |
| Intra eNB HO SR total | [%] | 98% | Intra eNB Mobility Success Ratio |
| Avg PDCP cell thp DL | [kbit/s] | >=5000 | Average Thp Down Link at PDCP level |

Source: In-house

**Table 5. Propagation Parameter Indicators**

|  |  |  |  |
| --- | --- | --- | --- |
| **Propagation Parameters** | **Unit** | **Target** | **Detail** |
| RSRP | dBm | >-95 | Receiving power of the eNB reference signal |
| RSRQ | dB | >-14 | eNB reference signal quality |
| SINR | dB | >12 | Signal to interferers plus noise ratio |

Source: In-house

9.5. Network Operation Center (hereinafter referred to as NOC)

9.5.1. The CONCESSIONAIRE shall have a Network Operation Center (hereinafter referred to as NOC) with an adequate configuration to perform network monitoring, management and administration functions, and to ensure compliance with the operability of the MOBILE NETWORK within the service quality parameters supervised by OSIPTEL.

9.5.2. All active equipment, whether or not located in staffed sites, must be capable of being controlled and managed from the NOC. This includes configuration and upgrade processes, without the need for a technician to be physically present at the site and must operate 24x7x365.

9.6. Basic characteristics of the implementation of the infrastructure for the provision of MOBILE SERVICES using 4G technology or higher.

9.6.1. The CONCESSIONAIRE must have a site where the CENTRAL, the Network Operation Center (NOC) and the necessary platforms for the deployment of the MOBILE NETWORK are located, each one of them with the respective power backup to comply with the service availability indicators supervised by OSIPTEL.

9.6.2. The CONCESSIONAIRE, for the deployment of the energy and means of transmission of the MOBILE NETWORK, shall be responsible for the legal sanitation, construction and implementation of the necessary infrastructure such as poles or ducts or the other alternative is to negotiate and contract with third parties the use of the infrastructure available under its responsibility during the term of CONCESSION CONTRACT.

9.6.3. The deployment of the infrastructure for the BASE STATIONS must be based on the "Law for the Strengthening of the Expansion of Telecommunications Infrastructure, Law No. 29022" and its amendments and related regulations, whose purpose establishes a special and temporary regime to implement the type of infrastructure necessary for the provision of public telecommunications services throughout the national territory, especially in rural areas.

Before executing this Mandatory Investment Commitment at each point, all sectorial, regional, municipal or general administrative permits required to install on public or private property the necessary infrastructure for the provision of public telecommunications services must be considered, which are subject to an administrative procedure of automatic approval, and a public works work plan must be submitted, in accordance with the conditions, procedures and requirements established in the regulatory or complementary rules of the Law. Within the framework of their competences, these entities carry out the necessary control tasks to ensure the correct execution of the works that affect or use public roads. The authenticity of the declarations, documents and information provided by the parties involved will be subsequently verified randomly by the entity that granted the corresponding permit, and in case of falsity, it will be declared null and void and penalties will be imposed.

**10. OPERATION AND MAINTENANCE**

10.1. The CONCESSIONAIRE is responsible for the maintenance and operation of all the equipment of the MOBILE NETWORK.

10.2. The operation and maintenance activities of this Mandatory Investment Commitment for the BAND will be carried out by the CONCESSIONAIRE at its own cost and risk, since the assets of such BAND will not revert to the State.

10.3. The CONCESSIONAIRE is also responsible for the maintenance for the continuous operation of the Electrical Connection systems, the infrastructure and the Protection and Security systems that are contemplated as part of the BASE STATION.

10.4. In the event of service interruption due to technological upgrades or preventive maintenance activities, the CONCESSIONAIRE shall inform in accordance with the procedure established by OSIPTEL in Article 9 of Title II of the General Quality Regulations for Public Telecommunications Services or the regulations in force of said Agency.

**11. TRAINING**

11.1. Training for MTC personnel as part of the commitment to be assumed by the CONCESSIONAIRE.

11.1.1. The CONCESSIONAIRE shall provide training courses on the technological solution proposed for the MOBILE NETWORK in accordance with the following Table No. 6 to MTC personnel in Peru and in the country where the main equipment's parent factory is located.

11.1.2. The CONCESSIONAIRE shall submit to the DGPPC the content and detailed schedule of these courses before the end of the fourth month after the signing of the CONCESSION CONTRACT. The DGPPC reserves the right to observe the proposal and modify it without altering the time assigned to each course, within fifteen (15) CALENDAR DAYS of receipt of the proposal.

**Table 6. Distribution of Training Topics**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Courses** | **At the parent plant** | **Duration (days / hours)** | **In Perú** | **Duration (hours)** |
| Core and MOBILE NETWORK Architecture | X | 1 / 8 | X | 12 |
| Core and MOBILE NETWORK Design and Sizing | X | 2 / 16 |  |  |
| Optimization and Quality of Service (QoS) of MOBILE NETWORK | X | 2 / 16 | X | 12 |
| Network Commissioning and Operation | X | 2 / 16 | X | 12 |
| Network Operation and Maintenance | X | 2 / 16 | X | 12 |
| Basic 4G LTE-A or higher Features and Algorithms |  |  | X | 12 |
| 4G LTE-A or higher Performance Enhancement |  |  | X | 12 |

Considering the number of hours of training in the parent factory of seventy-two (72) hours, the number of days of this training is at least ten (10) working days.

The courses given by the CONCESSIONAIRE'S personnel in Peru will have the purpose of providing the participants, in addition to the theoretical aspects of the topics, with field visits, details and technical considerations of the design and engineering of the implementation of the Mandatory Investment Commitment.

The CONCESSIONAIRE shall ensure that the persons who give the training courses have an updated certification granted by the manufacturer, as well as that they are part of the personnel responsible for the design or implementation of the engineering of the Mandatory Investment Commitment.

11.1.3. With respect to the training courses indicated in paragraph 11.1.1 above, it is specified as follows:

● The BIDDER, together with the information required in paragraph 11.1.2, shall indicate the minimum professional profile required for these courses.

● The number of participants for the training given in the country of the parent plant shall be a minimum of nine (9) persons. Training in Peru shall be for a minimum of twenty (20) persons.

● The courses given in the country where the parent factory is located shall be carried out during the first year of the CONCESSION CONTRACT. In the case of the courses dictated in Peru, they will be held after the one dictated outside the country, both must be dictated before the beginning of the commercial commissioning of the first BASE STATION.

● The CONCESSIONAIRE shall bear all the costs involved in the training at the parent factory (lodging, food, transportation, departure taxes, instructors, materials, supporting documents necessary for visa processing, travel insurance, etc.), as well as the corresponding costs for the training in Peru.

● At the end of the courses, training certificates will be issued to the participants indicating at least the name of the course, a brief description of its content, date of completion (start and end date) and duration in hours. The training does not give rise to any disbursement for these concepts on the part of the DGPPC or the designated participants, in such sense, the CONCESSIONAIRE assumes all costs related to the training to the personnel designated by the DGPPC.

● The CONCESSIONAIRE undertakes to provide the necessary documentation that accredits the completion of the training at the parent factory so that the personnel designated by the DGPPC can process the corresponding visas and permits.

**12. SUPPLIER PROFILE AND REQUIRED PERSONNEL**

12.1. For the implementation of the MOBILE NETWORK, the CONCESSIONAIRE should have in its portfolio important international telecommunications providers that have experience in providing LTE-A or higher wireless technology solutions for operating companies either in the country or in other countries.

12.2. The CONCESSIONAIRE should consider that the implementation of this Mandatory Investment Commitment contemplates the following work processes: Design of the MOBILE NETWORK, Search, Infrastructure Sanitation and construction, Sanitation and implementation of Electrical Connection, implementation of radiant systems, RF equipment, power equipment, Backhaul transport means, last mile transmission.

12.3. Based on the different work processes, the CONCESSIONAIRE may have only one (1) supplier responsible for all the works or duly proven specialist suppliers for each subdivision of work, but the final responsibility lies with the CONCESSIONAIRE, which integrates all the works.

12.4. The acquisition of LTE-A or higher wireless technology equipment must be made from internationally recognized companies and the equipment must be approved by the MTC and must comply with 3GPP standards.

12.5. The CONCESSIONAIRE is responsible for specifying in the TECHNICAL PROJECT the guarantees of the equipment and materials that will be part of this commitment and must have spare parts in order to mitigate failures and therefore meet the Service Availability times.

**13. TEST PROTOCOL**

13.1. The CONCESSIONAIRE must deliver to the DGPPC the TEST PROTOCOLS carried out during the commissioning for the SUPERVISION and final acceptance of the commitment of each of the BASE STATIONS:

● Installation, Commissioning and Initial Tuning Tests.

● Site Optimization Testing.

13.2. Prior to the performance of the Tests, the CONCESSIONAIRE must submit to the DGPPC a Checklist format of the parameters of the Test Protocols for the Commissioning of the first BASE STATION, such protocols are: i) Installation, Commissioning and Initial Tuning Test Protocols, and ii) Site Optimization Test Protocol, within a maximum term of ten (10) months from the CLOSING DATE and prior to the implementation of the first BASE STATION. The DGPPC must evaluate it within a maximum period of ten (10) working days thereafter, and in case of observation it must be corrected by the CONCESSIONAIRE, within the term granted for such purpose by the DGPPC.

After the approval of the Test Protocol Checklist, the CONCESSIONAIRE shall run the Tests, the results of which shall be submitted to the DGPPC within the term established in paragraph 16.4.

13.3. Installation Testing Protocol, Commissioning and Initial Tuning

The Commissioning status and Initial Tuning process, known as Initial-Tuning, must be carried out so that the eNodeBs are monitored through different radio frequency management processes in order to detect inconsistencies prior to the commercial distribution of the service. It will be delivered by the CONCESSIONAIRE to the DGPPC during the supervision stage.

In order to verify the proper operation of the BASE STATION, the following field test will be performed:

● Voice test in 10 geographically distributed points in each location to be covered, these must comply with OSIPTEL regulations.

● Minimum data uplink and downlink speed tests at 10 geographically distributed points in each location to be covered, these must comply with the provisions of section 6.1 of this document or take into account OSIPTEL's Quality Regulations in force.

● Handover tests between sectors of the same BASE STATION and with neighboring BASE STATIONS.

13.4. Site Optimization Testing Protocol

Site Optimization will start after Initial Tuning and should last until the optimal parameters stipulated in Tables 2 and 3 are obtained and should be reflected in the reports to be submitted later as part of the acceptance and should include:

● Definition of Cluster.

● Definition of routes for the Drive Test.

● Drive Test KPI results.

● Coverage plotting.

● Throughput plotting.

● RF database of the final cluster.

● Fault identification and analysis.

● RF Parameter Change Proposal Tracking and implementation.

● Change Request.

**14. EASEMENTS**

14.1. The CONCESSIONAIRE shall take the necessary steps before the competent authorities and the respective natural persons to establish easements that allow the implementation of the BASE STATIONS.

14.2. The easements shall be executed in accordance with the regulations in force on the matter.

**15. TECHNICAL AND REGULATORY GUIDELINES FOR ENVIRONMENTAL MANAGEMENT OF TELECOMMUNICATIONS PROJECTS**

15.1. Considering that some of the BENEFICIARY COMMUNITIES may be located in areas subject to the Environmental Impact Assessment System (SEIA), the CONCESSIONAIRE shall prepare the technical environmental studies and carry out the necessary steps to obtain the Environmental Certification for each of the interventions of its investment program, which are included in the List of Projects subject to the SEIA, or which, as a result of a preliminary assessment, it is determined that they may cause significant negative environmental impacts.

15.2. The CONCESSIONAIRE must submit a request for classification of the MANDATORY INVESTMENT COMMITMENT, in accordance with the TUPA procedures established by the Competent Authority (DGPRC-MTC or the one authorized by law for said procedure), and the Preliminary Evaluation Document (EVAP), which must contain the proposal for classification of the MANDATORY INVESTMENT COMMITMENT. Said classification shall be ratified or modified after evaluation by the Competent Authority.

15.3. According to the classification assigned to the MANDATORY INVESTMENT COMMITMENT, the CONCESSIONAIRE shall follow the guidelines established by the SEIA Law and the Competent Authority.

**16. SUPERVISION FOR FINAL ACCEPTANCE OF THE COMMITMENT (hereinafter SUPERVISION)**

16.1. In order to verify that the CONCESSIONAIRE has complied with the implementation of the MOBILE SERVICE in each BENEFICIARY COMMUNITY of the MANDATORY INVESTMENT COMMITMENT, the MTC or its designee must carry out SUPERVISION.

16.2. For acceptance of the BASE STATION, the MTC will verify that it is operational as indicated in section 13 and that the equipment and infrastructure are installed in accordance with current regulations on the installation of telecommunications infrastructure Law 29022 and its amendments, as well as complying with that indicated in paragraph 9.3.13 on the installation standards that must be reflected in the installation manuals of the RF equipment and energy suppliers.

16.3. The MTC shall carry out the SUPERVISION, being the CONCESSIONAIRE'S obligation to participate in said activity.

16.4. The CONCESSIONAIRE must submit to the MTC the results of the Test Protocols established in paragraph 13.1 for the BENEFICIARY COMMUNITIES before the maximum deadline for the COMMENCEMENT OF THE PROVISION OF SERVICES for the First Year and for the Second Year, according to paragraph 4.6.

16.5. The CONCESSIONAIRE shall submit its proposed ACCEPTANCE PROTOCOL to the MTC within ten (10) months from the CLOSING DATE, for its review, opinion or, if applicable, approval. The GRANTOR shall approve or, in its absence, shall make known its observations, inclusion requests, modification of additional tests within ten (10) working days from the receipt of the CONCESSIONAIRE'S ACCEPTANCE PROTOCOL proposal, and in case of observations, they must be corrected by the CONCESSIONAIRE, within the term granted for such purpose by the DGPPC.

16.6. The ACCEPTANCE PROTOCOL must contain the following:

16.6.1. Regarding the Base Station Infrastructure and equipment.

● Detailed inventory and verification of the Infrastructure in accordance with the Base Station design drawings.

● Detailed inventory of RF, Transmissions and Radiant System equipment.

● Inventory and testing of the AC and DC Power System.

● Grounding System (SPAT) inventory and measurement.

● Safety System inventory and testing.

16.6.2. Regarding Field Service

In order to verify compliance with the coverage and provisional quality indicators of the Mobile Service in each BENEFICIARY COMMUNITY, a field test will be conducted which will consist of the following:

● Voice tests at the points established by OSIPTEL, in case they are not available, they will be geographically distributed at least in the 10 most important points of each locality.

● Minimum uplink and downlink speed data tests at the points established by OSIPTEL, in case they are not available, they will be geographically distributed at least in the 10 most important points of each locality, these must comply with the Minimum Speed stipulated in section 6.1 of this document.

● Handover tests between sectors of the same BASE STATION and with neighboring BASE STATIONS, if applicable.

● Drive Test along the main streets of the BENEFICIARY COMMUNITY until the edge of the coverage polygon is determined.

16.6.3. Once the updated TECHNICAL PROJECT referred to in paragraph 8.5 of the CONTRACT has been approved and provided that the ACCEPTANCE PROTOCOL has been approved, SUPERVISION begins.

THE TECHNICAL PROJECT updated with the engineering studies that led to the final design of the BASE STATION must be delivered in physical document and electronic files (in software version coordinated with the MTC), containing the following:

● The Inventory with the description of all the equipment that is part of the network (Datasheet and manuals) accompanied by photos of the infrastructure and detailed equipment, as well as panoramic views of the whole.

● Network diagram of physical and logical interconnection between the Base Station, the Transport Medium and the CENTRAL.

● Characteristics and physical properties of the infrastructures.

● AC, DC wiring and power diagram and Protection System.

● Georeferenced location in WGS84 geographic coordinates (degrees with five decimal places). In digital format all location information shall be submitted in .kmz file format.

● Sanitation file containing copies of the plans, contracts and Municipal authorizations, DGAC, Certificates of Non-existence of Archaeological Remains - CIRA and others obtained.

● The CONCESSIONAIRE will send to the MTC an electronic file in a spreadsheet containing all the tabulated fields with technical information of each BENEFICIARY COMMUNITY that will be coordinated with the MTC, as part of the approval of the CERTIFICATE OF ACCEPTANCE format.

16.6.4. During the SUPERVISION visits, the MTC prepares the CERTIFICATES OF SUPERVISION, which must be signed by a representative of the SUPERVISION and the CONCESSIONAIRE. Failure to sign the CERTIFICATES OF SUPERVISION does not invalidate their content.

16.6.5. The MTC shall prepare the SUPERVISION REPORT corresponding to the BENEFICIARY COMMUNITY within 30 CALENDAR DAYS after the respective visit and shall notify the CONCESSIONAIRE. In the event that non-compliance is verified in the CERTIFICATES OF SUPERVISION, the SUPERVISION REPORT shall serve as the basis for the imposition of the corresponding penalties, in accordance with Clause 19 of the CONTRACT.

16.6.6. If no observations are indicated in the SUPERVISION REPORT, the CERTIFICATES OF SUPERVISION shall be executed within a maximum term of sixty (60) working days as of the notice of the SUPERVISION REPORT to the CONCESSIONAIRE.

16.6.7. If observations are indicated in the SUPERVISION REPORT, the CONCESSIONAIRE is obliged to remove such observations within thirty (30) CALENDAR DAYS from the notice, such term may be extended at the CONCESSIONAIRE's substantiated request, before the expiration of the initial term. In case the CONCESSIONAIRE does not comply with the lifting of the observations, the MTC is empowered to reiterate the observations, for which it may grant an additional term. If the MTC determines that the observations have been corrected, the CERTIFICATE OF ACCEPTANCE shall be signed within a maximum period of sixty (60) working days as of the correction of the observations.

16.6.8. In the event the MTC determines that the observations mentioned in the preceding paragraph have not been remedied, the MTC will proceed to prepare the SUPERVISION REPORT, which will be notified to the CONCESSIONAIRE. The SUPERVISION REPORT referred to in this section serves as the basis for determining the cause established in subparagraph c) of paragraph18.2 of Clause 18 of the CONTRACT.

16.6.9. Each CERTIFICATE OF ACCEPTANCE must be filled out with complete information and must be signed and countersigned by a representative of THE CONCESSIONAIRE and by a representative in charge of SUPERVISION, by means of this act, the signatories certify compliance with the obligations.

16.6.10. The CERTIFICATE OF ACCEPTANCE signed by the PARTIES does not invalidate the right of the MTC to claim for defects, flaws, hidden defects or non-compliance not noticed at the time of its execution. This provision is complemented with the provisions of articles 1484º and following of the Civil Code and with the Quality Assurance established in paragraph 12.5 of THIS DOCUMENT.

16.6.11. The CERTIFICATES OF SUPERVISION, SUPERVISION REPORTS and CERTIFICATES OF ACCEPTANCE shall be prepared for each BENEFICIARY COMMUNITY.

16.6.12. Annex No. 1 is a reference flow chart of some of the provisions contained in these TECHNICAL SPECIFICATIONS, which is intended to guide the CONCESSIONAIRE.

**17. DEFINITIONS**

17.1. BENEFICIARY COMMUNITIES: They are the geographic areas of population that are being considered to receive MOBILE SERVICES using 4G LTE-A technology or higher as part of the implementation obligations of the MANDATORY INVESTMENT COMMITMENTS of the CONCESSION CONTRACT.

17.2. FIELD STUDIES: It is the process that allows obtaining data of the geographic areas where the Mandatory Investment Commitment is to be developed, in order to evaluate them and based on this make the decisions and strategies to develop the same.

17.3. BASE STATION: Location where the radiant system and the eNodeB equipment will be installed, including functionalities that involve hardware and software to optimize the performance of the radio interface that enables to enter the network with IP protocol, allowing it to be an end-to-end "all IP" architecture.

17.4. MOBILE NETWORK: Set of BASE STATIONS that will be interconnected to a CENTRAL by means of a transmission medium.

17.5 OPERATION PERIOD: Period of time between the COMMENCEMENT OF THE PROVISION OF SERVICES and the termination of the period of CONCESSION CONTRACT.

17.6. COMMENCEMENT OF THE PROVISION OF SERVICES: The date on which the implementation of the MANDATORY INVESTMENT COMMITMENTS has been completed in the BENEFICIARY COMMUNITIES and these have MOBILE SERVICES using 4G LTE-A technology or higher, as communicated by the CONCESSIONAIRE to OSIPTEL and the GRANTOR.

17.7. CENTRAL: Location where equipment and platforms will be installed to differentiate voice and data traffic to be routed to external networks under the subscriber's IMS profile.

17.8. MOBILE SERVICES using 4G LTE-A or higher technology: It is the fourth generation or higher of mobile communication systems that provides high network capacity, connectivity through heterogeneous networks, access to mobile broadband and high quality of service that allows adequate support for multimedia applications such as high-speed data traffic, VoIP, VoLTE, mobile TV, videoconferencing, network gaming, etc.

17.9. SPAT: Grounding System.

17.10. LTE-A: Stands for LTE-Advanced. It is a standard for 4G (fourth generation) mobile communication that is one generation beyond LTE (Long Term Evolution).

17.11. MANDATORY INVESTMENT COMMITMENT: Refers to the obligation that THE CONCESSIONAIRE acquires to provide the Mobile Service using LTE-A technology to the BENEFICIARY COMMUNITIES.

17.12. CONCESSIONAIRE: It is the legal entity or entities constituted by the SUCCESSFUL BIDDER or SUCCESSFUL BIDDERS, or the SUCCESSFUL BIDDER itself that enters into the CONCESSION CONTRACT with the GRANTOR.

17.13. SUPERVISION: Field visit to validate and approve the compliance of the MANDATORY INVESTMENT COMMITMENT by THE CONCESSIONAIRE.

17.14. TECHNICAL PROJECT: It is the document to be submitted by the CONCESSIONAIRE to the GRANTOR, within the three (03) months following the CLOSING DATE. It contains the COVERAGE PLAN, the USAGE GOALS, and the development of the MANDATORY INVESTMENT COMMITMENTS assumed in the TECHNICAL PROPOSAL.

17.15. MTC: Ministry of Transportation and Communications.

17.16. GRANTOR: The Peruvian State, acting through the MTC.

17.17. DGPPC: General Directorate of Communications Programs and Projects of the MTC. Part of the GRANTOR in charge of the technical part of the process.

17.18. CLOSING DATE: It is the day, place and time in which the compliance of the Closing Events mentioned in paragraph 24.3 of the BIDDING TERMS and in paragraphs 4.1 and 4.2 of Clause Four of this CONTRACT is verified. Thus, it is the date of the execution of the CONCESSION CONTRACT.

17.19. BIDDING TERMS: The document, including its Forms, Annexes, Appendices and Official Letters, under the terms of which the BID was carried out and which is an integral part of this CONTRACT.

17.20. CONCESSION CONTRACT: It is the legal document by which the CONCESSION will be entered into between the SUCCESSFUL BIDDER and the GRANTOR.

17.21. CALENDAR DAYS: All days, including Saturdays, Sundays and holidays.

17.22. BAND: It refers to the block of 30 MHz + 30 MHz of the frequency range 1,750 - 1,780 MHz and 2,150 - 2,180 MHz.

17.23. ACCEPTANCE PROTOCOL: It is the set of documents based on which the MTC will carry out the SUPERVISION, as established in paragraph 16.

17.24. TEST PROTOCOL: It is the set of documents submitted by the CONCESSIONAIRE containing the tests established in paragraph 13, the results of which shall be submitted by the CONCESSIONAIRE to the DGPPC.

17.25. CERTIFICATES OF SUPERVISION: Document containing the facts verified during the SUPERVISION, which supports the SUPERVISION REPORT.

17.26. SUPERVISION REPORT: it is the report prepared by the GRANTOR for each BENEFICIARY COMMUNITY in which the compliance or non-compliance in the implementation and operability of the MANDATORY INVESTMENT COMMITMENTS will be verified.

**APPENDIX No. 1 TO ANNEX No. 7 TO THE CONCESSION CONTRACT**

**LIST OF BENEFICIARY COMMUNITIES FROM THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND**

**Implementation of a 4G MOBILE NETWORK**

| **No.** | **Geographic Location Code** | **Mandatory fixed location** | **Region** | **Province** | **District** | **Location score (P)** | **Year 1 (\*)** | **Year 2 (\*)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 0601010061 | CHAQUISINIEGA | CAJAMARCA | CAJAMARCA | CAJAMARCA | 2.0 |  |  |
| 2 | 0601010062 | CHILCALOMA | CAJAMARCA | CAJAMARCA | CAJAMARCA | 2.0 |  |  |
| 3 | 0601020007 | MOLLEPATA | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 4 | 0601020009 | SAN MIGUEL DE MATARITA | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 5 | 0601020025 | CATULLA | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 6 | 0601020029 | CONGACRUZ | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 7 | 0601020031 | COCHAPAMPA | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 8 | 0601020039 | RINCONADA | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 9 | 0601020047 | CHIMCHIM | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 10 | 0601020053 | CRUZ DE HUATUN | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 11 | 0601020054 | PAMPAS DE CAPAN | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 12 | 0601020058 | SAPALI | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 13 | 0601020063 | SAPUC | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 14 | 0601020070 | PACHANI | CAJAMARCA | CAJAMARCA | ASUNCION | 2.0 |  |  |
| 15 | 0601040004 | HUARIGURO | CAJAMARCA | CAJAMARCA | COSPAN | 2.0 |  |  |
| 16 | 0601040015 | HUAYCOT | CAJAMARCA | CAJAMARCA | COSPAN | 2.0 |  |  |
| 17 | 0601040035 | SANTO DOMINGO DE CULQUIMARCA | CAJAMARCA | CAJAMARCA | COSPAN | 2.0 |  |  |
| 18 | 0601050009 | SANTIAGO DE CHANTA ALTA | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 19 | 0601050013 | CERRO AZUL LA LIBERTAD | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 20 | 0601050014 | SAN ANTONIO DE PACHACHACA | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 21 | 0601050015 | YANACANCHA GRANDE | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 22 | 0601050032 | SAN LUIS | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 23 | 0601050033 | YERBA BUENA CHICA | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 24 | 0601050037 | PABELLON | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 25 | 0601050038 | BELLAVISTA ALTA | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 26 | 0601050039 | EL MILAGRO | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 27 | 0601050054 | ALTO SOGORON | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 28 | 0601050059 | MICHIQUILLAY | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 29 | 0601050064 | SOGORON BAJO | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 30 | 0601050067 | QUINUAMAYO ALTO | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 31 | 0601050090 | TAMBOMAYO | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 32 | 0601050092 | EL MANGLE | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 33 | 0601050102 | SAN MARTIN | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 34 | 0601050106 | SAN LUIS DE POLLOQUITO | CAJAMARCA | CAJAMARCA | ENCAÑADA | 2.0 |  |  |
| 35 | 0601060049 | TRANCA 1 | CAJAMARCA | CAJAMARCA | JESUS | 2.0 |  |  |
| 36 | 0601060061 | EL PROGRESO | CAJAMARCA | CAJAMARCA | JESUS | 2.0 |  |  |
| 37 | 0601070020 | EL TAMBO | CAJAMARCA | CAJAMARCA | LLACANORA | 2.0 |  |  |
| 38 | 0601070031 | SULLUSCOCHA | CAJAMARCA | CAJAMARCA | LLACANORA | 2.0 |  |  |
| 39 | 0601080002 | CARHUAQUERO | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 40 | 0601080003 | EL CALVARIO | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 41 | 0601080004 | APALIN ALTO | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 42 | 0601080007 | BARROJO | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 43 | 0601080010 | SHINSHILPAMPA | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 44 | 0601080012 | MUYOC | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 45 | 0601080013 | LAPARPAMPA | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 46 | 0601080021 | LUYCHUPUCRO ALTO | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 47 | 0601080023 | CARAHUANGA I | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 48 | 0601080028 | LICLIGONGA | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 49 | 0601080042 | CHAQUILPAMPA | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 50 | 0601080043 | SANTA ROSA DE CHAQUIL | CAJAMARCA | CAJAMARCA | LOS BAÑOS DEL INCA | 2.0 |  |  |
| 51 | 0601090006 | VENTANILLAS | CAJAMARCA | CAJAMARCA | MAGDALENA | 2.0 |  |  |
| 52 | 0601090075 | HUAQUILLAS | CAJAMARCA | CAJAMARCA | MAGDALENA | 2.0 |  |  |
| 53 | 0601090092 | CALLATPAMPA | CAJAMARCA | CAJAMARCA | MAGDALENA | 2.0 |  |  |
| 54 | 0601110008 | HUAYLLAMASMA | CAJAMARCA | CAJAMARCA | NAMORA | 2.0 |  |  |
| 55 | 0601110016 | ALTO YERBA BUENA | CAJAMARCA | CAJAMARCA | NAMORA | 2.0 |  |  |
| 56 | 0601110041 | LAGUNA SAN NICOLAS | CAJAMARCA | CAJAMARCA | NAMORA | 2.0 |  |  |
| 57 | 0601110042 | COSE | CAJAMARCA | CAJAMARCA | NAMORA | 2.0 |  |  |
| 58 | 0601110047 | EL PROGRESO | CAJAMARCA | CAJAMARCA | NAMORA | 2.0 |  |  |
| 59 | 0602020007 | SANTA CRUZ | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 60 | 0602020010 | REDONDO | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 61 | 0602020047 | MEZAPATA | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 62 | 0602020070 | LICLIPAMPA BAJO | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 63 | 0602020072 | PAUQUILLA BAJA | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 64 | 0602020078 | LICLIPAMPA ALTO | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 65 | 0602020093 | SAN JOSE | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 66 | 0602020107 | MOYAN BAJO | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 67 | 0602020117 | LLUCHUCAUDAY | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 68 | 0602020120 | QUILLISH PAMPA | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 69 | 0602020131 | MIRAFLORES | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 70 | 0602020135 | CORRAL PAMPA | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 71 | 0602020141 | LLURY | CAJAMARCA | CAJABAMBA | CACHACHI | 2.0 |  |  |
| 72 | 0602040019 | HUAMBORCO | CAJAMARCA | CAJABAMBA | SITACOCHA | 2.0 |  |  |
| 73 | 0602040033 | JALCAHUASI | CAJAMARCA | CAJABAMBA | SITACOCHA | 2.0 |  |  |
| 74 | 0603030006 | MUSADEN | CAJAMARCA | CELENDIN | CORTEGANA | 2.0 |  |  |
| 75 | 0603030025 | VISTA ALEGRE | CAJAMARCA | CELENDIN | CORTEGANA | 2.0 |  |  |
| 76 | 0603030028 | SAN ANTONIO | CAJAMARCA | CELENDIN | CORTEGANA | 2.0 |  |  |
| 77 | 0603030037 | ANDAMACHAY | CAJAMARCA | CELENDIN | CORTEGANA | 2.0 |  |  |
| 78 | 0603030039 | DOS DE MAYO | CAJAMARCA | CELENDIN | CORTEGANA | 2.0 |  |  |
| 79 | 0603030045 | VILLANUEVA | CAJAMARCA | CELENDIN | CORTEGANA | 2.0 |  |  |
| 80 | 0603030049 | MIRAFLORES | CAJAMARCA | CELENDIN | CORTEGANA | 2.0 |  |  |
| 81 | 0603040007 | SAN ISIDRO | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 82 | 0603040008 | LAGUNAS | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 83 | 0603040009 | TUPAC AMARU | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 84 | 0603040010 | NAMO | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 85 | 0603040017 | VISTA ALEGRE | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 86 | 0603040039 | EL LIRIO | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 87 | 0603040060 | SENDAMAL | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 88 | 0603040061 | AGUAS CLARAS | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 89 | 0603040072 | LA PRIMAVERA | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 90 | 0603040073 | TACARPO | CAJAMARCA | CELENDIN | HUASMIN | 2.0 |  |  |
| 91 | 0603060003 | HUAÑAMBRA | CAJAMARCA | CELENDIN | JOSE GALVEZ | 2.0 |  |  |
| 92 | 0603060019 | FRAYLECOCHA | CAJAMARCA | CELENDIN | JOSE GALVEZ | 2.0 |  |  |
| 93 | 0603070002 | ALTO PERU | CAJAMARCA | CELENDIN | MIGUEL IGLESIAS | 2.0 |  |  |
| 94 | 0603070004 | JORGE CHAVEZ | CAJAMARCA | CELENDIN | MIGUEL IGLESIAS | 2.0 |  |  |
| 95 | 0603070017 | PIZON | CAJAMARCA | CELENDIN | MIGUEL IGLESIAS | 2.0 |  |  |
| 96 | 0603080039 | LA QUINUA | CAJAMARCA | CELENDIN | OXAMARCA | 2.0 |  |  |
| 97 | 0603080049 | TALLAMBO BAJO | CAJAMARCA | CELENDIN | OXAMARCA | 2.0 |  |  |
| 98 | 0603080057 | YERBA BUENA BAJA | CAJAMARCA | CELENDIN | OXAMARCA | 2.0 |  |  |
| 99 | 0603080058 | COCAN | CAJAMARCA | CELENDIN | OXAMARCA | 2.0 |  |  |
| 100 | 0603090004 | CHUGURMAYO | CAJAMARCA | CELENDIN | SOROCHUCO | 2.0 |  |  |
| 101 | 0603090022 | CRUZPAMPA | CAJAMARCA | CELENDIN | SOROCHUCO | 2.0 |  |  |
| 102 | 0603090030 | UÑIGAN LIRIO | CAJAMARCA | CELENDIN | SOROCHUCO | 2.0 |  |  |
| 103 | 0603090071 | LA CHORRERA | CAJAMARCA | CELENDIN | SOROCHUCO | 2.0 |  |  |
| 104 | 0603100008 | SAN JUAN DE TINCAT (EL TRIUNFO) | CAJAMARCA | CELENDIN | SUCRE | 2.0 |  |  |
| 105 | 0603100011 | CALCONGA | CAJAMARCA | CELENDIN | SUCRE | 2.0 |  |  |
| 106 | 0603100015 | EL PORVENIR | CAJAMARCA | CELENDIN | SUCRE | 2.0 |  |  |
| 107 | 0603100022 | BELLAVISTA DE CAJEN | CAJAMARCA | CELENDIN | SUCRE | 2.0 |  |  |
| 108 | 0603120011 | QUINUAMAYO | CAJAMARCA | CELENDIN | LA LIBERTAD DE PALLAN | 2.0 |  |  |
| 109 | 0603120028 | CALLACAT BAJO | CAJAMARCA | CELENDIN | LA LIBERTAD DE PALLAN | 2.0 |  |  |
| 110 | 0604020007 | TENDAL | CAJAMARCA | CHOTA | ANGUIA | 2.0 |  |  |
| 111 | 0604020017 | CHAMANA (LA CHAMANA) | CAJAMARCA | CHOTA | ANGUIA | 2.0 |  |  |
| 112 | 0604030011 | SAN JUAN | CAJAMARCA | CHOTA | CHADIN | 2.0 |  |  |
| 113 | 0604030013 | NUEVO VAQUERIA | CAJAMARCA | CHOTA | CHADIN | 2.0 |  |  |
| 114 | 0604030016 | PUENTECILLA | CAJAMARCA | CHOTA | CHADIN | 2.0 |  |  |
| 115 | 0604030018 | CHACAPAMPA | CAJAMARCA | CHOTA | CHADIN | 2.0 |  |  |
| 116 | 0604040007 | SACUS | CAJAMARCA | CHOTA | CHIGUIRIP | 2.0 |  |  |
| 117 | 0604060011 | LAMPARERO | CAJAMARCA | CHOTA | CHOROPAMPA | 2.0 |  |  |
| 118 | 0604060017 | NARANJO MAYO | CAJAMARCA | CHOTA | CHOROPAMPA | 2.0 |  |  |
| 119 | 0604060018 | LA CONGONA | CAJAMARCA | CHOTA | CHOROPAMPA | 2.0 |  |  |
| 120 | 0604090005 | MOLLEBAMBA | CAJAMARCA | CHOTA | HUAMBOS | 2.0 |  |  |
| 121 | 0604090012 | EL AÑICO | CAJAMARCA | CHOTA | HUAMBOS | 2.0 |  |  |
| 122 | 0604090015 | CUSILGUAN | CAJAMARCA | CHOTA | HUAMBOS | 2.0 |  |  |
| 123 | 0604100002 | PAMPACANCHA | CAJAMARCA | CHOTA | LAJAS | 2.0 |  |  |
| 124 | 0604100007 | EL SOCORRO | CAJAMARCA | CHOTA | LAJAS | 2.0 |  |  |
| 125 | 0604100031 | TAURIPAMPA | CAJAMARCA | CHOTA | LAJAS | 2.0 |  |  |
| 126 | 0604100032 | CADMALCA BAJO | CAJAMARCA | CHOTA | LAJAS | 2.0 |  |  |
| 127 | 0604100033 | LANCHEBAMBA EL PARAJE | CAJAMARCA | CHOTA | LAJAS | 2.0 |  |  |
| 128 | 0604100037 | OLMOS | CAJAMARCA | CHOTA | LAJAS | 2.0 |  |  |
| 129 | 0604120008 | SAN JUAN DE UNICAN | CAJAMARCA | CHOTA | MIRACOSTA | 2.0 |  |  |
| 130 | 0604130004 | REJOPAMPA | CAJAMARCA | CHOTA | PACCHA | 2.0 |  |  |
| 131 | 0604130006 | QUIDEN | CAJAMARCA | CHOTA | PACCHA | 2.0 |  |  |
| 132 | 0604130017 | EL LIRIO | CAJAMARCA | CHOTA | PACCHA | 2.0 |  |  |
| 133 | 0604150004 | EL CUCHO | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 134 | 0604150005 | MARAY | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 135 | 0604150006 | PARIAMARCA | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 136 | 0604150017 | MITOBAMBA | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 137 | 0604150020 | LA PAMPA | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 138 | 0604150022 | VISTA ALEGRE | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 139 | 0604150028 | SIGUES | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 140 | 0604150045 | EL NARANJO | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 141 | 0604150046 | EL ROCOTO | CAJAMARCA | CHOTA | QUEROCOTO | 2.0 |  |  |
| 142 | 0604170009 | SAN PABLO | CAJAMARCA | CHOTA | TACABAMBA | 2.0 |  |  |
| 143 | 0604170046 | SAN JUAN NUNGO | CAJAMARCA | CHOTA | TACABAMBA | 2.0 |  |  |
| 144 | 0604170063 | PALMA CONCHUD | CAJAMARCA | CHOTA | TACABAMBA | 2.0 |  |  |
| 145 | 0604170073 | EL LANCHE | CAJAMARCA | CHOTA | TACABAMBA | 2.0 |  |  |
| 146 | 0604190026 | LA UNION | CAJAMARCA | CHOTA | CHALAMARCA | 2.0 |  |  |
| 147 | 0604190030 | BELLA ANDINA | CAJAMARCA | CHOTA | CHALAMARCA | 2.0 |  |  |
| 148 | 0604190031 | EL MIRADOR | CAJAMARCA | CHOTA | CHALAMARCA | 2.0 |  |  |
| 149 | 0605010079 | SALCOT | CAJAMARCA | CONTUMAZA | CONTUMAZA | 2.0 |  |  |
| 150 | 0605050040 | SANTA ANA | CAJAMARCA | CONTUMAZA | SAN BENITO | 2.0 |  |  |
| 151 | 0605070005 | EL SAPO | CAJAMARCA | CONTUMAZA | TANTARICA | 2.0 |  |  |
| 152 | 0606010004 | CHUPICAMONTE | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 153 | 0606010005 | LA PENCA | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 154 | 0606010011 | MISQUIRUME | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 155 | 0606010014 | VISTA ALEGRE DE CAMSE | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 156 | 0606010015 | SANTA ROSA DE TAPO | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 157 | 0606010021 | LLIPA | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 158 | 0606010028 | SAHUAL PAMPA | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 159 | 0606010074 | SUMIDERO | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 160 | 0606010083 | MUÑUÑO | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 161 | 0606010085 | RAMBRAN | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 162 | 0606010089 | YAMAPACCHA | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 163 | 0606010090 | LA LLICA | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 164 | 0606010096 | LA JAYUA | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 165 | 0606010098 | LAS PALMAS DE TINGAYOC | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 166 | 0606010099 | TRIGOPAMPA | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 167 | 0606010109 | VALLE CALLACATE | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 168 | 0606010121 | SAN FELIPE | CAJAMARCA | CUTERVO | CUTERVO | 2.0 |  |  |
| 169 | 0606020014 | CHURAZ | CAJAMARCA | CUTERVO | CALLAYUC | 2.0 |  |  |
| 170 | 0606020016 | SANTA TERESA DE QUEROMARCA | CAJAMARCA | CUTERVO | CALLAYUC | 2.0 |  |  |
| 171 | 0606020023 | BATANCILLO | CAJAMARCA | CUTERVO | CALLAYUC | 2.0 |  |  |
| 172 | 0606020047 | SAN ISIDRO | CAJAMARCA | CUTERVO | CALLAYUC | 2.0 |  |  |
| 173 | 0606020052 | YAPANA | CAJAMARCA | CUTERVO | CALLAYUC | 2.0 |  |  |
| 174 | 0606020059 | CUMBE | CAJAMARCA | CUTERVO | CALLAYUC | 2.0 |  |  |
| 175 | 0606030011 | SAN ISIDRO | CAJAMARCA | CUTERVO | CHOROS | 2.0 |  |  |
| 176 | 0606030012 | MESARUME | CAJAMARCA | CUTERVO | CHOROS | 2.0 |  |  |
| 177 | 0606030014 | SAN PEDRO | CAJAMARCA | CUTERVO | CHOROS | 2.0 |  |  |
| 178 | 0606030015 | VISTA ALEGRE | CAJAMARCA | CUTERVO | CHOROS | 2.0 |  |  |
| 179 | 0606030019 | EL ROLLO | CAJAMARCA | CUTERVO | CHOROS | 2.0 |  |  |
| 180 | 0606040008 | SAN FRANCISCO | CAJAMARCA | CUTERVO | CUJILLO | 2.0 |  |  |
| 181 | 0606040015 | EL ROLLO | CAJAMARCA | CUTERVO | CUJILLO | 2.0 |  |  |
| 182 | 0606040019 | CONTULIAN | CAJAMARCA | CUTERVO | CUJILLO | 2.0 |  |  |
| 183 | 0606050004 | LA LAGUNA | CAJAMARCA | CUTERVO | LA RAMADA | 2.0 |  |  |
| 184 | 0606050006 | CARDON | CAJAMARCA | CUTERVO | LA RAMADA | 2.0 |  |  |
| 185 | 0606050008 | LA CUBILLINA | CAJAMARCA | CUTERVO | LA RAMADA | 2.0 |  |  |
| 186 | 0606050011 | SIPIAN | CAJAMARCA | CUTERVO | LA RAMADA | 2.0 |  |  |
| 187 | 0606050012 | LLUSHCAPAMPA | CAJAMARCA | CUTERVO | LA RAMADA | 2.0 |  |  |
| 188 | 0606050014 | SUROCHICO LAS PALMAS | CAJAMARCA | CUTERVO | LA RAMADA | 2.0 |  |  |
| 189 | 0606050015 | VALLE GRANDE | CAJAMARCA | CUTERVO | LA RAMADA | 2.0 |  |  |
| 190 | 0606060006 | SAN LORENZO | CAJAMARCA | CUTERVO | PIMPINGOS | 2.0 |  |  |
| 191 | 0606060010 | MICHINO | CAJAMARCA | CUTERVO | PIMPINGOS | 2.0 |  |  |
| 192 | 0606060012 | LA ESPERANZA | CAJAMARCA | CUTERVO | PIMPINGOS | 2.0 |  |  |
| 193 | 0606060014 | CASA BLANCA | CAJAMARCA | CUTERVO | PIMPINGOS | 2.0 |  |  |
| 194 | 0606070004 | HUANCAS | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 195 | 0606070008 | CHUMBICATE | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 196 | 0606070012 | EL MOLINO | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 197 | 0606070015 | EL LIMON | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 198 | 0606070022 | EL PALMO ALTO | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 199 | 0606070025 | MINAS | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 200 | 0606070030 | LAS DELICIAS | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 201 | 0606070038 | EL CORRAL | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 202 | 0606070039 | PATIPAMPA | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 203 | 0606070044 | LA SUCCHA | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 204 | 0606070046 | SAN ANTONIO | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 205 | 0606070058 | QUILAGAN | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 206 | 0606070061 | LA COLPA | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 207 | 0606070064 | AGUA BLANCA | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 208 | 0606070068 | MARAYBAMBA ALTO | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 209 | 0606070070 | LAS PALMAS | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 210 | 0606070072 | EL CORO | CAJAMARCA | CUTERVO | QUEROCOTILLO | 2.0 |  |  |
| 211 | 0606090008 | SANTA ROSA | CAJAMARCA | CUTERVO | SAN JUAN DE CUTERVO | 2.0 |  |  |
| 212 | 0606090028 | SANTA CRUZ DE LA SUCCHA | CAJAMARCA | CUTERVO | SAN JUAN DE CUTERVO | 2.0 |  |  |
| 213 | 0606100002 | SANTO DOMINGO | CAJAMARCA | CUTERVO | SAN LUIS DE LUCMA | 2.0 |  |  |
| 214 | 0606120017 | PALO QUEMADO | CAJAMARCA | CUTERVO | SANTO DOMINGO DE LA CAPILLA | 2.0 |  |  |
| 215 | 0606120018 | SANTA GERTRUDIS | CAJAMARCA | CUTERVO | SANTO DOMINGO DE LA CAPILLA | 2.0 |  |  |
| 216 | 0606130004 | VIZA | CAJAMARCA | CUTERVO | SANTO TOMAS | 2.0 |  |  |
| 217 | 0606130033 | SANTA ROSA | CAJAMARCA | CUTERVO | SANTO TOMAS | 2.0 |  |  |
| 218 | 0606130036 | TAMBILLO | CAJAMARCA | CUTERVO | SANTO TOMAS | 2.0 |  |  |
| 219 | 0607030044 | YERBA SANTA ALTA | CAJAMARCA | HUALGAYOC | HUALGAYOC | 2.0 |  |  |
| 220 | 0608010020 | LA PALMA DE JAEN | CAJAMARCA | JAEN | JAEN | 2.0 |  |  |
| 221 | 0608010026 | SAN JOSE DE LA ALIANZA | CAJAMARCA | JAEN | JAEN | 2.0 |  |  |
| 222 | 0608010066 | TABACAL | CAJAMARCA | JAEN | JAEN | 2.0 |  |  |
| 223 | 0608010078 | EL NOGAL | CAJAMARCA | JAEN | JAEN | 2.0 |  |  |
| 224 | 0608010088 | VALILLO | CAJAMARCA | JAEN | JAEN | 2.0 |  |  |
| 225 | 0608010091 | EL LAUREL | CAJAMARCA | JAEN | JAEN | 2.0 |  |  |
| 226 | 0608010099 | VISTA ALEGRE DE ZONANGA | CAJAMARCA | JAEN | JAEN | 2.0 |  |  |
| 227 | 0608010118 | SANTA FE | CAJAMARCA | JAEN | JAEN | 2.0 |  |  |
| 228 | 0608020026 | ALTAMIZA DE CHINGAMA | CAJAMARCA | JAEN | BELLAVISTA | 2.0 |  |  |
| 229 | 0608020031 | SANTA ELENA | CAJAMARCA | JAEN | BELLAVISTA | 2.0 |  |  |
| 230 | 0608020040 | GRAMALOTAL DE CHINGAMA | CAJAMARCA | JAEN | BELLAVISTA | 2.0 |  |  |
| 231 | 0608020052 | UÑEGATO | CAJAMARCA | JAEN | BELLAVISTA | 2.0 |  |  |
| 232 | 0608020053 | LA SERMA | CAJAMARCA | JAEN | BELLAVISTA | 2.0 |  |  |
| 233 | 0608020077 | EL PALTO | CAJAMARCA | JAEN | BELLAVISTA | 2.0 |  |  |
| 234 | 0608040004 | SAN FRANCISCO | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 235 | 0608040011 | LA HIGUERA | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 236 | 0608040014 | BOLIVAR | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 237 | 0608040018 | CHUNCHUCA | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 238 | 0608040020 | NUEVA JERUSALEN | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 239 | 0608040027 | JUAN DIAZ | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 240 | 0608040032 | SAN LORENZO DE BARBASCO | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 241 | 0608040034 | BOMBOCA | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 242 | 0608040042 | LA PALMA | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 243 | 0608040043 | AHUYACA | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 244 | 0608040053 | AGUA BLANCA | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 245 | 0608040058 | SAN GERARDO DE CHURCA | CAJAMARCA | JAEN | COLASAY | 2.0 |  |  |
| 246 | 0608050002 | CAJONES | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 247 | 0608050005 | LA ESPERANZA | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 248 | 0608050006 | SAN FRANCISCO DE ASIS | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 249 | 0608050009 | LA HUACA | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 250 | 0608050011 | EL HUACO | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 251 | 0608050013 | SANTO DOMINGO DE GUZMAN | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 252 | 0608050014 | SAN JUAN DE LA MONTAÑA | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 253 | 0608050015 | LA FLOR DEL NORTE | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 254 | 0608050018 | SANTA ROSA | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 255 | 0608050020 | SAN FRANCISCO DEL AGUA COLORADA | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 256 | 0608050021 | NUEVO MOYOBAMBA | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 257 | 0608050024 | CORAZON DE JESUS | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 258 | 0608050025 | SAN RAMON | CAJAMARCA | JAEN | HUABAL | 2.0 |  |  |
| 259 | 0608080005 | TAURANA | CAJAMARCA | JAEN | PUCARA | 2.0 |  |  |
| 260 | 0608080006 | SAN JUAN DE TAPUSCA | CAJAMARCA | JAEN | PUCARA | 2.0 |  |  |
| 261 | 0608100003 | TABLON | CAJAMARCA | JAEN | SAN FELIPE | 2.0 |  |  |
| 262 | 0608100008 | PIQUIJACA | CAJAMARCA | JAEN | SAN FELIPE | 2.0 |  |  |
| 263 | 0608100034 | HUABAL | CAJAMARCA | JAEN | SAN FELIPE | 2.0 |  |  |
| 264 | 0608120015 | LAS CHONTAS | CAJAMARCA | JAEN | SANTA ROSA | 2.0 |  |  |
| 265 | 0608120028 | NUEVA ALIANZA | CAJAMARCA | JAEN | SANTA ROSA | 2.0 |  |  |
| 266 | 0609010096 | VISTA HERMOSA | CAJAMARCA | SAN IGNACIO | SAN IGNACIO | 2.0 |  |  |
| 267 | 0609030005 | SUPAYAKU | CAJAMARCA | SAN IGNACIO | HUARANGO | 2.0 |  |  |
| 268 | 0609030006 | YAMAKEY | CAJAMARCA | SAN IGNACIO | HUARANGO | 2.0 |  |  |
| 269 | 0609030007 | BURGOS | CAJAMARCA | SAN IGNACIO | HUARANGO | 2.0 |  |  |
| 270 | 0609030011 | MIRAFLORES | CAJAMARCA | SAN IGNACIO | HUARANGO | 2.0 |  |  |
| 271 | 0609030060 | VISTA FLORIDA | CAJAMARCA | SAN IGNACIO | HUARANGO | 2.0 |  |  |
| 272 | 0609030063 | TUPAC AMARU | CAJAMARCA | SAN IGNACIO | HUARANGO | 2.0 |  |  |
| 273 | 0609030070 | MONTE GRANDE LA CAPILLA | CAJAMARCA | SAN IGNACIO | HUARANGO | 2.0 |  |  |
| 274 | 0609040015 | ESTRELLA DIVINA | CAJAMARCA | SAN IGNACIO | LA COIPA | 2.0 |  |  |
| 275 | 0609040058 | EL PINDO | CAJAMARCA | SAN IGNACIO | LA COIPA | 2.0 |  |  |
| 276 | 0609040059 | SAN FRANCISCO | CAJAMARCA | SAN IGNACIO | LA COIPA | 2.0 |  |  |
| 277 | 0609040061 | FLOR DE LOMA LARGA | CAJAMARCA | SAN IGNACIO | LA COIPA | 2.0 |  |  |
| 278 | 0609040062 | HUACORA | CAJAMARCA | SAN IGNACIO | LA COIPA | 2.0 |  |  |
| 279 | 0609040068 | LLANO GRANDE | CAJAMARCA | SAN IGNACIO | LA COIPA | 2.0 |  |  |
| 280 | 0609040083 | LAUREL | CAJAMARCA | SAN IGNACIO | LA COIPA | 2.0 |  |  |
| 281 | 0609040086 | RAYOS DEL SOL | CAJAMARCA | SAN IGNACIO | LA COIPA | 2.0 |  |  |
| 282 | 0609050006 | EL COLORADO | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 283 | 0609050009 | SAN ANTONIO DE PAJON | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 284 | 0609050011 | LA ZUNGA | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 285 | 0609050012 | ALTO PERU | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 286 | 0609050013 | BALZAL | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 287 | 0609050015 | EL HUABO | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 288 | 0609050023 | MIRACASA | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 289 | 0609050024 | SAN PEDRO | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 290 | 0609050029 | CORAZON DE LA NARANJA | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 291 | 0609050031 | SAN LORENZO | CAJAMARCA | SAN IGNACIO | NAMBALLE | 2.0 |  |  |
| 292 | 0609060004 | LOS NARANJOS | CAJAMARCA | SAN IGNACIO | SAN JOSE DE LOURDES | 2.0 |  |  |
| 293 | 0609060009 | APANGOYA | CAJAMARCA | SAN IGNACIO | SAN JOSE DE LOURDES | 2.0 |  |  |
| 294 | 0609060010 | FRONTERA SAN FRANCISCO | CAJAMARCA | SAN IGNACIO | SAN JOSE DE LOURDES | 2.0 |  |  |
| 295 | 0609060011 | LAS MERCEDES | CAJAMARCA | SAN IGNACIO | SAN JOSE DE LOURDES | 2.0 |  |  |
| 296 | 0609060024 | EL LAUREL | CAJAMARCA | SAN IGNACIO | SAN JOSE DE LOURDES | 2.0 |  |  |
| 297 | 0609060048 | NUEVO SANTO TOMAS | CAJAMARCA | SAN IGNACIO | SAN JOSE DE LOURDES | 2.0 |  |  |
| 298 | 0609060077 | BELLO HORIZONTE | CAJAMARCA | SAN IGNACIO | SAN JOSE DE LOURDES | 2.0 |  |  |
| 299 | 0609060081 | EL FAIQUE | CAJAMARCA | SAN IGNACIO | SAN JOSE DE LOURDES | 2.0 |  |  |
| 300 | 0609070003 | TINAJAS | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 301 | 0609070011 | CHUSPIURCO ALTO | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 302 | 0609070012 | PUERTO SAN FRANCISCO | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 303 | 0609070014 | UCUMAYO | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 304 | 0609070016 | JACTA TOCTO | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 305 | 0609070018 | PALLA PESA | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 306 | 0609070031 | HIGUERON | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 307 | 0609070033 | HUAHUAYA CRISTAL | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 308 | 0609070036 | LA FLORIDA | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 309 | 0609070037 | HUAHUAYA ALIZANA | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 310 | 0609070044 | RODIOPAMPA | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 311 | 0609070051 | URUMBA ALTO | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 312 | 0609070052 | GUAYAQUIL | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 313 | 0609070056 | MANCHARA | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 314 | 0609070057 | CORRALHUICHE | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 315 | 0609070058 | NUEVA LIBERTAD | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 316 | 0609070060 | HUAQUILLO | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 317 | 0609070063 | PALMAPAMPA | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 318 | 0609070068 | SAN PEDRO | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 319 | 0609070070 | LA PALMA | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 320 | 0609070080 | MONTE DE LOS OLIVOS | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 321 | 0609070082 | LAS MERCEDES | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 322 | 0609070083 | TOROHUACA | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 323 | 0609070085 | CORAZON DE JESUS | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 324 | 0609070088 | PUEBLO NUEVO | CAJAMARCA | SAN IGNACIO | TABACONAS | 2.0 |  |  |
| 325 | 0610040007 | MUYOC | CAJAMARCA | SAN MARCOS | GREGORIO PITA | 2.0 |  |  |
| 326 | 0610070059 | TOTORA NUEVA | CAJAMARCA | SAN MARCOS | JOSE SABOGAL | 2.0 |  |  |
| 327 | 0610070072 | LA ASUNCION | CAJAMARCA | SAN MARCOS | JOSE SABOGAL | 2.0 |  |  |
| 328 | 0611030007 | SAN LORENZO BAJO | CAJAMARCA | SAN MIGUEL | CALQUIS | 2.0 |  |  |
| 329 | 0611030008 | ALTO PALMITO | CAJAMARCA | SAN MIGUEL | CALQUIS | 2.0 |  |  |
| 330 | 0611030010 | EL PALMITO | CAJAMARCA | SAN MIGUEL | CALQUIS | 2.0 |  |  |
| 331 | 0611040009 | ZOGNAD | CAJAMARCA | SAN MIGUEL | CATILLUC | 2.0 |  |  |
| 332 | 0611050010 | EL GUAYO | CAJAMARCA | SAN MIGUEL | EL PRADO | 2.0 |  |  |
| 333 | 0611110006 | ESPINA AMARILLA | CAJAMARCA | SAN MIGUEL | SAN SILVESTRE DE COCHAN | 2.0 |  |  |
| 334 | 0611110011 | TANTACHUAL BAJO (EL COSPHE) | CAJAMARCA | SAN MIGUEL | SAN SILVESTRE DE COCHAN | 2.0 |  |  |
| 335 | 0611120003 | LA LUCUMA | CAJAMARCA | SAN MIGUEL | TONGOD | 2.0 |  |  |
| 336 | 0612040009 | CHAUPIRUME | CAJAMARCA | SAN PABLO | TUMBADEN | 2.0 |  |  |
| 337 | 0612040016 | PEÑA BLANCA | CAJAMARCA | SAN PABLO | TUMBADEN | 2.0 |  |  |
| 338 | 0613010048 | LLUSHPIMAYO | CAJAMARCA | SANTA CRUZ | SANTA CRUZ | 2.0 |  |  |
| 339 | 0613030029 | LA LIBERTAD | CAJAMARCA | SANTA CRUZ | CATACHE | 2.0 |  |  |
| 340 | 0613030094 | NUEVO PORVENIR | CAJAMARCA | SANTA CRUZ | CATACHE | 2.0 |  |  |
| 341 | 0613070011 | TOSTEN | CAJAMARCA | SANTA CRUZ | PULAN | 2.0 |  |  |
| 342 | 0613070012 | CHACATO | CAJAMARCA | SANTA CRUZ | PULAN | 2.0 |  |  |
| 343 | 0613070018 | EL ROBLE | CAJAMARCA | SANTA CRUZ | PULAN | 2.0 |  |  |
| 344 | 2002010008 | SANTA ROSA | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 345 | 2002010017 | HUIRIGUINGUE | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 346 | 2002010022 | HUACHUMA CENTRO | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 347 | 2002010025 | GICLAS | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 348 | 2002010030 | CALVAS DE FLORES | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 349 | 2002010072 | CHIRINOS LAQUE | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 350 | 2002010074 | SAMANGUILLA | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 351 | 2002010107 | MORROPON | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 352 | 2002010112 | LAGUNAS DE CANLY | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 353 | 2002010141 | TALAL | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 354 | 2002010160 | SACALLA | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 355 | 2002010164 | CABUYAL | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 356 | 2002010167 | TAPAL BAJO | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 357 | 2002010171 | CULCAPAMPA | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 358 | 2002010179 | ANIA | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 359 | 2002010225 | EL HUILCO | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 360 | 2002010243 | CARRIZAL ALTO | PIURA | AYABACA | AYABACA | 2.0 |  |  |
| 361 | 2002020003 | PUEBLO NUEVO DE GERALDO | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 362 | 2002020004 | CACHIRIS | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 363 | 2002020008 | MEJICO | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 364 | 2002020011 | SAN DIEGO | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 365 | 2002020017 | GERALDO | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 366 | 2002020020 | LAS CUEVAS | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 367 | 2002020023 | CEIBAL | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 368 | 2002020074 | NARANJO DE CULCAS | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 369 | 2002020075 | PUTAGAS | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 370 | 2002020076 | PROGRESO DE CULCAS | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 371 | 2002020085 | LA CRIA | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 372 | 2002020090 | RAMADA GRANDE | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 373 | 2002020102 | BAJO HUALA | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 374 | 2002020104 | SAN MARTIN DE HUALA | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 375 | 2002020106 | CENTRO SAN PEDRO | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 376 | 2002020114 | NOGAL CENTRO | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 377 | 2002020155 | PROGRESO DE SILAHUA | PIURA | AYABACA | FRIAS | 2.0 |  |  |
| 378 | 2002030002 | CUCUYAS BAJO | PIURA | AYABACA | JILILI | 2.0 |  |  |
| 379 | 2002080007 | PAMPA VERDE | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 380 | 2002080009 | TIMBES SAPILLICA | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 381 | 2002080016 | ZAPOTAL DE LLICSA | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 382 | 2002080021 | TRES MARIAS | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 383 | 2002080037 | MONTE GRANDE | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 384 | 2002080040 | SAUCE ALTO | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 385 | 2002080042 | HUABAL | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 386 | 2002080046 | SAUCE RAPELA | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 387 | 2002080051 | CHACHACOMAL | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 388 | 2002080052 | LLICSA CHICA | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 389 | 2002080058 | ALISOS | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 390 | 2002080076 | LA HUACA | PIURA | AYABACA | SAPILLICA | 2.0 |  |  |
| 391 | 2002100004 | ZAPACILLAS | PIURA | AYABACA | SUYO | 2.0 |  |  |
| 392 | 2002100017 | SAUCILLO | PIURA | AYABACA | SUYO | 2.0 |  |  |
| 393 | 2002100018 | GUITARRAS | PIURA | AYABACA | SUYO | 2.0 |  |  |
| 394 | 2002100023 | CACHACO GRANDE | PIURA | AYABACA | SUYO | 2.0 |  |  |
| 395 | 2002100032 | CUCUYAS | PIURA | AYABACA | SUYO | 2.0 |  |  |
| 396 | 2002100077 | PUENTE QUIROZ | PIURA | AYABACA | SUYO | 2.0 |  |  |
| 397 | 2002100081 | LA COPA | PIURA | AYABACA | SUYO | 2.0 |  |  |
| 398 | 2003020025 | SAN MARTIN DE PAJONAL | PIURA | HUANCABAMBA | CANCHAQUE | 2.0 |  |  |
| 399 | 2003020028 | CASHUPAMPA | PIURA | HUANCABAMBA | CANCHAQUE | 2.0 |  |  |
| 400 | 2003020053 | HUARAPOS | PIURA | HUANCABAMBA | CANCHAQUE | 2.0 |  |  |
| 401 | 2003030002 | PAN DE AZUCAR | PIURA | HUANCABAMBA | EL CARMEN DE LA FRONTERA | 2.0 |  |  |
| 402 | 2003030006 | ROSARIO BAJO | PIURA | HUANCABAMBA | EL CARMEN DE LA FRONTERA | 2.0 |  |  |
| 403 | 2003030012 | HORMIGUEROS | PIURA | HUANCABAMBA | EL CARMEN DE LA FRONTERA | 2.0 |  |  |
| 404 | 2003030013 | LOMA DE LA ESPERANZA | PIURA | HUANCABAMBA | EL CARMEN DE LA FRONTERA | 2.0 |  |  |
| 405 | 2003030014 | CHAUPE BAJO | PIURA | HUANCABAMBA | EL CARMEN DE LA FRONTERA | 2.0 |  |  |
| 406 | 2003030016 | EL CARMEN | PIURA | HUANCABAMBA | EL CARMEN DE LA FRONTERA | 2.0 |  |  |
| 407 | 2003030017 | HUACHUMO | PIURA | HUANCABAMBA | EL CARMEN DE LA FRONTERA | 2.0 |  |  |
| 408 | 2003030021 | TAMBILLO | PIURA | HUANCABAMBA | EL CARMEN DE LA FRONTERA | 2.0 |  |  |
| 409 | 2003040013 | ZURURAN | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 410 | 2003040037 | PASMILLAN | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 411 | 2003040041 | HUALANGAYUC | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 412 | 2003040052 | MOLULO | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 413 | 2003040068 | SHIGUA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 414 | 2003040072 | FALSO CORRAL | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 415 | 2003040073 | RUMICHACA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 416 | 2003040081 | LA LOMA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 417 | 2003040082 | MARAYPAMPA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 418 | 2003040086 | YATAMA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 419 | 2003040087 | VISNAGA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 420 | 2003040095 | MINAS DE TRIGAL | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 421 | 2003040096 | TRIGAL | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 422 | 2003040097 | LOMA GRANDE | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 423 | 2003040100 | MONTE GRANDE ALTO | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 424 | 2003040101 | MONTE GRANDE BAJO | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 425 | 2003040102 | ROCOTO | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 426 | 2003040104 | SHAIN | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 427 | 2003040106 | SAN JUAN | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 428 | 2003040108 | PIRGA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 429 | 2003040115 | TALLURAN | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 430 | 2003040116 | COLLONA DE TALLURAN | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 431 | 2003040117 | HIERBA BUENA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 432 | 2003040122 | PARGUYUC | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 433 | 2003040123 | CRUZ DE PIEDRA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 434 | 2003040124 | UNION TUNASPAMPA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 435 | 2003040126 | SANTA TERESA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 436 | 2003040129 | SUCCHAPAMPA DE CONGOÑA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 437 | 2003040140 | JAJAN | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 438 | 2003040141 | CRUZ DE CHALPON | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 439 | 2003040144 | ANIMAS | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 440 | 2003040150 | RAMOS | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 441 | 2003040182 | EUCALIPTO DE PORCUYA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 442 | 2003040190 | CHINCHE | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 443 | 2003040192 | HIGUERON PAMPA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 444 | 2003040276 | SAN FRANCISCO DE LAGUNA | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 445 | 2003040367 | SAN MIGUEL DE UCHUPITE | PIURA | HUANCABAMBA | HUARMACA | 2.0 |  |  |
| 446 | 2003050008 | PAYACA | PIURA | HUANCABAMBA | LALAQUIZ | 2.0 |  |  |
| 447 | 2003050011 | TAMBO GRANDE | PIURA | HUANCABAMBA | LALAQUIZ | 2.0 |  |  |
| 448 | 2003070013 | SHUMAYA | PIURA | HUANCABAMBA | SONDOR | 2.0 |  |  |
| 449 | 2003070015 | MANCUCUR | PIURA | HUANCABAMBA | SONDOR | 2.0 |  |  |
| 450 | 2003070019 | GUARDALAPA | PIURA | HUANCABAMBA | SONDOR | 2.0 |  |  |
| 451 | 2003070023 | CHURIPAMPA | PIURA | HUANCABAMBA | SONDOR | 2.0 |  |  |
| 452 | 2003070026 | CASHAYNAMO | PIURA | HUANCABAMBA | SONDOR | 2.0 |  |  |
| 453 | 2003070027 | QUEVEDOS | PIURA | HUANCABAMBA | SONDOR | 2.0 |  |  |
| 454 | 2004010011 | PLATANAL BAJO | PIURA | MORROPON | CHULUCANAS | 2.0 |  |  |
| 455 | 2004010022 | SANTA ROSA DE ÑOMALA | PIURA | MORROPON | CHULUCANAS | 2.0 |  |  |
| 456 | 2004010024 | SAUSAL | PIURA | MORROPON | CHULUCANAS | 2.0 |  |  |
| 457 | 2004040024 | TERNIQUE | PIURA | MORROPON | LA MATANZA | 2.0 |  |  |
| 458 | 2004040028 | PAMPA DE LOS SILVA | PIURA | MORROPON | LA MATANZA | 2.0 |  |  |
| 459 | 2004040033 | TIERRAS DURAS DEL VIRREY | PIURA | MORROPON | LA MATANZA | 2.0 |  |  |
| 460 | 2004080004 | PAMBARUMBE | PIURA | MORROPON | SANTA CATALINA DE MOSSA | 2.0 |  |  |
| 461 | 2004080006 | CRUZ AZUL | PIURA | MORROPON | SANTA CATALINA DE MOSSA | 2.0 |  |  |
| 462 | 2004080019 | SANTA ROSA DE CHIRIMOYOS | PIURA | MORROPON | SANTA CATALINA DE MOSSA | 2.0 |  |  |
| 463 | 2004080028 | ALGODONAL | PIURA | MORROPON | SANTA CATALINA DE MOSSA | 2.0 |  |  |
| 464 | 2004100005 | CHONTALI | PIURA | MORROPON | YAMANGO | 2.0 |  |  |
| 465 | 2004100008 | TABLONES | PIURA | MORROPON | YAMANGO | 2.0 |  |  |
| 466 | 2004100013 | ALTO HUANCABAMBA | PIURA | MORROPON | YAMANGO | 2.0 |  |  |
| 467 | 2004100015 | CHOCO | PIURA | MORROPON | YAMANGO | 2.0 |  |  |
| 468 | 2004100048 | SAN FRANCISCO | PIURA | MORROPON | YAMANGO | 2.0 |  |  |
| 469 | 2004100052 | COCA | PIURA | MORROPON | YAMANGO | 2.0 |  |  |
| 470 | 2004100059 | PISCAN BAJO (PISCAN) | PIURA | MORROPON | YAMANGO | 2.0 |  |  |
| 471 | 2006040032 | HUASIMAL DE LOS ENCUENTROS | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 472 | 2006040034 | CHAPANGOS | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 473 | 2006040046 | JAGUAY NEGRO | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 474 | 2006040050 | LEONES | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 475 | 2006040064 | PICHINCHE | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 476 | 2006040074 | HUASIMAL DE LA SOLANA | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 477 | 2006040083 | EL ALUMBRE | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 478 | 2006040085 | LA PEÑITA | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 479 | 2006040087 | ENCANTADOS | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 480 | 2006040094 | CORRAL DE VACAS | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 481 | 2006040096 | VENADOS | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 482 | 2006040097 | SOLANA CENTRAL | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 483 | 2006040109 | JERGUITAS | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 484 | 2006040124 | EL SAUCE | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 485 | 2006040133 | PUEBLO NUEVO DE PELADOS | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 486 | 2006040163 | LA PALMA | PIURA | SULLANA | LANCONES | 2.0 |  |  |
| 487 | 2006070003 | JAGUAY DE POECHOS | PIURA | SULLANA | QUERECOTILLO | 2.0 |  |  |
| 488 | 2008030011 | POZO OSCURO ANTIGUO | PIURA | SECHURA | BERNAL | 2.0 |  |  |
| 489 | 2401040004 | PEÑA BLANCA | TUMBES | TUMBES | PAMPAS DE HOSPITAL | 2.0 |  |  |
| 490 | 2401040005 | BIGOTES | TUMBES | TUMBES | PAMPAS DE HOSPITAL | 2.0 |  |  |
| 491 | 2401040008 | CHACRITAS | TUMBES | TUMBES | PAMPAS DE HOSPITAL | 2.0 |  |  |
| 492 | 2401040016 | LA ANGOSTURA | TUMBES | TUMBES | PAMPAS DE HOSPITAL | 2.0 |  |  |
| 493 | 2401050016 | CAPITAN HOYLE | TUMBES | TUMBES | SAN JACINTO | 2.0 |  |  |
| 494 | 2401060006 | MIRAFLORES | TUMBES | TUMBES | SAN JUAN DE LA VIRGEN | 2.0 |  |  |
| 495 | 2402010011 | PEDREGAL | TUMBES | CONTRALMIRANTE VILLAR | ZORRITOS | 2.0 |  |  |
| 496 | 2402010017 | EL RUBIO | TUMBES | CONTRALMIRANTE VILLAR | ZORRITOS | 2.0 |  |  |
| 497 | 2402020002 | TRIGAL | TUMBES | CONTRALMIRANTE VILLAR | CASITAS | 2.0 |  |  |
| 498 | 2402020003 | PAMPA DEL TRIGAL | TUMBES | CONTRALMIRANTE VILLAR | CASITAS | 2.0 |  |  |
| 499 | 2402020004 | PUEBLO NUEVO | TUMBES | CONTRALMIRANTE VILLAR | CASITAS | 2.0 |  |  |
| 500 | 2402020007 | TAMARINDO | TUMBES | CONTRALMIRANTE VILLAR | CASITAS | 2.0 |  |  |
| 501 | 2402020015 | TACNA LIBRE | TUMBES | CONTRALMIRANTE VILLAR | CASITAS | 2.0 |  |  |
| 502 | 2402020016 | EL PALMO | TUMBES | CONTRALMIRANTE VILLAR | CASITAS | 2.0 |  |  |
| 503 | 2402020017 | BELLAVISTA | TUMBES | CONTRALMIRANTE VILLAR | CASITAS | 2.0 |  |  |
| 504 | 2402020019 | LA CHOZA | TUMBES | CONTRALMIRANTE VILLAR | CASITAS | 2.0 |  |  |
| 505 | 2402030002 | PLATERITOS | TUMBES | CONTRALMIRANTE VILLAR | CANOAS DE PUNTA SAL | 2.0 |  |  |
| 506 | 2402030009 | QUEBRADA SECA | TUMBES | CONTRALMIRANTE VILLAR | CANOAS DE PUNTA SAL | 2.0 |  |  |
| 507 | 2402030011 | PAJARITOS | TUMBES | CONTRALMIRANTE VILLAR | CANOAS DE PUNTA SAL | 2.0 |  |  |
| 508 | 2402030016 | ANGOLO | TUMBES | CONTRALMIRANTE VILLAR | CANOAS DE PUNTA SAL | 2.0 |  |  |
| 509 | 2402030019 | FERNANDEZ | TUMBES | CONTRALMIRANTE VILLAR | CANOAS DE PUNTA SAL | 2.0 |  |  |
| 510 | 2402030026 | EL CURO | TUMBES | CONTRALMIRANTE VILLAR | CANOAS DE PUNTA SAL | 2.0 |  |  |
|  |  | (…) |  |  |  |  |  |  |
| n |  | (The list will be completed by the Closing Date, with the communities chosen by the Awardee within the Bidding) |  |  |  |  |  |  |

(\*) Year of implementation, counted from the Closing Date.

**APPENDIX No. 2 TO ANNEX No. 7 TO THE CONCESSION CONTRACT**

**LIST OF REPLACEMENT COMMUNITIES OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND**

**Implementation of a 4G MOBILE NETWORK**

(List to be included on the Closing Date)

**APPENDIX No. 3 TO ANNEX No. 7 TO THE CONCESSION CONTRACT**

**Referential flow chart of the TECHNICAL SPECIFICATIONS for the First year and applicable also for the Second year.**

Una captura de pantalla de un celular

Descripción generada automáticamente

SC submits updated Technical Project

Deadline for submitting evidence from all communities (dynamic process throughout the year)

MTC approves Acceptance Protocol

Signing of the Certificate of Acceptance

MTC prepares Supervision Report

Based on the monthly visits, an implementation schedule is proposed.

SC submits Acceptance Protocol to MTC

MTC approves updated Technical Project

Deadline to submit checklist prior to implementation of communities

1 dh

SC submits test results to MTC

MTC approves Checklist

SC submits Test Protocol checklist to MTC

SC presents field visit schedule SC presents field visit schedule

10 dh

SC corrects Observations

Are there any observations?

30 dc

**Year 2**

**Year 1**

10 dc

Start of Supervision Communities- Year 1

MTC and SC sign Certificate of Supervision

30 dc

60 dc

60 dc

30 dc

10 dh

10 dh

10 meses

10 months

By Beneficiary Community

Commencement of Service Delivery

**Communities- Year 1**

Implementation of COI

Beneficiary Communities Second Year

IOC Implementation

Beneficiary Communities Year 1

**ANNEX No. 8 TO THE CONTRACT**

**TECHNICAL SPECIFICATIONS OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND**

**Connectivity to the Apurimac, Ene and Mantaro River Valley (VRAEM) and Jungle Zone of the country.**

**1. OBJECTIVE**

The purpose of this document is to establish the minimum TECHNICAL SPECIFICATIONS for the design, implementation, operation, maintenance and exploitation of the MOBILE NETWORK for the provision of MOBILE SERVICES in the BENEFICIARY COMMUNITIES, in accordance with Appendix No. 1 of Annex No. 8 of the CONTRACT.

**2. PURPOSE**

The purpose of this document is that the CONCESSIONAIRE complies at least with these TECHNICAL SPECIFICATIONS, in order to implement the MOBILE NETWORK that allows the provision of MOBILE SERVICES in the BENEFICIARY COMMUNITIES, as part of the MANDATORY INVESTMENT COMMITMENT acquired by the award of the Project "1,750 - 1,780 MHz and 2,150 - 2,180 MHz Bands" in the respective Private Investment Promotion Process.

**3. SCOPE**

3.1. The CONCESSIONAIRE shall provide the MOBILE SERVICES in the BENEFICIARY COMMUNITIES included in Appendix No. 1 of Annex No. 8 of the CONTRACT.

3.2. In case any BENEFICIARY COMMUNITY has MOBILE TELEPHONE service (2G, 3G or 4G) at the date of the beginning of the implementation of the MOBILE NETWORK, the CONCESSIONAIRE shall replace it with a new alternative community listed in Appendix No. 2 of Annex No. 8 of the CONTRACT. To do so, it must be previously authorized by the DGPPC.

If the implementation of a BENEFICIARY COMMUNITY cannot be carried out for the following reasons: i) rejection of the population, ii) non-existence of the population, or iii) environmental impact, duly supported; the CONCESSIONAIRE may request the replacement by a new alternative location from the list in Appendix No. 2 of Annex No. 8 of the CONTRACT. Such replacement must be previously authorized by the DGPPC.

The alternative community selected must have a score equal to or higher than that of the community to be replaced; if the selected location does not have the same score, one or more additional communities must be selected until it equals or exceeds the score originally assigned to the community to be replaced.

3.3. The CONCESSIONAIRE may not cease to provide the MOBILE SERVICES in the BENEFICIARY COMMUNITIES during the term of CONCESSION or its renewal. An exception is made in the event of an act of God, force majeure or migration of the BENEFICIARY COMMUNITY, in which case the CONCESSIONAIRE shall request the replacement in accordance with the provisions of paragraph 3.2 above.

**4. GENERAL ASPECTS**

4.1. The BENEFICIARY COMMUNITIES to which the CONCESSIONAIRE undertakes to provide mobile coverage are set forth in Appendix No. 1 of Annex No. 8 of the CONTRACT.

4.2. The CONCESSIONAIRE, for the provision of the MOBILE SERVICES in the BENEFICIARY COMMUNITIES, must use LTE (Long Term Evolution) technology that complies at least with the 3GPP (Third Generation Partnership Project) release 10 or LTE-A recommendations.

* 1. The CONCESSIONAIRE must design, deploy, operate and maintain the infrastructure and equipment of the MOBILE NETWORK to provide the MOBILE SERVICES, taking into account the technical aspects and characteristics defined by the Tax Unit and considered by 3GPP; as well as the industry's best practices and the manufacturers' recommendations.

4.4. The CONCESSIONAIRE shall allow access to the MOBILE SERVICES from user terminals that are compatible with the LTE and LTE-A technological standard and that are homologated.

4.5. The MOBILE NETWORK is composed of an EPC (Evolved Packed Core), the BACKHAUL and the MOBILE NETWORK, as well as the network management platforms, pricing, application servers and other systems required for the adequate provision of the MOBILE SERVICES.

4.6. In case the CONCESSIONAIRE has an EPC and a BACKHAUL, it shall carry out the updates and improvements required to comply with the requirements of these TECHNICAL SPECIFICATIONS.

4.7. In order to comply with its MANDATORY INVESTMENT COMMITMENT, the CONCESSIONAIRE shall submit to the MTC, within ninety (90) CALENDAR DAYS following the signing of the CONCESSION CONTRACT for the use of the BAND, the TECHNICAL PROJECT for the deployment of the MOBILE NETWORK, which must comply at least with these TECHNICAL SPECIFICATIONS as applicable and with the requirements set forth in Annex 06 of the CONCESSION CONTRACT. It must include, among others, the coverage plan, the implementation plan of the MANDATORY INVESTMENT COMMITMENT, the detailed description of the technical solution, technologies to be used, sizing and design of the MOBILE NETWORK, activity schedules, including the commissioning dates of each BENEFICIARY COMMUNITY.

4.8. The CONCESSIONAIRE shall provide the MOBILE SERVICES to the natural or legal persons, public or private institutions that are within the coverage area in each BENEFICIARY COMMUNITY, and shall meet the demand for the MOBILE SERVICES that arises during the term of CONCESSION CONTRACT.

4.9. The CONCESSIONAIRE shall comply with the General Regulations for the Supervision of Public Telecommunications Services Coverage and with the General Regulations for the Quality of the Public Telecommunications Services, in force and their amendments, as applicable.

4.10. The CONCESSIONAIRE is obligated to comply with the General Environment Law (Law 28611), the Law of Natural Protected Areas and others contained in the Environmental Regulatory Framework in force that apply during the implementation and operation of the MANDATORY INVESTMENT COMMITMENT.

4.11. Maximum term for the COMMENCEMENT OF THE PROVISION OF SERVICES.

The maximum term for the COMMENCEMENT OF THE PROVISION OF SERVICES in each BENEFICIARY COMMUNITY shall not exceed two (02) years from the CLOSING DATE. The CONCESSIONAIRE shall comply with the maximum terms submitted in the Technical Proposal, in accordance with the following chart:

|  |  |
| --- | --- |
| 1 year from the Closing Date | 2 years from the Closing Date |
| Beneficiary Communities indicated in the Technical Proposal for the First Year | Beneficiary Communities indicated in the Technical Proposal for the Second Year |

In case the CONCESSIONAIRE has inconveniences in obtaining environmental authorizations or social conflicts that are supported by the reports of public awareness activities, the DGPPC will evaluate the extension of the deadline for the implementation of the MOBILE NETWORK and, if it considers it necessary, will replace such location; these inconveniences and conflicts must be communicated to the DGPPC three (3) months prior to the final date of the implementation period for the BENEFICIARY COMMUNITIES of the first year and in the same way for the BENEFICIARY COMMUNITIES of the following year.

**5. SERVICES**

5.1. The CONCESSIONAIRE shall provide MOBILE SERVICES in the BENEFICIARY COMMUNITIES through a MOBILE NETWORK, as established in the CONCESSION CONTRACT.

5.2. The CONCESSIONAIRE shall provide the Mobile Internet Access service within the coverage area, with the following MINIMUM SPEEDS:

**Table No. 1. MINIMUM SPEED - Mobile Internet Access Service**

|  |  |
| --- | --- |
| **Transfer rate** | |
| **Downlink** | **Uplink** |
| 6 Mbps | 1 Mbps |

5.3. The MINIMUM SPEED established in paragraph 5.2 and its updates shall apply as of the date of the COMMENCEMENT OF THE PROVISION OF SERVICES in each BENEFICIARY COMMUNITY, during the term of CONCESSION CONTRACT and as long as a specific regulation is not issued that establishes the Minimum Speed indicator for mobile Internet access applicable to Rural Populated Centers, provided that it is not lower than the one indicated in the aforementioned paragraph 5.2.

5.4. The CONCESSIONAIRE shall provide the MOBILE SERVICES in the BAND or in any other band identified for IMT or combination of bands that the CONCESSIONAIRE has been assigned, provided that it is so justified in the TECHNICAL PROJECT, or in bands that may be assigned to it in the future, with the prior approval of the GRANTOR.

5.5. The CONCESSIONAIRE must guarantee a periodic TECHNOLOGICAL UPDATE of the MOBILE NETWORK at least every three (3) years as from the CLOSING DATE. For such purpose, the hardware and software revisions must ensure that the MOBILE SERVICES provided in the BENEFICIARY COMMUNITIES do not become obsolete and that the update versions must be aligned with the versions implemented in urban areas. Such upgrades must be communicated to the DGPPC prior to being performed and subsequently reported.

5.6. The CONCESSIONAIRE is responsible for the maintenance and operation of the MOBILE NETWORK for the adequate provision of the services set forth in these TECHNICAL SPECIFICATIONS and under the conditions required herein. This includes, but is not limited to, BASE STATIONS, BACKHAUL, EPC, MAINTENANCE CENTERS, support platforms, user management systems, among others.

**6. MOBILE SERVICE COVERAGE**

6.1. The CONCESSIONAIRE must comply with the regulations in force or those determined by OSIPTEL for the supervision of the coverage of the MOBILE SERVICES in the BENEFICIARY COMMUNITIES.

6.2. Compliance with the MOBILE SERVICES Coverage shall be supervised by OSIPTEL and its verification shall be carried out in accordance with the procedures established in the General Regulations for the Supervision of Public Telecommunications Services Coverage in force and its amendments.

6.3. The CONCESSIONAIRE must report the coverage of the MOBILE SERVICES in the BENEFICIARY COMMUNITIES in accordance with the procedure and deadlines established in the General Regulations for the Supervision of Public Telecommunications Services Coverage in force and its modifications.

**7. QUALITY OF SERVICE**

7.1. For the provision of the MOBILE SERVICES, the CONCESSIONAIRE shall be subject, as applicable to the regulations in force or regulations established by OSIPTEL for the Quality of Public Telecommunications Services and the provisions of these TECHNICAL SPECIFICATIONS during the term of CONCESSION CONTRACT.

7.2. Compliance with the Quality of the MOBILE SERVICES shall be supervised by OSIPTEL and its verification, as applicable, shall be made in accordance with the provisions of the General Regulation on the Quality of Public Telecommunications Services in force and its modifications.

7.3. Until a regulation for the supervision of the quality of Mobile Internet Access services for rural populated centers is issued, the CONCESSIONAIRE must comply with the following provisional quality indicator in the area of coverage of the BENEFICIARY COMMUNITIES:

**Table Nº 2. Provisional Indicator of Mobile Internet Access Service - Rural Populated Centers**

|  |  |
| --- | --- |
| **Provisional indicator and parameter applicable to Internet Access Service:** | **Target Value** |
| Minimum Speed Compliance (CVM) | >= 70% |

\*MINIMUM SPEED in accordance with the provisions of paragraphs 5.2 and 5.3 of these TECHNICAL SPECIFICATIONS and their updates.

The measurements shall be made outdoors and without movement at the points used by OSIPTEL to verify coverage in the BENEFICIARY COMMUNITY, in accordance with the Regulations for Coverage Supervision in force. Likewise, they may be carried out at any time and day of the week, excluding measurements affected by acts of God or force majeure or maintenance windows previously informed to the DGPPC.

7.4. The provisional CVM indicator will be calculated according to the following formula:

**Formula No. 1. Calculation of the provisional CVM indicator**

|  |
| --- |
| Minimum Speed Compliance  Definition: The percentage of measurements (TTD) of downlink and uplink speeds that meet the minimum speed.  CVM = Number of TTD measurements ≥ 100% of the minimum speed x 100  Total TTD measurements  Where, TTD is the Data Transfer Rate |

7.5. Until a regulation is issued to supervise the quality of Public Telecommunication Services for rural populated centers, the target values of the provisional indicators of Availability of MOBILE SERVICES applicable to each BENEFICIARY COMMUNITY located in rural areas are as follows:

**Table 3. Provisional Service Availability Indicators**

|  |  |
| --- | --- |
| **Service** | **Target Value** |
| Mobile Phone Service | **≥96%** |
| Mobile Internet Access Service | **≥96%** |

7.6. The calculation of the provisional indicators of Availability of MOBILE SERVICES will be carried out in accordance with the Availability formula (DS) of Annex No. 3 of the General Regulations on the Quality of Public Telecommunications Services, which will be applied to each BENEFICIARY COMMUNITY located in a rural area.

7.7. Likewise, the evaluation of the provisional availability indicators, reports and accreditation of service interruptions shall be carried out, as applicable, in accordance with the provisions of Regulations of OSIPTEL for the Quality of Telecommunications Services.

7.8. Considering that the BENEFICIARY COMMUNITIES are located in areas of difficult access, for the calculation of the provisional Availability indicators, the TERM OF DISTANCE will be taken into account, provided that it is demonstrated that in order to resolve the incident it has been necessary to travel from the MAINTENANCE CENTER to the affected BENEFICIARY COMMUNITY. The CONCESSIONAIRE shall propose in its TECHNICAL PROJECT the travel times for each BENEFICIARY COMMUNITY based on the location of the MAINTENANCE CENTERS, subject to approval by the GRANTOR.

7.9. The provisional quality indicators of paragraphs 7.3 and 7.5 shall be without effect once a Regulation on Quality of Public Telecommunication Services applicable to Rural Populated Centers enters into force, and the CONCESSIONAIRE shall comply with such regulation.

**8. MINIMUM TECHNICAL REQUIREMENTS**

**8.1. EPC of the MOBILE NETWORK**

8.1.1. The CONCESSIONAIRE must have an EPC (Evolved Packet Core) with the necessary equipment and licensing to provide the capacity, performance and scalability required to handle the user and signaling traffic that the BASE STATIONS of the MOBILE NETWORK will require during its operation.

8.1.2. In case the CONCESSIONAIRE has an EPC, it shall carry out the necessary hardware and software upgrades to guarantee the operability of the MOBILE NETWORK.

8.1.3. The EPC must comply with the 3GPP release 10 recommendations as a minimum, referring to the functional entities of which it is composed.

8.1.4. The EPC must have the necessary redundancies to guarantee the availability of the MOBILE SERVICES provided through the MOBILE NETWORK.

8.1.5. The EPC must operate in a climate-controlled environment and its installation must comply with the TIA-942 standard, referring to telecommunications infrastructure standards for data centers, as well as considering the industry's best practices in terms of Data Center implementation and structured cabling.

**8.2. General considerations for the implementation of the LAND MOBILE NETWORK**

8.2.1. LAND BASE STATIONS shall comply with being of the greenfield type, as defined in Supreme Decree No. 004-2019-MTC, which amends various articles and Annex 2 of the Regulations of Law No. 29022, Law for the Strengthening of the Expansion of Telecommunications Infrastructure, approved by Supreme Decree No. 003-2015-MTC.

8.2.2. The CONCESSIONAIRE must implement a LAND MOBILE NETWORK that complies at least with the recommendations of the 3GPP release 10 or LTE-A standard, according to the TECHNICAL SPECIFICATIONS in Table Nº 4.

**Table 4. 3GPP Recommendations – release 10**

|  |  |
| --- | --- |
| **Specification index** | **Description of contents** |
| TS 36.1XX | Equipment requirements: Terminals, base stations, and repeaters. |
| TS 36.2XX | Physical layer. |
| TS 36.3XX | Layer 2 and 3: Medium Access control, radio link control, and resource control. |
| TS 36.4XX | Infrastructure communications (UTRAN = UTRA Network) including base stations and mobile management entities. |
| TS 36.5XX | Conformance testing. |

8.2.3. The CONCESSIONAIRE, in its TECHNICAL PROJECT, must define all the activities necessary for the implementation of the LAND MOBILE NETWORK, from its design to its commissioning, establishing a schedule of activities that specifies the requirements and deliverables of each activity, as well as the form and frequency of the reports on the progress of these activities.

8.2.4. The CONCESSIONAIRE shall submit to the DGPPC the schedule of the FIELD STUDIES of the LAND MOBILE NETWORK, within (30) CALENDAR DAYS counted from the CLOSING DATE, in order to comply with its deployment commitment.

8.2.5. The CONCESSIONAIRE must submit monthly to the DGPPC the reports of the FIELD STUDIES carried out until completing the schedule established in paragraph 8.2.3 above.

8.2.6. The CONCESSIONAIRE must submit in its TECHNICAL PROJECT the construction and implementation schedule for the visited sites. In addition, it must submit with this schedule, at a minimum, the following information:

● Start and end date of the activities corresponding to the design, construction, installation, commissioning stage.

● Weekly detail of the installations and commissioning tests of the BASE STATIONS by BENEFICIARY COMMUNITIES.

8.2.7. The CONCESSIONAIRE must submit a monthly progress report on the construction and implementation of the BASE STATIONS from the beginning to the end of the project, according to the deliverables defined in the TECHNICAL PROJECT.

8.2.8. The CONCESSIONAIRE shall verify during the FIELD STUDY in each BENEFICIARY COMMUNITY, the location of the Reference Point (RP) and in the event that it does not coincide with the point of highest population concentration, the CONCESSIONAIRE shall propose the new position of the RP to OSIPTEL.

**8.3. Technical considerations for the dimensioning of the LAND MOBILE NETWORK**

8.3.1. The CONCESSIONAIRE shall design, plan and dimension the LAND MOBILE NETWORK in the BENEFICIARY COMMUNITIES, to support a Mobile Internet Access service within the coverage area and outdoors, with the Minimum Speeds established in paragraphs 5.2 and 5.3 of these TECHNICAL SPECIFICATIONS.

8.3.2. The CONCESSIONAIRE shall dimension the LAND MOBILE NETWORK and the provision of its services taking into account the main technical characteristics of the LTE-A technology, which complies at least with the recommendations of 3GPP Release 10.

8.3.3. The dimensioning of the LAND BASE STATIONS must consider the growth of traffic generated at peak hour by the users of the MOBILE SERVICES and the Minimum Speeds as established in paragraphs 5.2 and 5.3 of these TECHNICAL SPECIFICATIONS, in an analysis scenario that considers at least five (5) years from the START OF OPERATION. In any case, the CONCESSIONAIRE shall adjust its dimensioning exercises based on new Minimum Speed requirements demanded by the market or those required by regulatory measures during the term of CONCESSION CONTRACT.

**8.4. Technical Considerations for the engineering of the LAND MOBILE NETWORK**

8.4.1. The CONCESSIONAIRE is responsible for carrying out the engineering design of the LAND MOBILE NETWORK, considering, among other things:

● Location of the LAND BASE STATION to provide coverage to the BENEFICIARY COMMUNITIES.

● Calculation of coverage and minimum signal levels considering the Regulation on Coverage of Public Telecommunications Services and the quality indicators established in paragraph 7.

● Configuration of the electronics of the base radios, including the appropriate physical characteristics to withstand the environmental conditions of temperature, humidity, level of precipitation, wind, etc. of each zone.

● Number and size of the radiant system, height and type of support structure.

● Power systems.

● Grounding and electrical protection system.

● Civil works that consider the terrain, climatic and wind conditions of each area where the BENEFICIARY COMMUNITIES are located.

8.4.2. The CONCESSIONAIRE must consider, in the coverage and capacity calculations, the frequencies and channelization of the BAND. However, if the CONCESSIONAIRE has the concession of other spectrum bands or spectrum bands that may be awarded in the future, it may consider the frequency and channeling of these other bands, as long as it justifies it in its TECHNICAL PROJECT.

8.4.3. The CONCESSIONAIRE, in principle, in order to provide the MOBILE SERVICES, must use one LAND BASE STATION per BENEFICIARY COMMUNITY.

8.4.4 Notwithstanding the above, the CONCESSIONAIRE, based on its engineering studies, may exceptionally propose in its TECHNICAL PROJECT the use of a BASE STATION to provide coverage to more than one BENEFICIARY COMMUNITY, provided that it complies with Regulations for the Coverage of Public Services of OSIPTEL in force and the provisions of these TECHNICAL SPECIFICATIONS. In any case, the number of LAND BASE STATIONS to be deployed may not be less than the minimum number of mandatory communities established in the BIDDING TERMS for this MANDATORY INVESTMENT COMMITMENT.

8.4.5. The CONCESSIONAIRE must consider, in its design of the LAND MOBILE NETWORK, that the MOBILE TELEPHONE SERVICE to be provided must allow subscribers to make or receive calls from other subscribers of other mobile or fixed, national or international networks, as well as to make emergency calls.

8.4.6. The CONCESSIONAIRE may implement for the BENEFICIARY COMMUNITIES any MOBILE TELEPHONE SERVICE solution available in the market, including Voice over LTE (VoLTE), Voice over IP (VoIP) with quality of service, Voice over Internet (e.g. Over-The-Top OTT type applications) or return to circuit switching (based on Circuit Switching Fall Back - CSFB functionality to 3G networks with return to the LTE-A network once the call is terminated). Functionalities such as numbering, interconnection with other networks and calls to emergency lines shall be enabled.

8.4.7. In the event that an OTT type solution is chosen, the CONCESSIONAIRE is responsible, if necessary, for providing the user, free of charge, with the necessary adaptations, including the download of the application to its telephone in order to access the MOBILE TELEPHONE SERVICE.

8.4.8. The CONCESSIONAIRE must meet the demand for MOBILE SERVICES of the BENEFICIARY COMMUNITIES, in accordance with the parameters established in the 3GPP standard for the technological version implemented.

8.4.9. The equipment and software licenses of the LAND BASE STATIONS must comply at least with the technical recommendations of 3GPP Release 10.

8.4.10. The MOBILE NETWORK must allow the transfer or handover of user terminals between different cells of the MOBILE NETWORK, or to other cells.

8.4.11. The CONCESSIONAIRE must consider in its design the voice and data traffic that the MOBILE NETWORK must support in order to comply with the MVC quality indicator (Minimum Speed Compliance) and other quality of service indicators established in paragraph 7. This dimensioning must consider the MOBILE SERVICES to be provided, traffic growth in the first five (5) years of operation and the design and dimensioning criteria defined in paragraph 8.3.

**8.5. Technical considerations for the implementation of LAND BASE STATIONS**

8.5.1. The CONCESSIONAIRE is responsible for selecting the site, building and equipping the LAND BASE STATION and undertakes to bear all the associated costs for its implementation. However, it shall ensure that the land on which the LAND BASE STATIONS are to be located shall have at least pedestrian access and shall not be located in areas at risk of flooding and/or landslides.

8.5.2. The CONCESSIONAIRE undertakes to implement adequate support structures for the LAND BASE STATIONS and maintain them in operative conditions during the term of CONCESSION CONTRACT.

8.5.3. The CONCESSIONAIRE shall guarantee that the height of the support structures of the LAND BASE STATIONS is adequate to provide coverage to the BENEFICIARY COMMUNITIES and to ensure the line of sight of the BACKHAUL radio links to be implemented in the applicable cases.

8.5.4. The CONCESSIONAIRE must implement a power system in each LAND BASE STATION with sufficient capacity to power all the equipment contained in the LAND BASE STATION and with an autonomy that guarantees compliance with the availability levels established in these TECHNICAL SPECIFICATIONS. If required, a backup power system shall be installed.

8.5.5. Each LAND BASE STATION shall have an alarm and supervision system for its installations, as well as a duly protected site to provide security against sabotage events.

8.5.6. For the initial tuning of the LAND MOBILE NETWORK, the CONCESSIONAIRE must take into consideration the performance indicators of 3GPP recommendation TS 32.425 and achieve, as a minimum, the target values detailed in the following table:

**Table Nº 5. Performance indicators of the MOBILE NETWORK**

**Target values for tuning**

|  |  |  |
| --- | --- | --- |
| **Indicator** | **Unit** | **Target value** |
| Cell availability (E-UTRAN available time) | % | ≥96% |
| Rate of successful connection establishments at the RRC level | % | ≥95% |
| Rate of successful connection establishments at E-RAB level | % | ≥95% |
| Average data transmission rate in DL at PDCP SDU level | Kbps | ≥ 5000 |
| Average data transmission rate in UL at PDCP SDU level | Kbps | ≥ 512 |
| Latency | ms | Informational |
| CSFB\* reachability rate | % | ≥95% |
| VoLTE\* reachability rate | % | ≥95% |
| Voice call setup time | ms | Informational |

\* The performance indicators associated with the MOBILE TELEPHONE service will depend on the solution implemented by the CONCESSIONAIRE.

8.5.7. The equipment of the LAND BASE STATIONS must be new and must have the homologation certificate, such purchases must be accredited with documents issued by the CONCESSIONAIRE'S suppliers.

8.5.8. The CONCESSIONAIRE shall comply with the provisions of Law No. 29022, as amended, for the expansion of telecommunications infrastructure.

8.5.9. The CONCESSIONAIRE is responsible for complying with the national regulations for installation, testing, documentation, materials, operation and maintenance, including the following (non-exhaustive list):

Ministry of Energy and Mines - Peru:

a. National Electricity Code-Supply 2011 and its amendments.

b. National Electricity Code-Use 2006 and its amendments.

c. DGE Standard - Graphic Symbols in Electricity.

Ministry of Housing, Construction and Sanitation - Perú:

a. National Building Regulations.

National Quality Institute (INACAL):

a. Peruvian Technical Standards.

In addition, the CONCESSIONAIRE undertakes to comply with international standards issued by (non-exhaustive list) ITU-T International Telecommunications Union, TIA/ EIA Telecommunications Industry Association & Electronic Industries Alliance, IEC International Electrotechnical Commission, ASTM International, in particular, those listed below:

TIA/ EIA (Telecommunications Industry Association & Electronic Industries Alliance):

a. TIA / EIA 222F / 222G Structural Standards for steel antenna towers and antenna.

b. TIA-942: Telecommunications Infrastructure Standard for Data Centers ACI-318-08 (Building Code requirements for Structural Concrete).

**8.6. Technical considerations for the implementation of the TERRESTRIAL BACKHAUL of the MOBILE NETWORK**

8.6.1. The CONCESSIONAIRE, in order to provide mobile coverage, must connect the LAND BASE STATIONS with the EPC of the MOBILE NETWORK located in a place in the country where broadband terrestrial communications infrastructure is available.

8.6.2. The connectivity of the BENEFICIARY COMMUNITIES that are close to a connection point of the broadband networks of third parties and networks deployed by the CONCESSIONAIRE, may be provided through a terrestrial fiber optic link or a microwave link (MW) between the LAND BASE STATION and the connection point of the broadband network. The implementation of these links and the contracting of transport services to the broadband operator, if necessary, shall be the responsibility of the CONCESSIONAIRE.

8.6.3. The technical transmission characteristics of the access links to the broadband transport network that allow the connectivity of the LAND BASE STATIONS with the EPC must guarantee the quality of the MOBILE SERVICES provided in the BENEFICIARY COMMUNITIES. These characteristics are transmission capacity, latency, latency variation (Jitter), availability and BER transmission quality.

8.6.4. The TERRESTRIAL BACKHAUL providing connectivity services must guarantee a minimum availability of 99.5% for such services.

8.6.5. The CONCESSIONAIRE is responsible for the implementation of the TERRESTRIAL BACKHAUL links, including environmental impact studies, application for necessary permits, design, deployment, operation and maintenance. Likewise, the CONCESSIONAIRE, when applicable, must include in its calculations details related to the attenuation and fading of radio signals due to the effect of vegetation, rain or flooding and the height of the support structures.

8.6.6. The CONCESSIONAIRE is responsible for processing the municipal licenses for the installation of the infrastructure necessary to provide the MOBILE SERVICE.

8.6.7. The CONCESSIONAIRE shall comply with the provisions of Law No. 29022, as amended, for the expansion of telecommunications infrastructure or regulations that may amend or replace them.

**8.7. Technical considerations applicable to the use of disruptive technologies**

8.7.1. Taking into consideration that the BENEFICIARY COMMUNITIES could be in areas of difficult access, with high population dispersion and distant from terrestrial transportation networks, the CONCESSIONAIRE will be able to make use of innovative and disruptive technologies, such as: (i) GEO HTS and N-GEO satellite solutions, (ii) High Altitude Platforms (HAPS), (iii) Low Altitude Platforms (LAPS) of the Tethered Balloon type, provided that they ensure the provision of MOBILE SERVICES under the coverage and quality conditions established in these TECHNICAL SPECIFICATIONS and provided that they are regulated and once their use is authorized in Peru.

8.7.2. The CONCESSIONAIRE within the term of concession may replace the implemented technology provided that the new technological alternative provides better conditions for the provision of the MOBILE SERVICES and guarantees compliance with these TECHNICAL SPECIFICATIONS, especially regarding the coverage area, signal strength level, transmission rates and latency, with prior approval of the DGPPC.

8.7.3. For the use of a GEO HTS SATELLITE BACKHAUL, the CONCESSIONAIRE shall consider the following technical aspects:

● The GEO HTS SATELLITE BACKHAUL providing the connectivity services must guarantee a minimum availability of 99.5% for such services:

● The availability of the space segment capacity must be guaranteed by the space segment provider during the contract time. A minimum contract of five (5) years is suggested. Said capacity, as well as the maximum transmission rate (MIR) and committed transmission rate (CIR) levels, must be sufficient to meet the current and future traffic demand and the service conditions established in the CONCESSION CONTRACT; as well as comply, at least, with 80% of the design and dimensioning criteria defined in paragraph 8.3 of these TECHNICAL SPECIFICATIONS. The MIR and CIR must be maintained regardless of the climatic conditions of the areas where the BENEFICIARY COMMUNITIES are located.

● In case the satellite Gateway or HUB is located outside the Peruvian territory, the CONCESSIONAIRE shall justify in its TECHNICAL PROJECT that such condition will not affect the provision of the MOBILE SERVICES under the conditions established in these TECHNICAL SPECIFICATIONS.

● The equipment corresponding to the terrestrial segment, particularly referring to remote stations, shall withstand the temperature, humidity and precipitation conditions of the areas where it is to be installed.

● Implement optimization mechanisms and accelerators for satellite links in order to improve the performance of the services provided and make efficient use of satellite capacity.

● In case the CONCESSIONAIRE implements the Mobile Telephone Service through VoLTE and makes use of a GEO HTS satellite solution as BACKHAUL, it is necessary that the satellite platform supports, among others, the GTP protocol (GPRS Tunneling Protocol) that allows detecting the call and creating a tunnel, providing low latency variation and reduced contention delay in the satellite access network.

● The CONCESSIONAIRE shall take into account the delays of the satellite network for the configuration of the time outs of the BASE STATIONS in order to guarantee the adequate provision of the MOBILE SERVICES.

● The space segment shall be provided by Satellite Capacity Providers duly registered with the MTC and that comply with Peruvian regulations for the provision of this type of service, especially with regard to the National Frequency Allocation Plan (PNAF).

● In case the CONCESSIONAIRE decides to migrate the traffic of all or part of the MOBILE NETWORK to a new SATELLITE BACKHAUL system, it shall ensure the continuity in the provision of the MOBILE SERVICES under the same or better conditions of transmission rate, latency and/or availability. Such migration shall be reported to the DGPPC at least one (1) month prior to the projected date.

8.7.4. For the use of a MEO SATELLITE BACKHAUL, the CONCESSIONAIRE shall consider the following technical aspects:

● The satellite system providing BACKHAUL connectivity services to the BASE STATIONS must provide a minimum availability level of 99.5% for such service.

● The availability of the space segment capacity must be guaranteed by the space segment provider for the duration of the contract. A minimum contract term of five (5) years is suggested. Said capacity, as well as the maximum transmission rate (MIR) and committed transmission rate (CIR) levels, must be sufficient to meet the traffic demand and service conditions established in the CONCESSION CONTRACT; as well as comply, at least, with 80% of the design and dimensioning criteria defined in paragraph 8.3. The MIR and CIR must be maintained regardless of the climatic conditions of the areas where the BENEFICIARY COMMUNITIES are located.

● In case the satellite Gateway is located out of the Peruvian territory, the CONCESSIONAIRE shall justify in its TECHNICAL PROJECT that such condition will not affect the provision of the MOBILE SERVICES under the conditions established in these TECHNICAL SPECIFICATIONS.

● The implementation of terrestrial microwave links to a backbone connectivity point through MEO satellite systems shall consider the provisions of paragraph 8.6 of these TECHNICAL SPECIFICATIONS.

● The technical transmission characteristics of the MEO SATELLITE BACKHAUL that allows the connectivity of the BASE STATIONS with the EPC (transmission capacity, latency, latency variation, availability, BER transmission quality), must guarantee the quality of the services provided in the BENEFICIARY COMMUNITIES. Typical values of these parameters are shown in Table Nº 6.

**Table No. 6. Technical Characteristics of MEO Satellite**

|  |  |
| --- | --- |
| **Technical characteristics** | **Backhaul on MEO Satellites** |
| Type of Service | Layer 2 |
| Supported Technology | 2G/3G/4G |
| Throughput per site DL/UL | Up to 700/200 Mbps |
| Latency | 150-200 ms RTT |
| Jitter | <10 ms |
| SLA | <= 99.5 |

● The space segment shall be provided by Satellite Capacity Providers duly registered with the MTC and that comply with Peruvian regulations for the provision of this type of service, especially with regard to the National Frequency Allocation Plan (PNAF).

● In case the CONCESSIONAIRE decides to migrate the traffic of all or part of the MOBILE NETWORK to a new SATELLITE BACKHAUL, it shall ensure the continuity in the provision of the MOBILE SERVICES under the same or better conditions of transmission rate, latency and/or availability. Such migration shall be reported to the DGPPC at least one (1) month prior to the projected date.

8.7.5. For the use of a LEO SATELLITE BACKHAUL, the CONCESSIONAIRE must consider the following technical aspects:

● The coverage of satellites providing connectivity to BASE STATIONS in the BENEFICIARY COMMUNITIES must be guaranteed and with availability levels higher than 99.5%.

● The availability of the space segment capacity must be guaranteed by the LEO satellite service provider for the duration of the contract. A minimum contract term of five (5) years is suggested. Said capacity, as well as the maximum transmission rate (MIR) and committed transmission rate (CIR) levels, must be sufficient to meet the traffic demand and the service conditions established in the CONCESSION CONTRACT; as well as comply, at least, with 80% of the design and dimensioning criteria defined in paragraph 8.3. of these TECHNICAL SPECIFICATIONS. The MIR and CIR must be maintained regardless of the climatic conditions of the areas where the BENEFICIARY COMMUNITIES are located.

● The satellite Gateway must be located within Peruvian territory and at a maximum distance of 800 km from the remote station location.

● The user terminals or remote stations shall track the LEO satellites that will be in constant movement, ensuring the appropriate quality levels for the provision of MOBILE SERVICES under the quality conditions established in these TECHNICAL SPECIFICATIONS.

● For the dimensioning of the size of the antennas of the user terminals it is necessary to take into account the maximum capacity to be transmitted, the availability of the service, the locations of the base radios and CIR and MIR values per radio base.

● The technical transmission characteristics of the LEO SATELLITE BACKHAUL that allows the connectivity of the base radios with the EPC (transmission capacity, latency, latency variation, availability, BER transmission quality), must guarantee the quality of the services provided in the BENEFICIARY COMMUNITIES. Typical values of these parameters are shown in Table Nº 7.

**Table No. 7. Technical Characteristics LEO Satellites**

|  |  |
| --- | --- |
| **Technical characteristics** | **LEO Satellites** |
| Altitude (km) | 150-1000 |
| Period (hours) | 1.5 – 1.8 |
| Free space losses | Low |
| Latency | 40 ms |
| Number of satellites | Large constellations |
| System complexity | High |
| Coverage swath (km) | 350 |
| Capacity per satellite | 5 Gbps |

● The space segment shall be provided by Satellite Capacity Providers duly registered with the MTC and that comply with Peruvian regulations for the provision of this type of service, especially with regard to the National Frequency Allocation Plan (PNAF).

● In case the CONCESSIONAIRE decides to migrate the traffic of all or part of the MOBILE NETWORK to a new SATELLITE BACKHAUL, it shall ensure the continuity in the provision of the MOBILE SERVICES under the same or better conditions of transmission rate, latency and/or availability. Such migration shall be reported to the DGPPC at least one (1) month prior to the projected date.

8.7.6. For the use of High Altitude Platform Systems (HAPS), the CONCESSIONAIRE shall consider the following technical aspects:

● The use of HAPS by the CONCESSIONAIRE shall be in accordance with the Radio Regulations of Tax Unit in force and the Peruvian National Frequency Band Assignment Plan according to the type of radiocommunications service provided from such platforms.

● HAPS may be used to provide MOBILE SERVICES directly from the platform when used as an IMT BASE STATION (HIBS) or to provide BACKHAUL connectivity to LAND BASE STATIONS.

8.7.6.1. For the use of HIBS platforms, the CONCESSIONAIRE shall consider the following technical aspects:

● The development of tests for the implementation of this type of solution must take place within the maximum implementation deadlines of the MANDATORY INVESTMENT COMMITMENT and the failure of such tests is not a reason to request extensions to the implementation deadline.

● The provision of MOBILE SERVICES in the BENEFICIARY COMMUNITIES from a HIB must be supported by an LTE - A (Long Term Evolution Advanced) radio access technology that complies at least with the specifications of 3GPP (Third Generation Partnership Project) Release 10. Likewise, it must allow communications to be established from user devices available on the market, without requiring additional hardware elements for this purpose.

● The traffic generated by the BENEFICIARY COMMUNITIES served by the HIB must be delivered to connection points with broadband terrestrial transmission networks, this connection will allow carrying the traffic generated by the HIB users to the EPC of the MOBILE NETWORK. Inter-platform connections may be considered for hops prior to connection to a terrestrial point.

● The CONCESSIONAIRE shall evaluate, by itself or through a third party, the conditions of wind, humidity, temperature, solar radiation, ozone layer and quasi-biennial oscillation, to ensure the correct performance of the platform and the telecommunications equipment installed on it.

● The platform shall have all the signaling elements required by the Peruvian Aeronautical Regulations for air safety, as well as the radio communications and radio determination devices to comply with the regulations for notices and position reports required for each flight mission by the Aeronautics Law applicable to unmanned free balloons. Likewise, it shall comply with any additional regulations that may be issued by the competent authority in the future for this type of stratospheric platforms operating at an altitude of more than 18 km.

● The CONCESSIONAIRE is responsible for properly determining the payload requirements of the platform, which will be composed of the radio base (eNode and RRU), sectorial antennas, power system, temperature control system, control and supervision system, as well as the radio equipment (eNode and RRU), sectorial antennas, power system, temperature control system, control and supervision system. It will also include the radio equipment and its antenna for communication with the radio terminal at the access point to the broadband terrestrial transmission networks or with another HIB/HAP platform.

● Perform the design of the MOBILE NETWORK considering that the base radios will be installed on a HIB platform at an altitude between 20 Km and 50 Km and with a viewing angle reaching a diameter of up to 300 Km, having to support the traffic of the MOBILE SERVICES generated by the users of the communities to be covered.

● This calculation shall be made considering the bandwidth available and the radioelectric propagation characteristics of the medium in the terrestrial coverage area and the minimum signal levels required to guarantee coverage in the BENEFICIARY COMMUNITIES.

● Perform the dimensioning of the broadband point-to-point link between the HIB platform and the terrestrial access point to the broadband transport network. It is recommended that this link use OFDM technology and handle DFS (automatic frequency selection) type algorithms so that the link is maintained on the frequency of least interference.

● The platform must be conditioned for the payload to work in its normal operating conditions, such as height, temperature, pressure, movement. It must isolate the external conditions to which it is exposed in the stratosphere at the altitude at which it will be located.

● The HIBS system must guarantee continuous operation of the platform 7x24X365, ensuring compliance with the levels of availability of the MOBILE SERVICES established in these TECHNICAL SPECIFICATIONS during the entire period of operation, for which it must have the necessary spare parts, helium supply, backup platforms, among others.

● The platform operator must have a NOC that provides a 7x24x365 service.

● In case of operation in international border areas, the CONCESSIONAIRE shall carry out, through the MTC, coordination with other countries in order to avoid harmful interference in the services.

● The HIB platform operator must comply with environmental protection regulations and regulations for the implementation of telecommunications infrastructure and other applicable regulations.

8.7.6.2. For the use of HAPS PLATFORMS as BACKHAUL, the CONCESSIONAIRE must consider the following technical aspects:

● The development of tests for the implementation of this type of solution must take place within the maximum implementation deadlines of the MANDATORY INVESTMENT COMMITMENT and failure of such tests is not a reason to request extensions in the implementation deadline.

● For connectivity of base radios to the HAP platform, wireless point multipoint (PmP, for its acronym in Spanish) equipment based on OFDM and 2x2 MIMO technology, with low power consumption and weight, can be used. This allows the platform payload to be optimized.

● The traffic generated by the BASE STATIONS that provide services to the BENEFICIARY COMMUNITIES that are connected through a HAP, must be delivered at connection points with broadband terrestrial transmission networks, this connection will allow carrying the traffic generated by the HIB users to the CORE of the MOBILE NETWORK. Inter-platform connections may be considered for hops before connection to terrestrial point.

● The CONCESSIONAIRE shall evaluate, by itself or through a third party, the conditions of wind, humidity, temperature, solar radiation, ozone layer and quasi-biennial oscillation, to ensure the correct performance of the platform and the telecommunications equipment installed on it.

● High altitude platforms (HAPS/HIBS) shall have all the signaling elements required by Peruvian Aeronautical Regulations for air safety, as well as radio communications and radio determination devices to comply with the regulations for notices and position reports required for each flight mission by the Aeronautics Law applicable to unmanned free balloons. Likewise, it shall comply with any additional regulation that may be issued by the competent authority in the future for this type of stratospheric platforms operating at more than 18KM of altitude.

● The teleports or gateways to be implemented for HAPS control and monitoring shall have a launch pad, hangar for maintenance activities, helium supply, tools and trained personnel for HAPS operation.

● The architecture which in general will consist of the base radios, the HAP platform, a Point Multipoint (PmP) wireless access network, the broadband radio link between the platform and the access point to the terrestrial broadband network. Due to the mobility of the platform an antenna pointing system is required on the side of the radio terminal at the point of connection to the terrestrial broadband transport network.

● The payload of the platform must be determined, which will be composed of the PmP access network node, sectorial antennas, power system, temperature and pressure control system, control and supervision system. It will also include the radio equipment and its antenna for communication with the radio terminal at the access point to the terrestrial broadband terrestrial transmission network land or other HAP platform.

● Perform the design of the PmP access network considering the coverage areas, the distances between the base radios and the HAP platform, the MOBILE SERVICES traffic generated by the users of the communities to be covered.

● The calculation of the radio links will be carried out considering the transmission capacity of each link, the propagation characteristics in the troposphere and in the terrestrial coverage area.

● The dimensioning of the broadband point-to-point link(s) between the HAP platform and the terrestrial access point to the broadband transport network, it is recommended that this link uses OFDM technology and handles DFS (automatic frequency selection) type algorithms so that the link is maintained at the frequency of least interference. The capacity of the link(s), as well as the maximum transmission rate (MIR) and committed transmission rate (CIR) levels, must be sufficient to meet the traffic demand and the service conditions established in the CONCESSION CONTRACT, as well as comply with the design and dimensioning criteria defined in paragraph 8.3 of these TECHNICAL SPECIFICATIONS. The MIR and CIR must be maintained regardless of the climatic conditions of the areas where the BENEFICIARY COMMUNITIES are located.

● The platform must be conditioned for the payload to work in its normal operating conditions, such as height, temperature, pressure, movement. It must isolate the external conditions to which the platform is exposed in the troposphere at the altitude at which it will be located.

● The platform operator must have a NOC that provides a 7x24x365 service.

● In case of operation in international border areas, the CONCESSIONAIRE shall coordinate with other countries through the MTC in order to avoid harmful interference in the services.

● Comply with environmental protection regulations and regulations for the implementation of telecommunications infrastructures and other applicable regulations.

8.7.7. For the use of BASE STATIONS - GA (Tethered Balloon), the CONCESSIONAIRE shall consider the following technical aspects:

● The provision of the MOBILE SERVICES in the BENEFICIARY COMMUNITIES from a Tethered Balloon must be supported by an LTE-A (Long Term Evolution Advanced) radio access technology that complies at least with the specifications of 3GPP (Third Generation Partnership Project) Release 10. It shall also enable communications from commercially available user devices, without requiring additional hardware elements for this purpose.

● The Tethered Balloon design must consider the payload to be supported according to the CONCESSIONAIRE'S network design, the operating altitude and a wind speed of at least 70 km/h.

● It must have a safety system or cut-off device in case of failure and ensure a slow descent that does not endanger inhabitants or affect the environment.

● The tethered balloon must have an electronic system, preferably remotely controlled, to protect the platform in case of extreme weather conditions that may cause platform failure. Likewise, it must allow a quick launch when adverse weather conditions end.

● The Tethered Balloon must have all the aeronautical safety and signaling elements required for aerial safety.

● The CONCESSIONAIRE must process the aeronautical permits for the operation of this type of platform.

● The LTE and point-to-point telecommunications equipment installed in the Tethered Balloon shall make use of the frequency bands assigned to the CONCESSIONAIRE.

● The PERSONAL COMMUNICATIONS SERVICES provided through this type of platform shall comply with the General Regulations for the Supervision of Public Telecommunications Services Coverage and Quality of Public Telecommunications Services in force, as well as the conditions set forth in Chapter 7 of these TECHNICAL SPECIFICATIONS.

● Perform the dimensioning of the broadband point-to-point link between the Globe and the terrestrial point of access to the broadband transport network, it is recommended that this link uses OFDM technology and handles DFS (automatic frequency selection) type algorithms so that the link is maintained in the frequency of least interference. This link requires an automatic antenna pointing system due to balloon movement.

● The platform must be conditioned for the payload to work in its normal operating conditions, such as height, temperature, pressure, movement. It must isolate the external conditions to which it is exposed in the troposphere at the altitude at which it will be located.

● The operation of the tethered balloon requires periodic refueling (helium) so it must have sufficient supply to meet the required levels of availability.

● The CONCESSIONAIRE must guarantee continuous operation of the MOBILE SERVICES, complying with the availability established in these TECHNICAL SPECIFICATIONS during the entire period of operation, for which it must have the necessary spare parts, helium refueling, and backup Tethered Balloon. Maintain on site the necessary personnel for the operation and maintenance of the balloon.

● The platform operator must have a NOC that provides a 7x24x365 service.

● In case of operation in international border areas, the CONCESSIONAIRE shall carry out, through the MTC, coordination with other countries in order to avoid detrimental interference in the services.

● For the installation of tethered balloons, the CONCESSIONAIRE shall take into account Peruvian Aeronautical Regulations for constructions and/or installations within the areas covered by the obstacle limitation surfaces of public or private aerodromes. Likewise, it shall abide by any additional regulations that may be issued by the competent authority in the future for this type of platforms.

● The Tethered Balloon operator must comply with environmental protection regulations and telecommunications infrastructure implementation regulations and others that apply.

**9. Network Operation Center (NOC)**

9.1. The CONCESSIONAIRE must have a Network Operation Center (hereinafter referred to as NOC) with an adequate configuration to perform the network monitoring, management and administration functions, and to ensure compliance with the operability of the MOBILE NETWORK within the service quality parameters supervised by OSIPTEL.

9.2. The NOC must perform its functions in all the components that make up the MOBILE NETWORK, namely the MOBILE NETWORK, BACKHAUL and the EPC. In case the CONCESSIONAIRE uses the transportation services of another operator, the NOC must have access to the Operations Center of the transportation network operator and have agreements regarding the operation and maintenance that guarantee the quality of the services provided in the BENEFICIARY COMMUNITIES.

9.3. All active equipment must be capable of being monitored and managed remotely from the NOC. This includes configuration and software update processes, without the need for a technician to be physically present on site and must operate 24x7x365.

9.4. The NOC must have an Operation Support System (OSS) that allows it to collect, process and report relevant data on the availability and performance of the MOBILE NETWORK, which must allow a remote connection to OSIPTEL for the monitoring of quality indicators.

9.5. The NOC must have advanced network monitoring, diagnostic and management tools, in particular automated remote diagnostic and management systems that support, among others, remote diagnostics, polling, alarm reports, fault management, as well as collect, process and report the main network quality parameters, such as uplink and downlink speed, latency, jitter, packet loss, among others.

9.6. The CONCESSIONAIRE'S NOC shall follow the standards EM.020 of the National Building Regulations referring to telecommunications networks and facilities, TIA-942 referring to telecommunications infrastructure standards for data centers, as well as considering the industry's best practices in terms of Data Center implementation and structured cabling.

9.7. The construction of the NOC must comply with current environmental regulations.

**10. OPERATION AND MAINTENANCE**

10.1. The operation and maintenance activities of this MANDATORY INVESTMENT COMMITMENT for the BAND shall be carried out by the CONCESSIONAIRE at its cost and risk, since the assets of said BAND shall not revert to the State.

10.2. The CONCESSIONAIRE is also responsible for the maintenance for the continuous operation of the electrical connection systems, infrastructure, grounding system and the protection and safety systems that are part of the BASE STATION.

10.3. The CONCESSIONAIRE, in order to comply with its responsibility for the maintenance for the continuous operation of the MOBILE NETWORK, shall have at least the following MAINTENANCE CENTERS, according to the regions in which the BENEFICIARY COMMUNITIES of Appendix No. 1 of Annex No. 8 of the CONTRACT are located:

**Table No. 8. Number of MAINTENANCE CENTERS**

|  |  |
| --- | --- |
| **Region** | **Number of MAINTENANCE CENTERS** |
| Loreto | 2 |
| Amazonas | 1 |
| San Martín | 1 |
| Madre Dios | 1 |
| Ucayali | 1 |
| VRAEM | 1 |

10.4. The CONCESSIONAIRE shall carry out all the necessary activities to ensure the operation of the MOBILE NETWORK according to the required service levels and those additional ones that have been offered to its subscribers.

10.5. In the event of service interruption due to technological upgrades or preventive maintenance activities, the CONCESSIONAIRE shall inform in accordance with the procedure established by OSIPTEL in the General Regulations for the Quality of Public Telecommunications Services.

**11. TRAINING**

11.1. The training will be carried out for MTC personnel as part of the CONCESSIONAIRE's Mandatory Investment Commitment.

11.2. The CONCESSIONAIRE shall provide training courses on the technological solution alternatives proposed to implement the Satellite BACKHAUL and the NON LAND BASE STATIONS. These courses will be held in Peru and in the country where the main equipment is manufactured. Table No. 9 shows the training topics, location and duration, as applicable.

11.3. The CONCESSIONAIRE shall submit to the DGPPC the content and detailed schedule of these courses before the end of the fourth month after the signing of the CONCESSION CONTRACT. The DGPPC reserves the right to observe the proposal and modify it without altering the time assigned to each course, within fifteen (15) CALENDAR DAYS of receipt of the proposal.

**Table No. 9. Distribution of Training Topics**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Course** | **Headquarter** | **Duration (Days/hrs)** | **In Perú** | **Duration (Hrs)** |
| **LTE backhaul via satellite solutions (GEO, MEO, LEO)** | | | | |
| 1. Architecture and basic principles of satellite solutions (GSO, N-GSO, HTS, VTHS). |  |  | X | 8 |
| 2. Planning and sizing of satellite backhaul links for LTE networks. | X | 1/8 | X | 16 |
| 3. Satellite link accelerators and optimizers for LTE network backhaul. |  |  | X | 8 |
| 4. Quality of service and KPI optimization of LTE mobile networks with satellite backhaul links. | X | 1/8 | X | 8 |
| 5. Parameterization and features for E-UTRAN operation with satellite links. | X | 1/8 |  |  |
| 6. Operation and maintenance of LTE networks with satellite backhaul. | X | 1/8 | X | 8 |
| **Tethered Balloons (LAPS)** | | | | |
| 1. Basic concepts about tethered balloon infrastructure: balloon envelope, anchoring, trailer, signaling equipment, gas filling, beacons, telecommunication equipment, etc. | X | 1/8 |  |  |
| 1. Balloon size and structure design according to payload capacity, height and wind speed. | X | 1/8 |  |  |
| 3. Construction and assembly of the sites, anchoring and power supply. | X | 2/8 | X | 8 |
| 4. Operational equipment, connection and refueling of lifting gas cells. | X | 2/8 | X | 6 |
| 5. Preventive and corrective maintenance (telecommunications equipment maintenance, textile repair, minor mechanical failures, balloon envelope replacement). |  |  | X | 8 |
| 6. Safety aspects: immediate measures in case of accident, personnel and work clothes, cutting system, signaling, etc.). |  |  | X | 4 |
| 7. Behavior during hurricanes or thunderstorms. |  |  | X | 2 |
| 8. Introduction to optimized antennas to improve the performance of LTE networks installed in tethered balloons. | X | 1/6 |  |  |
| 9. Parameterization of the E-UTRAN for tethered balloon operation. | X | 1/6 |  |  |
| **HAPS/HIBS** | | | | |
| 1. Basic concepts of stratospheric unmanned aircraft infrastructure: lifting gas, electrical system, safety elements, telecommunication equipment (payload). | X | 1/6 |  |  |
| 2. Introduction to the ground station: hangars, shelter, aircraft control equipment, power supply, gateway. | X | 2/8 | X | 8 |
| 3. Aircraft control: climb, operation, descent. | X | 2/8 | X | 6 |
| 4. Performance test evaluation parameters | X | 1/6 | X | 6 |
| 5. Preventive and corrective maintenance of the aircraft and payload: electrical, mechanical, lift gas refueling. |  |  | X | 12 |
| 6. Safety aspects: immediate measures in case of accident, personnel and work clothes, cutting system, signaling, etc.). |  |  | X | 10 |
| 7. Introduction to telecommunication equipment and antenna systems for operation on stratospheric platforms. |  |  | X | 8 |
| 8. Planning and sizing of Forward and Return links in HAPS and inter-platform links. |  |  | X | 8 |
| 9. Parameterization of the E-UTRAN for operation in HIBS. |  |  | X | 6 |

11.4. The purpose of the courses given by the CONCESSIONAIRE's personnel in Peru will be to provide the participants, in addition to theoretical aspects of the topics, with field visits, details and technical considerations of the design and engineering of the implementation of the MANDATORY INVESTMENT COMMITMENT.

11.5. The CONCESSIONAIRE shall ensure that the persons giving the training courses have current certification granted by the manufacturer, as well as that they are part of the personnel responsible for the design or engineering implementation of the MANDATORY INVESTMENT COMMITMENT.

11.6. Regarding the training courses indicated in paragraph 11.3 above, the following is specified:

● The CONCESSIONAIRE, together with the information required in the course content section, shall indicate the minimum professional profile required for these courses.

● The number of participants for the training given in the country of the parent plant shall be a minimum of nine (9) persons. Training in Peru shall be for a minimum of twenty (20) persons.

● The courses given in the country where the parent factory is located shall be carried out during the first year of the CONCESSION CONTRACT. In the case of courses given in Peru, they shall be held after the one given outside the country. Both must be given before the start of the commercial commissioning of the first NON LAND BASE STATION.

● The CONCESSIONAIRE will be responsible for all the costs involved in the training at the parent factory (lodging, food, transportation, departure taxes, instructors, materials, supporting documents necessary for visa processing, travel insurance, etc.), as well as the corresponding costs for the training in Peru.

● At the end of the courses, training certificates will be issued to the participants indicating at least the name of the course, a brief description of its content, date of completion (start and end date) and duration of the course in hours. The training does not give rise to any disbursement for these concepts on the part of the DGPPC or the designated participants, in such sense, the CONCESSIONAIRE assumes all costs related to the training to the personnel designated by the DGPPC.

● The CONCESSIONAIRE undertakes to provide the necessary documentation that accredits the completion of the training at the parent factory so that the personnel designated by the DGPPC can process the corresponding visas and permits.

**12. TEST PROTOCOL**

12.1. The CONCESSIONAIRE must deliver to the DGPPC, the TEST PROTOCOL carried out during the Commissioning for the SUPERVISION and the final acceptance of the commitment of each of the BASE STATIONS, it must contain:

● Installation and Commissioning Testing and Initial Tunning.

● Site Optimization Testing.

12.2. Prior to the performance of the Tests, the CONCESSIONAIRE must submit to the DGPPC a Checklist format of the parameters of the Test Protocols for the Commissioning of the first BASE STATION, such protocols are: i) Installation, Commissioning and Initial Tuning Test Protocols, and ii) Site Optimization Test Protocol, within a maximum term of ten (10) months from the CLOSING DATE and prior to the implementation of the first BASE STATION. The DGPPC must evaluate it within a maximum period of ten (10) working days thereafter, and in case of observation it must be corrected by the Concessionaire, within the term granted for such purpose by the DGPPC.

After the approval of the Checklist of Test Protocols, the CONCESSIONAIRE shall run the Tests, the results of which shall be submitted to the DGPPC within the term established in paragraph 16.4.

12.3. **Installation Testing, Commissioning and Initial Tuning Protocol**

The Commissioning status and Initial Tuning process, known as Initial Tuning, must be carried out so that the eNodeBs are monitored through different radio frequency management processes in order to detect inconsistencies prior to the commercial distribution of the service. It will be delivered by the CONCESSIONAIRE to the DGPPC, in the SUPERVISION stage.

In order to verify the proper operation of the BASE STATION, a field test will be carried out, which will consist of the following:

● Voice test in 10 geographically distributed points in each locality to provide coverage, these must comply with OSIPTEL regulations.

● Data uplink and downlink speed tests in 10 geographically distributed points in each location to provide coverage, this will be done by sending 1 file of 1 Mbyte using the FTP protocol and must comply with the procedure regulated by OSIPTEL or as stipulated in the 3GPP standards.

● Handover tests between sectors of the same BASE STATION and with neighboring BASE STATIONS.

**12.4. Site Optimization Testing Protocol**

The Site Optimization will start after the Initial Tuning and must last until the values of the quality of service indicators and propagation parameters established in 3GPP TS. 32.425, these indicators must be reflected in the reports that must be delivered by the CONCESSIONAIRE to the DGPPC as part of the acceptance, which should contain:

● Definition of Cluster.

● Definition of routes for the Drive Test.

● Drive Test KPI results.

● Coverage plotting.

● Throughput plotting.

● RF database of the final cluster.

● Fault identification and analysis.

● Proposal Tracking of RF parameter changes and their implementation.

● Change Request.

**13. EASEMENTS**

13.1. The CONCESSIONAIRE shall take the necessary steps to obtain easements and permits for private use from the local and regional authorities or any other competent authority required for the construction of the MOBILE NETWORK during the implementation stage.

13.2. The easements will be executed in accordance with the current regulations on the subject.

**14. SUPPLIER PROFILE AND REQUIRED PERSONNEL**

14.1. For the implementation of the MOBILE NETWORK, the CONCESSIONAIRE should have in its portfolio important international telecommunications providers that have experience in providing LTE wireless technology solutions, preferably in rural areas for operating companies either in the country or in other countries.

14.2. The CONCESSIONAIRE must consider that the implementation of this MANDATORY INVESTMENT COMMITMENT contemplates the following work processes: Design of the MOBILE NETWORK, Search, Sanitation and construction of Infrastructure, Sanitation and implementation of Electrical Connection, implementation of radiant systems, RF equipment, power equipment, BACKHAUL transportation means, last mile transmission, for which it must have qualified professionals to carry out the Global Project Management, Project Logistics, Coordination and Supervision of the work.

14.3. The CONCESSIONAIRE may subcontract to one or more companies the partial or total implementation of the MANDATORY INVESTMENT COMMITMENT, maintaining its responsibility as the awarded company. The subcontracting company or companies must have the qualified professionals to carry out the activities described in the previous paragraph.

14.4. The acquisition of LTE wireless technology equipment must be made from internationally recognized companies and the equipment must be approved by the MTC and must comply with 3GPP standards.

14.5. The CONCESSIONAIRE is responsible for specifying in the TECHNICAL PROJECT the guarantees of the equipment and materials that will be part of this commitment and must have spare parts in order to mitigate failures and therefore comply with the Service Availability times.

**15. TECHNICAL AND REGULATORY GUIDELINES FOR ENVIRONMENTAL MANAGEMENT OF TELECOMMUNICATIONS PROJECTS**

15.1. Considering that some of the BENEFICIARY COMMUNITIES may be located in areas subject to the Environmental Impact Assessment System (SEIA), the CONCESSIONAIRE shall prepare the technical environmental studies and carry out the necessary steps to obtain the Environmental Certification for each of the interventions of its investment program, which are included in the List of Projects subject to the SEIA, or which, as a result of a preliminary assessment, it is determined that they may cause significant negative environmental impacts.

15.2. The CONCESSIONAIRE must submit a request for classification of the MANDATORY INVESTMENT COMMITMENT, in accordance with the TUPA procedures established by the Competent Authority (DGPRC-MTC or the one authorized by law for said procedure), and the Preliminary Evaluation Document (EVAP), which must contain the proposal for classification of the MANDATORY INVESTMENT COMMITMENT. Said classification shall be ratified or modified after evaluation by the Competent Authority.

15.3. According to the classification assigned to the MANDATORY INVESTMENT COMMITMENT, the CONCESSIONAIRE shall follow the guidelines established by the SEIA Law and the Competent Authority.

**16. SUPERVISION FOR FINAL ACCEPTANCE OF THE MANDATORY INVESTMENT COMMITMENT (hereinafter SUPERVISION)**

16.1. In order to verify that the CONCESSIONAIRE has complied with the implementation of the MOBILE SERVICE in each BENEFICIARY COMMUNITY of the MANDATORY INVESTMENT COMMITMENT, the MTC or its designee must carry out SUPERVISION.

16.2. For the acceptance of each BASE STATION, MTC shall verify that it is operational as indicated in paragraph 12 and that the equipment and infrastructure are installed as indicated in paragraph 8.5 of these TECHNICAL SPECIFICATIONS for LAND BASE STATIONS, and as established in paragraphs 8.7.6 and 8.7.7 for BASE STATIONS - HIBS and BASE STATIONS - GA, respectively, as well as the recommendations reflected in the equipment suppliers' manuals.

16.3. SUPERVISION shall be carried out by the MTC, and the CONCESSIONAIRE shall be obliged to participate in such supervision.

16.4. the CONCESSIONAIRE shall submit to the MTC the results of the Test Protocols established in paragraph 12.1 for the BENEFICIARY COMMUNITIES before the maximum deadline for the COMMENCEMENT OF THE PROVISION OF SERVICES for the first year and for the second year, in accordance with paragraph 4.11.

16.5. The CONCESSIONAIRE shall submit its proposed ACCEPTANCE PROTOCOL to the MTC within ten (10) months from the CLOSING DATE, for its review, opinion or, if applicable, approval. The GRANTOR shall approve or, in its absence, shall make known its observations, inclusion requests, modification of additional tests within ten (10) working days from the receipt of the CONCESSIONAIRE'S ACCEPTANCE PROTOCOL proposal, and in case of observations, they must be corrected by the CONCESSIONAIRE, within the term granted for such purpose by the DGPPC.

16.6. The ACCEPTANCE PROTOCOL must contain the following:

16.6.1. Regarding the Infrastructure and equipment of the Base Station

● Detailed inventory and verification of the Infrastructure in accordance with the BASE STATION design drawings.

● Detailed inventory of RF, Transmissions and Radiant System equipment.

● Inventory and testing of the AC and DC Power System.

● Inventory and measurement of the Grounding System (SPAT).

● Inventory and tests performed to BASE STATION - HIBS or BASE STATION - GA infrastructure, as approved in the TECHNICAL PROJECT, and in the applicable cases.

16.6.2. Regarding Mobile Service

In order to verify compliance with the coverage and provisional quality indicators of the Mobile Service in each BENEFICIARY COMMUNITY, a field test will be conducted which will consist of the following:

● Voice tests at the points established by OSIPTEL, in case they are not available, they will be geographically distributed at least in 10 most important points of each locality.

● Minimum data uplink and downlink speed tests at the points established by OSIPTEL, in case they are not available, they will be geographically distributed at least in the 10 most important points of each locality, these must comply with the Minimum Speed stipulated in section 6.1 of this document.

● Handover tests between sectors of the same BASE STATION and with neighboring BASE STATIONS, if applicable.

● Drive Test along the main streets of the BENEFICIARY COMMUNITY until the edge of the coverage polygon is determined.

16.6.3. Once the updated TECHNICAL PROJECT referred to in paragraph 8.5 of the CONTRACT has been approved and provided that the ACCEPTANCE PROTOCOL has been approved, SUPERVISION will begin.

THE TECHNICAL PROJECT updated with the engineering studies that led to the final design of the BASE STATION must be delivered in physical document and electronic files (in software version coordinated with the MTC), containing the following:

● The Inventory with the description of all the equipment that is part of the network (Datasheet and manuals) accompanied by photos of the infrastructure and detailed equipment, as well as panoramic views of the whole.

● Network diagram of physical and logical interconnection between the Base Station, Backhaul and the EPC.

● Characteristics and physical properties of the infrastructure.

● AC, DC cabling and power diagram and Protection System.

● Georeferenced location in WGS84 geographic coordinates (degrees to five decimal places). In digital format all location information must be submitted in .kmz file format. In the case of a BASE STATION - HIBS, the referential location with respect to the fixed point on land must be reported, as well as the location of the Teleports or control and monitoring stations.

● Record of the sanitation where the copy of the plans, contracts and Municipal authorizations, DGAC, the Certificates of Non-existence of Archaeological Remains - CIRA and others obtained.

● The CONCESSIONAIRE will send to the MTC an electronic file in a spreadsheet containing all the tabular fields with technical information of each BENEFICIARY COMMUNITY that will be coordinated with the MTC, as part of the approval of the CERTIFICATE OF ACCEPTANCE format.

16.6.4. During the SUPERVISION visits, the MTC prepares the CERTIFICATES OF SUPERVISION, which must be signed by a representative of the SUPERVISION and the CONCESSIONAIRE. Failure to sign the CERTIFICATES OF SUPERVISION does not invalidate their content.

16.6.5. The MTC shall prepare the SUPERVISION REPORT corresponding to the BENEFICIARY COMMUNITY within thirty (30) CALENDAR DAYS after the respective visit and shall notify the CONCESSIONAIRE. In the event that non-compliance is verified in the CERTIFICATES OF SUPERVISION, the SUPERVISION REPORT shall serve as the basis for the imposition of the corresponding penalties, in accordance with Clause 19 of the CONTRACT.

16.6.6. If no observations are indicated in the SUPERVISION REPORT, the CERTIFICATE OF ACCEPTANCE shall be executed within a maximum term of sixty (60) working days as of the notice of the SUPERVISION REPORT to the CONCESSIONAIRE.

16.6.7. If observations are indicated in the SUPERVISION REPORT, the CONCESSIONAIRE is obliged to remove such observations within thirty (30) CALENDAR DAYS from the notice, such term may be extended at the CONCESSIONAIRE'S substantiated request, before the expiration of the initial term. In case the CONCESSIONAIRE does not comply with the lifting of the observations, the MTC is empowered to reiterate the observations, for which it may grant an additional term. If the MTC determines that the observations have been corrected, the CERTIFICATE OF ACCEPTANCE shall be signed within a maximum period of sixty (60) working days as of the correction of the observations.

16.6.8. In the event the MTC determines that the observations mentioned in the preceding paragraph have not been remedied, the MTC will proceed to prepare the SUPERVISION REPORT, which will be notified to the CONCESSIONAIRE. The SUPERVISION REPORT referred to in this section serves as the basis for determining the cause established in paragraph c) of section 18.2 of Clause 18 of the CONTRACT.

16.6.9. Each CERTIFICATE OF ACCEPTANCE must be filled out with complete information and must be signed and countersigned by a representative of the CONCESSIONAIRE and by a representative in charge of SUPERVISION, by means of this act, the signatories certify compliance with the obligations.

16.6.10. The CERTIFICATE OF ACCEPTANCE signed by the PARTIES does not invalidate the right of the MTC to claim for defects, flaws, hidden defects or non-compliance not noticed at the time of its execution. This provision is complemented with the provisions of articles 1484 and following of the Civil Code and with the Quality Assurance established in paragraph 14.5 of these TECHNICAL SPECIFICATIONS.

16.6.11. The CERTIFICATES OF SUPERVISION, SUPERVISION REPORTS and CERTIFICATE OF ACCEPTANCE S shall be prepared for each BENEFICIARY COMMUNITY.

16.6.12. Appendix 3 of Annex No. 8 of the CONTRACT is a reference flow chart of some of the provisions contained in these TECHNICAL SPECIFICATIONS, which is intended to guide the CONCESSIONAIRE.

**17. DEFINITIONS**

17.1. TECHNOLOGICAL UPGRADE: Corresponds to a software version upgrade (e.g. 3GPP release) of the MOBILE NETWORK within the same technological generation (e.g. 4G), including those involving hardware upgrades. Technological upgrades are not considered to be capacity expansions made at the software and/or hardware level or in the backhaul link, the splitting of sectors of the same base station or the deployment of new functionalities or services (e.g. VoLTE, MCPTT, etc.).

17.2. CERTIFICATES OF SUPERVISION: Document containing the facts verified during SUPERVISION, which supports the SUPERVISION REPORT

17.3. BACKHAUL: Transmission network used to connect the EB with the EPC of the MOBILE NETWORK, commonly composed of a last mile network, supported by terrestrial and non-terrestrial links, and a high capacity aggregation network.

* 1. BACKHAUL HAPS: BACKHAUL links supported by Point-to-Point and Point-to-Multipoint telecommunication systems implemented on high altitude HAP platforms. They operate over bands allocated to the fixed service and identified for HAPS operation in the PNAF.
  2. SATELLITE BACKHAUL: BACKHAUL links supported by satellite systems duly registered in Peru, which may be GEO, MEO or LEO.
  3. GEO HTS SATELLITE BACKHAUL: Backhaul links supported by high throughput geostationary satellite systems duly registered in Peru.
  4. LEO SATELLITE BACKHAUL: BACKHAUL links supported by low orbit satellite systems duly registered in Peru.
  5. MEO SATELLITE BACKHAUL: BACKHAUL links supported by medium orbit satellite systems duly registered in Peru.
  6. TERRESTRIAL BACKHAUL: BACKHAUL links supported on traditional terrestrial networks, i.e., by means of fiber optic networks and/or microwave radio links.

17.10. BAND: Refers to the 60 MHz of the frequency range 1,750 - 1,780 MHz and 2,150 - 2,180 MHz.

17.11. BIDDING TERMS: The document, including its Forms, Annexes, Appendices and Official Letters, under the terms of which the BID was developed and which is an integral part of this CONTRACT.

17.12. MAINTENANCE CENTER: Location of the CONCESSIONAIRE that shall have availability of spare parts, tools, technical personnel and means of travel to reach the elements of the MOBILE NETWORK that have problems within reasonable times. Likewise, each MAINTENANCE CENTER shall have a connection to the network to maintain communication with the NOC to correct faults remotely.

17.13. MANDATORY INVESTMENT COMMITMENT: Refers to the MANDATORY INVESTMENT COMMITMENT to provide connectivity to the Apurimac, Ene and Mantaro River Valley (VRAEM) and Jungle Zone of the country.

17.14. CONCESSION CONTRACT: A single concession contract for the provision of public telecommunication services and at the national level assignment of the 1,750 - 1,780 MHz and 2,150 - 2,180 MHz frequency range.

17.15. EPC: Evolved Packet Core of the MOBILE NETWORK

17.16. TECHNICAL SPECIFICATIONS: This technical document is an Annex to the CONCESSION CONTRACT in which the standards, requirements and procedures to be used and applied in all the works to implement the MOBILE NETWORK that allows the provision of MOBILE SERVICES in the BENEFICIARY COMMUNITIES are defined.

17.17. BASE STATION: Location comprising the eNode, radiant system, power system, among others. It makes up the MOBILE NETWORK, allowing users to access the MOBILE NETWORK. They can be terrestrial and aerial on high or low altitude platforms.

17.18. BASE STATION - GA: Base Station located on a low altitude platform, tethered balloons.

17.19. HIBS BASE STATION: Base Station located on a HAPS high altitude platform.

17.20. LAND BASE STATION: A Base Station that is located on traditional ground support infrastructure or on existing buildings, whether tower, pole, pole-top or self-supporting.

17.21. FIELD STUDIES: Studies that allow defining the deployment of BASE STATIONS, based on previously collected field data.

17.22. SUPERVISION REPORT: It is the report prepared by the GRANTOR for each BENEFICIARY COMMUNITY in which the compliance or non-compliance in the implementation and operability of the MANDATORY INVESTMENT COMMITMENTS will be verified.

17.23. COMMENCEMENT OF THE PROVISION OF SERVICES: It corresponds to the date on which the implementation of the MANDATORY INVESTMENT COMMITMENTS has been completed in the BENEFICIARY COMMUNITIES and these have MOBILE SERVICES using 4G LTE-A technology or higher, as communicated by the CONCESSIONAIRE to OSIPTEL and the GRANTOR.

17.24. BENEFICIARY COMMUNITIES: It refers to the communities in Appendix Nº 1 of Annexes No. 7 and No. 8 of the CONTRACT in which the CONCESSIONAIRE must provide the MOBILE SERVICES.

17.25. N-GEO: Non-geostationary satellite solution: satellite systems in medium and low orbit.

17.26. NOC: Network Operation Center, which performs the functions of network monitoring, management and administration to ensure the operation of the MOBILE NETWORK within the quality of service parameters supervised by OSIPTEL.

17.27. OSS: Operation Support System, which enables the collection, processing and reporting of relevant data on the availability and performance of the MOBILE NETWORK.

17.28. ACCEPTANCE PROTOCOL: This is the set of documents on the basis of which the MTC will carry out SUPERVISION, as established in paragraph 16.

17.29. TEST PROTOCOL: It is the set of documents submitted by the CONCESSIONAIRE containing the tests established in paragraph 12, the results of which shall be submitted by the CONCESSIONAIRE to the DGPPC.

17.30. MOBILE NETWORK: Radio access network composed of Base Stations to provide coverage to the BENEFICIARY COMMUNITIES. It may be made up of LAND BASE STATIONS, BASE STATIONS - GA, BASE STATIONS - HIBS or a combination of these.

17.31. MOBILE NETWORK - GA: Mobile Network whose Base Stations are located in Tethered Balloons.

17.32. MOBILE NETWORK - HIB: Mobile Network whose Base Stations are located on a HAP platform.

17.33. LAND MOBILE NETWORK: Mobile Network whose Base Stations are located on the earth's surface.

17.34. MOBILE NETWORK: Network composed of the Mobile Network, the EPC, the Backhaul and platforms/systems required to provide mobile internet access and Mobile Telephone Service services.

17.35. FINAL TECHNICAL REPORT: Refers to the final report on the implementation of each BASE STATION as part of the requirement for the signature of the Certificate of Acceptance.

17.36. PCS: A service that uses Personal Communications Systems (PCS) to provide mobile telecommunications services that, by means of a terminal associated with the subscriber, enable communications at all times within the concession area.

17.37. MOBILE TELEPHONE SERVICES: The mobile telephone service is that which is provided through the radioelectric medium in the bands specifically determined by the GRANTOR, by means of mobile terminals that can be transported from one place to another within the service area of the operating company, which is configured in cells.

17.38. PACKET DATA SWITCHING SERVICE: This is the service that divides data signals into standardized sizes, known as packets, according to a sequence or frame, using the CCITT X.25 and X.75 standards. This service includes new technology modalities similar to the Internet access service. In order to provide this service, the CONCESSIONAIRE must first be registered in the MTC's REGISTRY under the Mobile Internet Access Service modality.

17.39. INTERNET ACCESS SERVICES: Service that allows users to access content, information, applications or other services offered by the Internet.

The Concessionaire must be registered in the Registry for Value Added Services of the MTC, in this case for the Packet Data Switching Service.

17.40. MOBILE SERVICES: Mobile Telephone Service, PCS and Mobile Internet Access Services.

17.41. CONCESSIONAIRE: Bidder to which the use of the AWS-3 Band is granted.

17.42. SUPERVISION: Field visit to validate and approve compliance with the MANDATORY INVESTMENT COMMITMENT by THE CONCESSIONAIRE.

17.43. MINIMUM SPEED: It is the minimum data transfer speed that the users' terminal equipment will transmit or receive in the areas covered by the MANDATORY INVESTMENT COMMITMENT. It is measured in bits per second (bps).

**APPENDIX No. 1 TO ANNEX No. 8 TO THE CONCESSION CONTRACT**

**LIST OF BENEFICIARY COMMUNITIES OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND**

**Connectivity to the Apurimac, Ene and Mantaro River Valley (VRAEM) and Jungle Zone of the country.**

(List to be included on the Closing Date)

| **Nº** | **Geographic Location Code** | **Mandatory fixed location** | **Region** | **Province** | **District** | **Location score (P)** | **Year 1 (\*)** | **Year 2 (\*)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |
|  |  | (…) |  |  |  |  |  |  |
| n |  | (The list will be completed by the Closing Date, with the communities chosen by the Awardee within the Bidding) |  |  |  |  |  |  |

(\*) Year of implementation, counted from the Closing Date.

**APPENDIX No. 2 TO ANNEX No. 8 TO THE CONCESSION CONTRACT**

**LIST OF REPLACEMENT COMMUNITIES OF THE MANDATORY INVESTMENT COMMITMENT FOR THE AWS-3 BAND**

**Connectivity to the Apurimac, Ene and Mantaro River Valley (VRAEM) and Jungle Zone of the country.**

(List to be included on the Closing Date)

**APPENDIX No. 3 TO ANNEX No. 8 TO THE CONCESSION CONTRACT**

**Referential flow chart of the TECHNICAL SPECIFICATIONS for the First year and applicable also for the Second year.**

Closing Date

Una captura de pantalla de un celular

Descripción generada automáticamente

Signing of the Certificate of Acceptance

MTC prepares Supervision Report

SC submits Test Protocol checklist to MTC

Based on the monthly visits, an implementation schedule is proposed.

MTC approves Acceptance Protocol

SC submits Acceptance Protocol to MTC

MTC approves updated Technical Project

SC submits updated Technical Project

Deadline to submit checklist prior to implementation of communities

1 dh

Deadline for submitting evidence from all locations (dynamic process throughout the year)

SC submits test results to MTC

MTC approves Checklist

SC presents field visit schedule

10 dh

SC corrects Observations

Are there any observations?

30 dc

**Year 2**

**Year 1**

10 dc

Start of Supervision Communities- Year 1

MTC and SC sign Certificate of Supervision

30 dc

60 dc

60 dc

30 dc

10 dh

10 dh

10 meses

10 months

By Beneficiary Community

Commencement of Service Delivery

Communities- Year 1

Implementation of COI

Beneficiary Communities Second Year

IOC Implementation

Beneficiary Communities Year 1

Note: The TECHNICAL PROJECT must be submitted within ninety (90) calendar days from the CLOSING DATE.

1. The CONCESSIONAIRE must provide training to the technical personnel provided by the MTC. [↑](#footnote-ref-1)